## Slide 1: VM Performance Review Meeting
March 5, 2020
overall_0_132149625091576866 columns_1_132149625091576866

## Slide 2: 2020 QC Plan (effective 4/1/20)
overall_0_132083107041691217 columns_2_132048702459405524 7_1_132048702466692635 10_1_132048702466852189 21_1_132048721872633283 23_1_132049640018006217 26_1_132049645698177263 29_1_132083107019594412 33_1_132083107019594412 13_1_132083204190616292
VM Lead: Bill

## Slide 3: 2020 Mileage Summary
overall_0_132083107041691217 columns_2_132048702459405524 7_1_132048702466692635 10_1_132048702466852189 21_1_132048721872633283 23_1_132049640018006217 26_1_132049645698177263 29_1_132083107019594412 33_1_132083107019594412 13_1_132083204190616292
VM Lead: Bill

## Slide 4: 2020 WMP Mileage
overall_0_132083107041691217 columns_2_132048702459405524 7_1_132048702466692635 10_1_132048702466852189 21_1_132048721872633283 23_1_132049640018006217 26_1_132049645698177263 29_1_132083107019594412 33_1_132083107019594412 13_1_132083204190616292
VM Lead: Bill

## Slide 5: YTD Performance - Distribution
overall_0_132083107041691217 columns_2_132048702459405524 7_1_132048702466692635 10_1_132048702466852189 21_1_132048721872633283 23_1_132049640018006217 26_1_132049645698177263 29_1_132083107019594412 33_1_132083107019594412 13_1_132083204190616292
VM Lead: Bill

## Slide 6: Contractor Performance Summary
overall_0_132083107041691217 columns_2_132048702459405524 7_1_132048702466692635 10_1_132048702466852189 21_1_132048721872633283 23_1_132049640018006217 26_1_132049645698177263 29_1_132083107019594412 33_1_132083107019594412 13_1_132083204190616292
VM Lead: Bill

## Slide 7: 2019 WMP Compliance Evidence Status
overall_0_132083107041691217 columns_2_132048702459405524 7_1_132048702466692635 10_1_132048702466852189 21_1_132048721872633283 23_1_132049640018006217 26_1_132049645698177263 29_1_132083107019594412 33_1_132083107019594412 13_1_132083204190616292
VM Lead: Bill
Narrative and Evidence is uploaded to the Compliance WMP SharePoint site for:
  VM-1 Hazard Tree
  VM-2 Pole Brushing
  VM-4 DRI
  VM-5 LiDAR
  VM-6 Quality Control
VM-3 Expanded Clearances
  Narrative and Evidence pending
  Distribution GRCD implementation was 6/1/19, however Clearion data not reliable. Survey 123 data available from 8/15/19 to 12/31/19
    S123 data shows 119,791 GRCD prescriptions and 70,827 GRCD trims
      48,964 did not achieve GRCD
      ~ 26K records do not show as-left clearance
      326* records show “imminent threat”
      257* records show noncompliance condition
      Plan being formulated the week of 3/2 to validate status of (*)

## Slide 8: QC – Staffing, Contractor & 2020 QC Plan
overall_0_132083107041691217 columns_2_132048702459405524 7_1_132048702466692635 10_1_132048702466852189 21_1_132048721872633283 23_1_132049640018006217 26_1_132049645698177263 29_1_132083107019594412 33_1_132083107019594412 13_1_132083204190616292
VM Lead: Bill
SCE’s QC contractor CFVM is staffed at 19 FTE
  We have requested CFVM staff to 32 FTE by 3/31/20
  Staffing Plan was received – CFVM will 32FTE by 4/30/20
    February 29 = 22 FTE (achieved)
    March 31 – target 4 additional (26 FTE)
    April 30 – target 6 additional (32 FTE)
Compliance Positions status
  Senior Advisor, Quality Assurance: Filled – Eric Salazar started 1/6/20
  Advisor – Quality Control: Interviews scheduled for 3/10/20
  Advisor – Training and Qualifications: Interviews completed 2/28
  Advisor – Regulations & Compliance: Need to work with Talent Acquisition
  Advisor – Regulations & Compliance: Need to work with Talent Acquisition