| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Single Family Energy Efficiency Rebates Program - Procurement |
| Program Number: | 1160-04 |
| Month: | September 2004 |

- Program Status

Program Description

The Single Family Energy Efficiency Rebate (SFEER) program of 2004-2005 offers measures from the traditional part of the program as well as measures previously included in the Residential Upstream Lighting program. Combining all these measures applicable to residential customers under the same program allows synergies and efficiencies in the areas of administration, materials preparation, and communications to the various market actors.  While all residential customers have the opportunity to participate in the program, additional marketing and promotional activity is targeted to customer segments defined as hard-to-reach (HTR).  This targeted marketing activity increases awareness and participation from these customers to ensure that the HTR goals are met or exceeded.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Sep-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $24,507,379 | $1,688,236 | 6% | $11,756,149 | 43% | $3,964,502 | 14% | $15,720,652 | 57% | $15,708,744 |
| Admin | $850,600 | $12,858 | 1% | $96,977 | 10% |  |  | $96,977 | 10% | $923,015 |
| Marketing | $652,800 | $18,500 | 3% | $135,717 | 20% |  |  | $135,717 | 20% | $542,083 |
| DI | $22,496,600 | $1,656,879 | 7% | $11,523,455 | 46% | $3,964,502 | 16% | $15,487,958 | 61% | $13,736,267 |
| EM&V | $507,379 |  |  |  |  |  |  |  |  | $507,379 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Sep-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 76,743 | 4,045 | 5% | 37,993 | 46% | 13,998 | 17% | 51,990 | 63% | 44,550 |
| Annual kWh | 438,462,103 | 7,254,830 | 2% | 188,155,593 | 42% | 102,834,030 | 23% | 290,989,623 | 65% | 256,486,591 |
| Lifecyc kWh | 4,449,723,390 | 100,096,211 | 2% | 1,888,742,450 | 41% | 1,185,356,886 | 26% | 3,074,099,336 | 67% | 2,681,257,241 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

- Continued to seek additional funding to keep the program open.

- Announced that Central Air Conditioning and Central Heat Pump applications must be postmarked by October 29th to be eligible for a rebate.  This was done to avoid running out of funds and having to shut down the entire program.

- Began formulating plans for the shutdown of other measures based upon funding levels.

- Fund shifts for lighting measures were allocated.

    - Marketing -

- Initiated a programmable thermostat promotion.

- Sent a bill insert to about 4 million residential customers on compact fluorescent lighting.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Types of Measures Installed | Number Installed in September |
| --- | --- |
| Pool Pump & Motors | 759 |
| Room AC | 433 |
| Windows | 264,488 |
| ENERGY STAR® qualified Refrigerators | 5,324 |
| Programmable Thermostats | 2,469 |
| Attic Insulation | 2,673 |
| Whole House Fans | 790 |
| Desert Area Air Conditioning | 151 |
| HVAC | 1,637 |
| Evaporative Coolers | 204 |
| Lighting | 43,433 |

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

The EM&V activity is being done as a supplement to the 2004-05 EM&V study of statewide Single Family Energy Efficiency Rebate program that is being managed by PG&E.

- Program Challenges

Obtaining additional funds to keep the program open is a continuous activity.

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

In September, SCE performed a fundshift from the procurement-funded Upstream HVAC/Motors Program and the procurement-funded SBD Program to the procurement-funded SF EE Rebate program. The shift totaled $1M and was transferred between the program’s incentive budgets.

Since the shifts fall within the flexibility provided in CPUC's guidelines for procurement funded programs, there is no necessary CPUC approval.  The shifts are necessary to meet growing demand for the SF EE Rebate program.