| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide CA Energy Star New Homes – Single Family, Multifamily Program - Procurement |
| Program Number: | 1169-04 |
| Month: | July 2004 |

- Program Status

Program Description

The California Energy Star® New Homes Program will influence the design and construction of single family and multifamily residential new construction. Working together with single and multifamily builders, architects, energy analysts, and other building industry professionals, this program will increase long term annual energy savings and coincident peak demand reduction and will be achieved through a combination of education, design assistance and financial incentives. Single family and low-rise multifamily builder projects meeting the program requirements will also meet the requirements of the U. S. Environmental Protection Agency (EPA) Energy Star Homes Program. (The EPA does not currently recognize high rise construction with the Energy Star label.)  SCE will again offer the high efficiency HVAC distributor buy-down program (“Buy-down Program) in the 2004-05 program years.  SCE piloted this innovative program in the summer of 2001 and met with success.  This program will complement the CESNHP as well as capture energy savings and demand from those homes that have progressed in the construction process beyond the timely “point of entry” into CESNHP, and would otherwise become a lost opportunity for increase energy efficiency.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jul-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $6,139,345 | $3,117 | 0% | $21,483 | 0% | $543,700 | 9% | $565,183 | 9% | $6,117,861 |
| Admin | $371,800 | $945 | 0% | $17,276 | 5% |  |  | $17,276 | 5% | $354,524 |
| Marketing | $207,400 |  |  | $2,035 | 1% |  |  | $2,035 | 1% | $205,365 |
| DI | $5,420,800 | $2,172 | 0% | $2,172 | 0% | $543,700 | 10% | $545,872 | 10% | $5,418,629 |
| EM&V | $139,345 |  |  |  |  |  |  |  |  | $139,345 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Jul-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 9,235 |  |  |  |  |  |  |  |  | 9,235 |
| Annual kWh | 7,538,720 |  |  |  |  |  |  |  |  | 7,538,720 |
| Lifecyc kWh | 135,696,960 |  |  |  |  |  |  |  |  | 135,696,960 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

None

    - Marketing -

None

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Measures | Installed in July | Paid & Committed |
| --- | --- | --- |
| SF Home 15% Inland | 0 | 120 |
| SF Home 20% Inland | 0 | 691 |
| MF Home 15% | 0 | 0 |
| SF Tier I | 0 | 0 |
| SF Tier II | 0 | 0 |
| MF Tier I | 0 | 0 |

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

There were no activities beyond what may be described in the monthly reporting tables.

- Changes to Subcontractors or Staffing

Program Manager and subcontractors have not changed.

- Additional Items

None