| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Nonresidential Standard Performance Contract Program - Procurement |
| Program Number: | 1177-04 |
| Month: | September 2004 |

- Program Status

Program Description

The Nonresidential Standard Performance Contract (SPC) program is a pay-for-performance program that offers cash incentives for custom-designed, cost effective long term annual energy saving retrofits of existing business facilities. Designed primarily for large and medium businesses, small and very small businesses can also participate if the energy efficiency measures do not qualify for the Express Efficiency program. Depending on the energy-efficiency measure installed, an itemized or calculated approach is used to estimate the energy savings and incentive. An itemized measure will be based on a pre-determined rate and no kWh savings calculation by the applicant is necessary. For all other measures not included as an itemized measure, the estimated payment will be determined by the quantity of kilowatt-hours (kWh) or therms of gas saved.

The program is offered to customers within Southern California Edison’s (SCE) service territory and is part of both the Commercial and Industrial Hardware Incentive Programs described in SCE’s Long-Term Resource Plan Testimony.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Sep-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $33,648,395 | $300,635 | 1% | $1,218,128 | 4% | $15,373,393 | 46% | $16,591,521 | 49% | $32,430,268 |
| Admin | $511,166 | $20,774 | 4% | $165,179 | 32% |  |  | $165,179 | 32% | $345,987 |
| Marketing | $321,000 | $12,247 | 4% | $61,752 | 19% |  |  | $61,752 | 19% | $259,248 |
| DI | $32,167,834 | $267,614 | 1% | $991,197 | 3% | $15,373,393 | 48% | $16,364,591 | 51% | $31,176,637 |
| EM&V | $648,395 |  |  |  |  |  |  |  |  | $648,395 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Sep-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 33,879 | 547 | 2% | 751 | 2% | 19,019 | 56% | 19,770 | 58% | 33,128 |
| Annual kWh | 234,671,142 | 4,017,136 | 2% | 5,477,129 | 2% | 123,119,962 | 52% | 128,597,092 | 55% | 229,194,013 |
| Lifecyc kWh | 3,499,211,373 | 60,920,917 | 2% | 83,000,461 | 2% | 1,792,278,333 | 51% | 1,875,278,794 | 54% | 3,416,210,913 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

- During the month of September, 73 new applications were received and sent for review, 55 projects were approved and contracted, and 18 installation reports were approved for payment. Total applications processed to date with Procurement funds is 389.

- Updates were made to the program website including updated software links, current funding and commitment status, and additional program information.

- Program staff mailed 72 program CDs and informational materials to customers, internal staff, and other interested parties.

- Weekly team meetings were held with internal staff to review current projects, discuss new submittals, and update the application, reporting and payment processes.

- Weekly conference calls were held with SPC program managers from PG&E and SDG&E to discuss policy guidelines, review similar projects, and examine other program issues to ensure statewide consistency.

- Weekly phone conferences and meetings with project reviewers and inspectors were held to discuss the status of submitted applications, resolve specific project issues and review other items as necessary to ensure timely completion of reviews.

- To track statewide incentive payments and commitments, a web-based database is under development to track utility level caps of projects funded through the statewide SPC programs. The system will be developed using Microsoft Access 2000 and Active Server Page (ASP.NET) software to allow web-based access to current program funding and commitment levels. The system will flag instances of potential utility cap and statewide cap overruns upon data entry of new project applications.

    - Marketing -

None

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Measure | Units Installed in September |
| --- | --- |
| Com. Indoor Lighting Sys. Repl. | 197,288 kWh |
| Com. Lighting Controls | 396 kWh |
| Com-Customized Process | 363,310 kWh |
| Ind. – Customized Process | 5,931,937 kWh |
| Cool Roof | 17,388 sq. feet |
| LED Exit Signs | 5 units |
| T-8 or T-5 Lamp and Electronic ballast - 2 foot | 66 lamps |
| T-8 or T-5 Lamp and Electronic ballast - 4 foot | 786 lamps |
| Interior HO T-5 4 lamp fixture retrofits | 114 lamps |
| Occupancy Sensor ceiling mounted | 8 units |
| Air cooled to Evaporative cooled condensers-conventional | 242 tons |

      - Calculated and Actual Payment Reconciliation -

Since actual incentives payable to customers are capped at 50% of each measure cost, certain measures only receive partial incentive payments. As a result, the financial incentives to customers in Tab 1A - Expenditures Worksheet may differ from the calculated financial incentives in Tab 2A - Recorded EE Activities Worksheet.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

SPC staff coordinated with Express Efficiency staff to transfer applications between the two programs as needed. Customers often submit applications in SPC when they are eligible for Express Efficiency, and vice versa.  Procedures have been established to make for seamless coordination between the two programs.

- Changes to Subcontractors or Staffing

None

- Additional Items

None