| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Express Efficiency Program - Procurement |
| Program Number: | 1178-04 |
| Month: | May 2004 |

- Program Status

Program Description

Express Efficiency is the only prescriptive rebate program that provides equitable financial incentives to all small-and medium-sized nonresidential customers on a seamless statewide basis. By having a design that actually prescribes what measures may be installed, it is a very straightforward and customer-friendly program that ensures that the smallest customers have a hassle-free, reliable means to decrease their utility bill and make their business more energy efficiency. One of the program’s goals is to focus on providing small and medium-sized customers access to energy efficient technologies that had previously been adopted by larger customers. To achieve this goal, SCE will draw upon the all the synergies that exist between its programs, such as the Energy Audit program.  Furthermore, the SCE will pursue opportunities to coordinate promotional activities with those of other, community based organizations.  Doing so will increase the economies of scale and create a greater positive impact for all present and future stakeholders.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | May-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $3,635,562 | $11,574 | 0% | $26,979 | 1% |  |  | $26,979 | 1% | $3,608,583 |
| Admin | $336,572 | $11,479 | 3% | $26,884 | 8% |  |  | $26,884 | 8% | $309,688 |
| Marketing | $272,500 | $95 | 0% | $95 | 0% |  |  | $95 | 0% | $272,405 |
| DI | $2,930,928 |  |  |  |  |  |  |  |  | $2,930,928 |
| EM&V | $95,562 |  |  |  |  |  |  |  |  | $95,562 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | May-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 10,000 |  |  |  |  |  |  |  |  | 10,000 |
| Annual kWh | 56,337,803 |  |  |  |  |  |  |  |  | 56,337,803 |
| Lifecyc kWh | 493,989,141 |  |  |  |  |  |  |  |  | 493,989,141 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

- Held bi-weekly telephone conferences with statewide team to discuss program implementation status, strategy, and issues.

    - Marketing –

In addition to the list in Attachment A:

- Planning continued for an SCE booth at the Western Restaurant and Hospitality Expo to be held in Los Angeles in August 2004.  The booth will promote Express Efficiency foodservice and refrigeration measures to the restaurant and institutional foodservice industries.

- The statewide team is continuing development of Express applications in Spanish, Chinese, Korean, and Vietnamese languages.

- The statewide team started planning for a booth at the West Coast Energy Management Congress in Anaheim, June 16-17, 2004.  The booth will have representatives from all of the IOU’s, and will promote both the Express Efficiency and Standard Performance Contract programs.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

Not applicable

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

There were no activities beyond what may be described in the monthly reporting tables.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

None