| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Innovative Designs for Energy Efficiency Activities - Procurement |
| Program Number: | 1185-04 |
| Month: | May 2005 |

- Program Status

Program Description

SCE’s Innovative Designs for Energy Efficiency Activities (IDEEA) program is a competitive bidding solicitation of innovative and cost-effective energy efficiency program proposals across all market and customer segments, funded by energy procurement funds.   The focus will be on different marketing or delivery methods, different market segments, and/or different technologies than those offered in the SCE portfolio.  Winning proposals will fill possible gaps in the overall portfolio of programs offered in SCE’s service territory or offer best practices not incorporated in similar programs in the portfolio.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | May-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $12,528,690 | $164,428 | 1% | $458,708 | 4% |  |  | $458,708 | 4% | $12,069,983 |
| Admin | $490,600 | $16,293 | 3% | $233,645 | 48% |  |  | $233,645 | 48% | $256,955 |
| Marketing | $5,000 |  |  |  |  |  |  |  |  | $5,000 |
| DI | $11,104,400 | $146,444 | 1% | $219,003 | 2% |  |  | $219,003 | 2% | $10,885,397 |
| EM&V | $928,690 | $1,691 | 0% | $6,060 | 1% |  |  | $6,060 | 1% | $922,630 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

For the month of June, all 13 component programs’ energy savings and demand reduction results shall be reported.

| Component Program | Contract Projected | May-05 (Contract Actual*) | % of Projection | Cumulative | Cumulative % of Projection | Committed | Committed % of Projection | Cumulative & Committed | Total % of Projection | Remaining to Projection |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Evaporative Cooling Repair |  |  |  |  |  |  |  |  |  |  |
| 80 Plus |  |  |  |  |  |  |  |  |  |  |
| Miniature Cold Cathode Lighting |  |  |  |  |  |  |  |  |  |  |
| Agricultural Ventilation |  |  |  |  |  |  |  |  |  |  |
| Energy Service for Oil Production |  |  |  |  |  |  |  |  |  |  |
| Community Colleges Program |  |  |  |  |  |  |  |  |  |  |
| AirCare Plus |  |  |  |  |  |  |  |  |  |  |
| Multifamily HVAC Controls |  |  |  |  |  |  |  |  |  |  |
| A/C Energy Hog Roundup |  |  |  |  |  |  |  |  |  |  |
| Addressable Dimmable T5 Retrofit |  |  |  |  |  |  |  |  |  |  |
| Refrigerated Warehouse |  |  |  |  |  |  |  |  |  |  |
| Cool Control Cash Control |  |  |  |  |  |  |  |  |  |  |
| Convenience Store Energy Efficiency Delivery |  |  |  |  |  |  |  |  |  |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

    - Performance Goals

| Performance Goals | Goals | May-05 | % of Goal | Cumulative | % of Goal | Committed | % of Goal | Cumulative & Committed | % of Goal | Remaining Goal |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Telephone calls and e-mails to appropriate contact people at potential bidder entities. | 80 | 0 | 0% | 1041 | 1301% | 0 | 0% | 1041 | 1301% | 0 |

  - Activities/Accomplishments

    - Administrative -

- All IDEEA component programs are now operating.

- Additional Web-based reporting tools were added to the IDEEA in order facilitate component program implementers’ workbook and narrative submittal.

- Starting with the June monthly report, all component program workbooks shall be reported with a few exceptions due to the contractor’s learning curve involved with SCE’s reporting requirements.

- Contractors’ results for “Actual” energy savings and demand reduction shall be used for monthly reporting.  This allows for timely realization of savings based on the real time completion of work by the contractors.

    - Marketing –

    - Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

Not applicable

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

A Request for Proposals was prepared last year, but SCE requested that its release be deferred. Now that the IDEEA programs have been chosen, SCE will select an EM&V contractor with the most suitable team to evaluate these IDEEA programs and to write a more specific EM&V plan for Energy Division review.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

No changes from plan.

- Additional Items

None