| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Innovative Designs for Energy Efficiency Activities - Procurement |
| Program Number: | 1185-04 |
| Month: | November 2005 |

- Program Status

Program Description

SCE’s Innovative Designs for Energy Efficiency Activities (IDEEA) program is a competitive bidding solicitation of innovative and cost-effective energy efficiency program proposals across all market and customer segments, funded by energy procurement funds.   The focus will be on different marketing or delivery methods, different market segments, and/or different technologies than those offered in the SCE portfolio.  Winning proposals will fill possible gaps in the overall portfolio of programs offered in SCE’s service territory or offer best practices not incorporated in similar programs in the portfolio.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Nov-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $12,528,690 | $349,794 | 3% | $4,015,783 | 32% |  |  | $4,015,783 | 32% | $8,512,907 |
| Admin | $490,600 | $50,378 | 10% | $454,137 | 93% |  |  | $454,137 | 93% | $36,463 |
| Marketing | $5,000 | -$430 | -9% | $11,496 | 230% |  |  | $11,496 | 230% | -$6,496 |
| DI | $11,104,400 | $291,785 | 3% | $3,528,233 | 32% |  |  | $3,528,233 | 32% | $7,576,167 |
| EM&V | $928,690 | $8,062 | 1% | $21,916 | 2% |  |  | $21,916 | 2% | $906,774 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

Evaporative Cooling Repair

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 2,743 | 204 | 7% | 1,653 | 60% |  |  | 1,653 | 60% | 1,091 |
| Annual kWh | 4,291,311 | 240,549 | 6% | 2,097,917 | 49% |  |  | 2,097,917 | 49% | 2,193,394 |
| Lifecyc kWh | 37,094,209 | 2,217,804 | 6% | 18,860,569 | 51% |  |  | 18,860,569 | 51% | 18,233,639 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

80 Plus

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 297 |  |  |  |  |  |  |  |  | 297 |
| Annual kWh | 1,746,264 |  |  |  |  |  |  |  |  | 1,746,264 |
| Lifecyc kWh | 6,985,056 |  |  |  |  |  |  |  |  | 6,985,056 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Miniature Cold Cathode Lighting

| Energy Effects | Goals | Oct-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 797 | 62 | 8% | 160 | 20% |  |  | 160 | 20% | 637 |
| Annual kWh | 3,133,440 | 539,253 | 17% | 1,396,753 | 45% |  |  | 1,396,753 | 45% | 1,736,687 |
| Lifecyc kWh | 25,067,520 | 4,314,022 | 17% | 11,174,027 | 45% |  |  | 11,174,027 | 45% | 13,893,493 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Agricultural Ventilation

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 343 |  |  | 35 | 10% | 289 | 84% | 324 | 95% | 308 |
| Annual kWh | 2,638,636 |  |  | 268,615 | 10% | 2,222,733 | 84% | 2,491,348 | 94% | 2,370,021 |
| Lifecyc kWh | 39,579,534 |  |  | 4,029,226 | 10% | 33,340,991 | 84% | 37,370,217 | 94% | 35,550,308 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Energy Service for Oil Production

| Energy Effects | Goals | Oct-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,731 | 82 | 5% | 142 | 8% | 551 | 32% | 694 | 40% | 1,589 |
| Annual kWh | 13,848,000 | 653,218 | 5% | 1,138,566 | 8% | 4,409,809 | 32% | 5,548,374 | 40% | 12,709,434 |
| Lifecyc kWh | 207,720,000 | 9,798,264 | 5% | 17,078,484 | 8% | 66,147,132 | 32% | 83,225,616 | 40% | 190,641,516 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Community Colleges Program

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 835 |  |  | 221 | 26% |  |  | 221 | 26% | 613 |
| Annual kWh | 5,896,625 | 449,170 | 8% | 1,545,648 | 26% |  |  | 1,545,648 | 26% | 4,350,977 |
| Lifecyc kWh | 74,950,975 | 7,186,714 | 10% | 24,730,368 | 33% |  |  | 24,730,368 | 33% | 50,220,607 |
| Annual Therms | 307,491 |  |  |  |  |  |  |  |  | 307,491 |
| Lifecyc Therms | 3,548,076 |  |  |  |  |  |  |  |  | 3,548,076 |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

AirCare Plus

| Energy Effects | Goals | Oct-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,432 | 11 | 1% | 66 | 5% | 56 | 4% | 122 | 9% | 1,365 |
| Annual kWh | 7,427,800 | 117,995 | 2% | 473,555 | 6% | 340,340 | 5% | 813,895 | 11% | 6,954,245 |
| Lifecyc kWh | 59,872,640 | 943,960 | 2% | 3,788,440 | 6% | 2,722,720 | 5% | 6,511,160 | 11% | 56,084,200 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Multifamily HVAC Controls

| Energy Effects | Goals | Oct-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 100 | 5 | 5% | 97 | 97% |  |  | 97 | 97% | 3 |
| Annual kWh | 1,920,000 | 99,840 | 5% | 1,854,720 | 97% |  |  | 1,854,720 | 97% | 65,280 |
| Lifecyc kWh | 28,800,000 | 1,497,600 | 5% | 27,820,800 | 97% |  |  | 27,820,800 | 97% | 979,200 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

A/C Energy Hog Roundup

| Energy Effects | Goals | Oct-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 997 | 147 | 15% | 230 | 23% | 97 | 10% | 326 | 33% | 767 |
| Annual kWh | 1,734,157 | 255,735 | 15% | 397,031 | 23% | 171,851 | 10% | 568,882 | 33% | 1,337,126 |
| Lifecyc kWh | 11,566,576 | 1,762,274 | 15% | 2,798,106 | 24% | 1,374,810 | 12% | 4,172,915 | 36% | 8,768,470 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Addressable Dimmable T5 Retrofit

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 413 |  |  | 224 | 54% |  |  | 224 | 54% | 189 |
| Annual kWh | 1,673,188 |  |  | 906,759 | 54% |  |  | 906,759 | 54% | 766,428 |
| Lifecyc kWh | 26,771,002 |  |  | 14,508,150 | 54% |  |  | 14,508,150 | 54% | 12,262,852 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Refrigerated Warehouse

Vendor is scheduled to start reporting commitments in energy savings measure in November 2005.

| Budget and Expenditures | Budget | Sep-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW |  |  |  |  |  |  |  |  |  |  |
| Annual kWh |  |  |  |  |  |  |  |  |  |  |
| Lifecyc kWh |  |  |  |  |  |  |  |  |  |  |
| Annual Therms |  |  |  |  |  |  |  |  |  |  |
| Lifecyc Therms |  |  |  |  |  |  |  |  |  |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Cool Control Cash Control

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 669 | 131 | 20% | 670 | 100% |  |  | 670 | 100% | -2 |
| Annual kWh | 1,129,949 | 207,686 | 18% | 1,132,954 | 100% |  |  | 1,132,954 | 100% | -3,005 |
| Lifecyc kWh | 16,949,232 | 3,115,296 | 18% | 16,994,304 | 100% |  |  | 16,994,304 | 100% | -45,072 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Convenience Store Energy Efficiency Delivery

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 175 | 5 | 3% | 5 | 3% | 22 | 13% | 27 | 16% | 170 |
| Annual kWh | 3,048,662 | 87,105 | 3% | 87,105 | 3% | 391,971 | 13% | 479,076 | 16% | 2,961,558 |
| Lifecyc kWh | 42,681,274 | 1,219,465 | 3% | 1,219,465 | 3% | 5,487,592 | 13% | 6,707,057 | 16% | 41,461,809 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

    - Performance Goals

| Performance Goals | Goals | Nov-05 | % of Goal | Cumulative | % of Goal | Committed | % of Goal | Cumulative & Committed | % of Goal | Remaining Goal |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Telephone calls and e-mails to appropriate contact people at potential bidder entities. | 80 | 0 | 0% | 1041 | 1301% | 0 | 0% | 1041 | 1301% | 0 |

  - Activities/Accomplishments

    - Administrative -

- Component programs submit their month-end November workbooks on December 10.  Month-end November results shall be reported on the December monthly report and the December results shall be reported on the January monthly report.

- Energy Service for Oil Production report reflects adjusted goal due to additional program funding.

- Vendors are required to submit their documented “committed” customers for year-end reporting claims.

    - Marketing –

None

    - Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

Not applicable

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

No changes from plan.

- Additional Items

Component programs’workbooks.