| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Innovative Designs for Energy Efficiency Activities - Procurement |
| Program Number: | 1185-04 |
| Month: | September 2005 |

- Program Status

Program Description

SCE’s Innovative Designs for Energy Efficiency Activities (IDEEA) program is a competitive bidding solicitation of innovative and cost-effective energy efficiency program proposals across all market and customer segments, funded by energy procurement funds.   The focus will be on different marketing or delivery methods, different market segments, and/or different technologies than those offered in the SCE portfolio.  Winning proposals will fill possible gaps in the overall portfolio of programs offered in SCE’s service territory or offer best practices not incorporated in similar programs in the portfolio.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Sep-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $12,528,690 | $626,496 | 5% | $2,900,585 | 23% |  |  | $2,900,585 | 23% | $9,628,105 |
| Admin | $490,600 | $22,437 | 5% | $372,835 | 76% |  |  | $372,835 | 76% | $117,765 |
| Marketing | $5,000 | $3,226 | 65% | $6,394 | 128% |  |  | $6,394 | 128% | -$1,394 |
| DI | $11,104,400 | $598,747 | 5% | $2,508,805 | 23% |  |  | $2,508,805 | 23% | $8,595,595 |
| EM&V | $928,690 | $2,086 | 0% | $12,551 | 1% |  |  | $12,551 | 1% | $916,139 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

Evaporative Cooling Repair

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 2,743 | 204 | 7% | 1,653 | 60% |  |  | 1,653 | 60% | 1,091 |
| Annual kWh | 4,291,311 | 240,549 | 6% | 2,097,917 | 49% |  |  | 2,097,917 | 49% | 2,193,394 |
| Lifecyc kWh | 37,094,209 | 2,217,804 | 6% | 18,860,569 | 51% |  |  | 18,860,569 | 51% | 18,233,639 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

80 Plus

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 297 |  |  |  |  |  |  |  |  | 297 |
| Annual kWh | 1,746,264 |  |  |  |  |  |  |  |  | 1,746,264 |
| Lifecyc kWh | 6,985,056 |  |  |  |  |  |  |  |  | 6,985,056 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Miniature Cold Cathode Lighting

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 797 | 42 | 5% | 98 | 12% | 62 | 8% | 160 | 20% | 699 |
| Annual kWh | 3,133,440 | 367,931 | 12% | 857,501 | 27% | 540,804 | 17% | 1,398,305 | 45% | 2,275,939 |
| Lifecyc kWh | 25,067,520 | 2,943,447 | 12% | 6,860,005 | 27% | 4,326,433 | 17% | 11,186,438 | 45% | 18,207,515 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Agricultural Ventilation

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 343 |  |  | 35 | 10% | 289 | 84% | 324 | 95% | 308 |
| Annual kWh | 2,638,636 |  |  | 268,615 | 10% | 2,222,733 | 84% | 2,491,348 | 94% | 2,370,021 |
| Lifecyc kWh | 39,579,534 |  |  | 4,029,226 | 10% | 33,340,991 | 84% | 37,370,217 | 94% | 35,550,308 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Energy Service for Oil Production (August Workbook not available from contractor at time of reporting)

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,731 |  |  | 61 | 4% | 649 | 38% | 710 | 41% | 1,670 |
| Annual kWh | 13,848,000 |  |  | 485,348 | 4% | 5,193,796 | 38% | 5,679,144 | 41% | 13,362,652 |
| Lifecyc kWh | 207,720,000 |  |  | 7,280,220 | 4% | 77,906,935 | 38% | 85,187,155 | 41% | 200,439,780 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Community Colleges Program

| Energy Effects | Goals | Aug-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 849 |  |  | 221 | 26% |  |  | 221 | 26% | 628 |
| Annual kWh | 5,898,074 |  |  | 1,096,478 | 19% |  |  | 1,096,478 | 19% | 4,801,596 |
| Lifecyc kWh | 74,744,695 |  |  | 17,543,654 | 23% |  |  | 17,543,654 | 23% | 57,201,041 |
| Annual Therms | 307,491 |  |  |  |  |  |  |  |  | 307,491 |
| Lifecyc Therms | 3,548,076 |  |  |  |  |  |  |  |  | 3,548,076 |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

AirCare Plus (September Workbook not available from contractor at time of reporting)

| Energy Effects | Goals | Aug-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,432 | 16 | 1% | 47 | 3% | 14 | 1% | 61 | 4% | 1,384 |
| Annual kWh | 7,427,800 | 107,040 | 1% | 293,120 | 4% | 90,145 | 1% | 383,265 | 5% | 7,134,680 |
| Lifecyc kWh | 59,872,640 | 856,320 | 1% | 2,344,960 | 4% | 721,160 | 1% | 3,066,120 | 5% | 57,527,680 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Multifamily HVAC Controls

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 100 | 20 | 20% | 91 | 91% | 5 | 5% | 97 | 97% | 9 |
| Annual kWh | 1,920,000 | 385,920 | 20% | 1,754,880 | 91% | 99,840 | 5% | 1,854,720 | 97% | 165,120 |
| Lifecyc kWh | 28,800,000 | 5,788,800 | 20% | 26,323,200 | 91% | 1,497,600 | 5% | 27,820,800 | 97% | 2,476,800 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

A/C Energy Hog Roundup

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 997 | 67 | 7% | 83 | 8% | 75 | 8% | 158 | 16% | 914 |
| Annual kWh | 1,734,157 | 114,630 | 7% | 141,296 | 8% | 131,924 | 8% | 273,220 | 16% | 1,592,861 |
| Lifecyc kWh | 11,566,576 | 822,507 | 7% | 1,035,832 | 9% | 1,055,392 | 9% | 2,091,224 | 18% | 10,530,744 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Addressable Dimmable T5 Retrofit

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 413 |  |  | 224 | 54% |  |  | 224 | 54% | 189 |
| Annual kWh | 1,673,188 |  |  | 906,759 | 54% |  |  | 906,759 | 54% | 766,428 |
| Lifecyc kWh | 26,771,002 |  |  | 14,508,150 | 54% |  |  | 14,508,150 | 54% | 12,262,852 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Refrigerated Warehouse

Vendor is scheduled to start reporting commitments in energy savings measure in November 2005.

| Budget and Expenditures | Budget | Sep-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW |  |  |  |  |  |  |  |  |  |  |
| Annual kWh |  |  |  |  |  |  |  |  |  |  |
| Lifecyc kWh |  |  |  |  |  |  |  |  |  |  |
| Annual Therms |  |  |  |  |  |  |  |  |  |  |
| Lifecyc Therms |  |  |  |  |  |  |  |  |  |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Cool Control Cash Control

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 669 | 131 | 20% | 670 | 100% |  |  | 670 | 100% | -2 |
| Annual kWh | 1,129,949 | 207,686 | 18% | 1,132,954 | 100% |  |  | 1,132,954 | 100% | -3,005 |
| Lifecyc kWh | 16,949,232 | 3,115,296 | 18% | 16,994,304 | 100% |  |  | 16,994,304 | 100% | -45,072 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Convenience Store Energy Efficiency Delivery

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 175 | 5 | 3% | 5 | 3% | 22 | 13% | 27 | 16% | 170 |
| Annual kWh | 3,048,662 | 87,105 | 3% | 87,105 | 3% | 391,971 | 13% | 479,076 | 16% | 2,961,558 |
| Lifecyc kWh | 42,681,274 | 1,219,465 | 3% | 1,219,465 | 3% | 5,487,592 | 13% | 6,707,057 | 16% | 41,461,809 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

    - Performance Goals

| Performance Goals | Goals | Sep-05 | % of Goal | Cumulative | % of Goal | Committed | % of Goal | Cumulative & Committed | % of Goal | Remaining Goal |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Telephone calls and e-mails to appropriate contact people at potential bidder entities. | 80 | 0 | 0% | 1041 | 1301% | 0 | 0% | 1041 | 1301% | 0 |

  - Activities/Accomplishments

    - Administrative -

- The Energy Service for Oil Production program received an additional $1 million through a request and approval process.  The additional funds to have been identified in the Savings By Design program.  The internal SCE change order to created a fund shift event has been requisitioned.  The CPUC change order request is in line to be requested.

- Findings from the portfolio forecast evaluation indicates three programs will fall short of their P.O. goal due to various reasons such as the seasonal nature of their programs, a limited time period to fulfill the contract goals, or unforeseen program challenges.  The programs that forecasted a reduced budget and energy savings goals are: 80 Plus, Agricultural Ventilation, and AirCare Plus.

- Based on the portfolio forecast findings, the unspent funds will be redistributed from the low-performing programs to the high-performing programs who requested additional funding during the forecast evaluation.  These programs are the Evaporative Cooling Repair, and Multifamily HVAC Controls programs.

- Since this fund redistribution is within the IDEEA program, SCE purchase order change orders will be requisitioned internally.

    - Marketing –

    - Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

Not applicable

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

A draft Request for Proposals was prepared last year, but SCE requested that its release be deferred. Now that the IDEEA programs have gotten underway, SCE has begun the steps to issue an updated RFP,  in order to select an EM&V contractor with the most suitable team to evaluate these IDEEA programs and to write a more specific EM&V plan for Energy Division review and approval.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

No changes from plan.

- Additional Items

None