| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Single Family Energy Efficiency Rebates Program - PGC |
| Program Number: | 1234-04 |
| Month: | May 2004 |

- Program Status

Program Description

The Single Family Energy Efficiency Rebate (SFEER) program of 2004-2005 offers measures from the traditional part of the program as well as measures previously included in the Residential Upstream Lighting program. Combining all these measures applicable to residential customers under the same program allows synergies and efficiencies in the areas of administration, materials preparation, and communications to the various market actors.  While all residential customers have the opportunity to participate in the program, additional marketing and promotional activity is targeted to customer segments defined as hard-to-reach (HTR).  This targeted marketing activity increases awareness and participation from these customers to ensure that the HTR goals are met or exceeded.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | May-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $10,437,999 | $758,837 | 7% | $1,996,573 | 19% | $609,751 | 6% | $2,606,324 | 25% | $8,441,426 |
| Admin | $2,149,125 | $66,541 | 3% | $363,255 | 17% |  |  | $363,255 | 17% | $1,785,870 |
| Marketing | $594,000 | $12,263 | 2% | $60,847 | 10% |  |  | $60,847 | 10% | $533,153 |
| DI | $7,256,874 | $680,033 | 9% | $1,572,471 | 22% | $609,751 | 8% | $2,182,222 | 30% | $5,684,403 |
| EM&V | $438,000 |  |  |  |  |  |  |  |  | $438,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | May-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 21,969 | 3,109 | 14% | 5,907 | 27% | 1,977 | 9% | 7,884 | 36% | 16,063 |
| Annual kWh | 74,664,923 | 13,829,041 | 19% | 22,225,632 | 30% | 13,631,422 | 18% | 35,857,054 | 48% | 52,439,291 |
| Lifecyc kWh | 815,046,340 | 130,929,003 | 16% | 218,428,925 | 27% | 169,801,129 | 21% | 388,230,055 | 48% | 596,617,415 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | May-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Single Family Rebate Program Hard-To-Reach: Achieve 34% of the program's applications from zip codes designated as hard-to-reach | 34% | 40% | n/a | 40% | n/a | 0% | n/a | 40% | n/a |  |
| 15% of Incentives to go to geographical HTR areas outside L.A. Basin. | 15% | 17.2% | n/a | 17.2% | n/a | 0% | n/a | 17.2% | n/a |  |
| 10% of Incentives to go to customers through grocery or drug retailers. | 10% | 33.6% | n/a | 33.6% | n/a | 0% | n/a | 33.6% | n/a |  |

  - Activities/Accomplishments

    - Administrative -

- Continued discussions with Home Depot regarding the expansion of point-of-sale rebates to include Room Air Conditioners.

- Continued discussions with Lowe’s for the implementation of point-of-sale rebates for both room air conditioners and electric water heaters.

- Lighting measures are on track for early goal attainment

- .

    - Marketing -

See Attachment A for list of marketing materials.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Types of Measures Installed | Measures Installed in May |
| --- | --- |
| Pool Measures | 462 |
| Room ACs | 74 |
| Electric Water Heaters | 2 |
| Programmable Thermostats | 1,191 |
| Attic Insulation | 2,037 |
| Whole House Fan | 454 |
| Evaporative Coolers | 220 |
| HVAC | 189 |
| Lighting Measures | 184,894 |

      - Calculated and Actual Payment Reconciliation -

There was one incorrect information technology charge of $2,584.17 that resulted in a discrepancy between the financial incentives paid in Tab 1A – Expenditures Worksheet and the calculated financial incentives in Tab 2A – Recorded EE Activities Worksheet.  The discrepancy is being corrected and will be accurately reflected in next month’s report.

    - EM&V

The EM&V activity is being done as a supplement to the 2004-05 EM&V study of statewide Single Family Energy Efficiency Rebate program that is being managed by PG&E.

- Program Challenges

Incentive funds are nearly exhausted for the program.  All are expected to be committed by the end of June 2004.

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

None

- Additional Items

None