- Marketing Materials

| Program Implementer Name: |  | Southern California Edison |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Program Title: |  | Statewide CA Energy Star New Homes – Single Family, Multifamily Programs - PGC |  |  |  |  |
| Program Number: |  | 1239-04 |  |  |  |  |
| Month: |  | December 2005 |  |  |  |  |

- Program Status

Program Description

The California Energy Star® New Homes Program (CESNHP) influences the energy efficient design and construction of single family and multifamily residential new construction. In collaboration with single and multifamily builders, architects, energy analysts, and other building industry professionals, this program increases energy savings that is achieved through a combination of education, design assistance and financial incentives. Single family and low-rise multifamily builder projects meeting the program requirements will also meet the requirements of the U. S. Environmental Protection Agency’s (EPA) Energy Star Homes Program. (The EPA does not currently recognize high rise construction with the Energy Star label.)

The program is offered by the four investor-owned California utilities: Pacific Gas & Electric (PG&E), San Diego Gas & Electric (SDG&E), Southern California Edison (SCE) and Southern California Gas (SoCalGas). Program participation is available on a statewide basis, managed locally by each utility. All applications, procedures and program requirements are consistent throughout all four utility service areas.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Dec-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $9,428,769 | $366,671 | 4% | $3,894,297 | 41% | $6,335,660 | 67% | $10,229,957 | 108% | $5,534,472 |
| Admin | $1,209,000 | $55,353 | 5% | $1,042,871 | 86% |  |  | $1,042,871 | 86% | $166,129 |
| Marketing | $428,200 | $13,743 | 3% | $249,342 | 58% |  |  | $249,342 | 58% | $178,858 |
| DI | $7,362,800 | $297,576 | 4% | $2,602,084 | 35% | $6,335,660 | 86% | $8,937,744 | 121% | $4,760,716 |
| EM&V | $428,769 |  |  |  |  |  |  |  |  | $428,769 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Dec-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 10,233 | 766 | 7% | 2,187 | 21% | 11,240 | 110% | 13,427 | 131% | 8,046 |
| Annual kWh | 9,433,403 | 712,590 | 8% | 2,037,654 | 22% | 10,414,776 | 110% | 12,452,430 | 132% | 7,395,750 |
| Lifecyc kWh | 169,801,258 | 12,826,613 | 8% | 36,677,765 | 22% | 187,465,968 | 110% | 224,143,733 | 132% | 133,123,493 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Dec-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CHEERS Training | 5 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 5 |
| Multifamily builder, architect, Title 24 consultant, design team - targeted training | 4 | 0 | 0% | 4 | 100% | 0 | 0% | 4 | 100% | 0 |
| 20% direct implementation costs are allocated to HTR customers | 20% |  |  | 56% |  |  |  | 56% |  |  |

  - Activities/Accomplishments

    - Administrative -

2005 CESHNP Applications printed and in use:

- 2005 Single Family Application

- 2005 Multi-Family Low-Rise Application

- 2005 Multi-Family High Rise Application

- 2005 Multifamily Energy Consultant Application

    - Marketing –

Residential New Construction (RNC) continues the placement of a consumer media advertisement in the Home Buyer’s Guide that provides a listing of Energy Star Home projects within SCE territory.  RNC secured advertising in Builder and Developer, a local building industry trade magazine.  RNC continues to work with other trade industry resource magazines such as Southern California Builder, Builder Digest of California and Options magazine.

    - Direct Implementation –

- In addition to standard program planning activities, the primary focus and challenge for the team rests on Title 24 standards that changed in October 2005, emerging technologies in home building and appliances, and how these factors will affect Energy Star branding and whether Energy Star branding will remain a viable option for the future. XXXXX is performing analyses on prescriptive measures as well as an option for the 2006-2008 program planning.

- XXXXX, the EPA’s National Director of Energy Star for Homes, announced to interested parties that a Thermal Bypass Checklist will be added as a requirement to the national specifications for Energy Star Homes.  This creates potential difficulties for HERS providers that perform verification/documentation as they do not have this feature as part of their Registries for database documentation.  XXXXX is expected to address this issue in the October 1st rollout of the new Energy Star New Homes Title 24 changes.

- XXXXX responded to the concerns regarding the Thermal Bypass Checklist.  It was suggested by XXXXX of the California Energy Commission, to merge the Quality Insulation Installation protocol with the Thermal Bypass Checklist items.  Now only one checklist will exist for projects seeking Energy Star participation or for code compliance.   Per XXXXX, “Homes can continue to be labeled using the existing guidelines if they are enrolled into a utility or state-based energy efficiency program by December 31, 2005 or are permitted before July 1, 2006.  However, all homes shall be labeled as ENERGY STAR using the new guidelines beginning on January 1, 2007.”

- A few of the highlights of the new Energy Star requirements are:

  - Thermal Bypass Checklist

  - Air conditioners must have a minimum SEER of 13

  - California Energy Star qualification will remain at exceeding standards by 15%

  - Duct leakage requirement of less than 6 cfm outdoors per 100 sq. ft.

  - At least one of the following Energy Star qualified products:

    - Heating or cooling equipment

    - Windows

    - 5 or more Energy Star lighting fixtures, appliances, ceiling fans, and/or ventilation fans.

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Measures | Installed in December | Paid & Committed |
| --- | --- | --- |
| SF Home 15% Inland | 205 | 2,827 |
| SF Home 20% Inland | 438 | 5,760 |
| MF Home 15% | 0 | 3,709 |

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

No events attended in the month of December.  RNC’s primary focus is the Request for Proposal and new vendor selection for 2006 and end-of-year program wrap-up.

- Program Challenges

California’s Title 24 changes effective in October 2005.

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

SCE and SoCalGas continue to discuss ways to combine Residential New Construction services for the 2006-2008 programs.  This collaboration resulted in an agreement to collectively provide Title 24 training and other courses such as emerging technologies to builders and other interested parties within the building/construction industry.  Also discussed, was a plan to involve both utilities in a showcase design exhibit featuring a home with extensive energy efficiency measures and appliances.  Discussion and planning for this project is ongoing.

The Statewide Residential New Construction team continues working on the CESNHP for the 2005 year. The RNC team continues to discuss ways to partner with SoCalGas in the 2006-2008 program planning.

Residential New Construction continues to provide information on the CESNHP, both for single family and multifamily new construction.  Primary focus is on those cities/counties/regions experiencing tremendous growth in residential new construction.  Target areas include but are not limited to; Coachella Valley Desert Communities, the Inland Empire, and Riverside County.

- Changes to Subcontractors or Staffing

None

- Additional Items

None