- Marketing Materials

| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide CA Energy Star New Homes – Single Family, Multifamily Programs - PGC |
| Program Number: | 1239-04 |
| Month: | December 2004 |

- Program Status

Program Description

The California Energy Star® New Homes Program will influence the design and construction of single family and multifamily residential new construction. Working together with single and multifamily builders, architects, energy analysts, and other building industry professionals, this program will increase energy savings which will be achieved through a combination of education, design assistance and financial incentives. Single family and low-rise multifamily builder projects meeting the program requirements will also meet the requirements of the U. S. Environmental Protection Agency (EPA) Energy Star Homes Program. (The EPA does not currently recognize high rise construction with the Energy Star label.)

The program is offered by the four investor-owned California utilities: Pacific Gas & Electric (PG&E), San Diego Gas & Electric (SDG&E), Southern California Edison (SCE) and Southern California Gas (SoCalGas). Program participation is available on a statewide basis, managed locally by each utility. All applications, procedures and program requirements are consistent throughout all four utility service areas.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Dec-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $9,428,769 | $272,717 | 3% | $1,562,497 | 17% | $2,868,700 | 30% | $4,431,197 | 47% | $7,866,273 |
| Admin | $1,209,000 | $40,955 | 3% | $541,210 | 45% |  |  | $541,210 | 45% | $667,790 |
| Marketing | $428,200 | $19,560 | 5% | $137,414 | 32% |  |  | $137,414 | 32% | $290,786 |
| DI | $7,362,800 | $212,202 | 3% | $883,874 | 12% | $2,868,700 | 39% | $3,752,574 | 51% | $6,478,926 |
| EM&V | $428,769 |  |  |  |  |  |  |  |  | $428,769 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Dec-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 10,233 | 107 | 1% | 167 | 2% | 5,089 | 50% | 5,256 | 51% | 10,066 |
| Annual kWh | 9,433,403 | 99,618 | 1% | 155,792 | 2% | 4,715,144 | 50% | 4,870,936 | 52% | 9,277,611 |
| Lifecyc kWh | 169,801,258 | 1,793,117 | 1% | 2,804,256 | 2% | 84,872,592 | 50% | 87,676,848 | 52% | 166,997,002 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Dec-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CHEERS Training | 5 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 5 |
| Multifamily builder, architect, Title 24 consultant, design team - targeted training | 4 | 0 | 0% | 1 | 25% | 0 | 0% | 1 | 25% | 3 |
| 20% direct implementation costs are allocated to HTR customers | 20% |  |  | 56% |  |  |  | 56% |  |  |

  - Activities/Accomplishments

    - Administrative -

- SCE continued throughout the month of November and early December to supply applications for the MF and SF programs. Both programs were closed for new application as of December 15th. We continued through the rest of the month to work on existing applications and ensuring that the applications that were in house had all the proper documentation and were able to make it through plan check review.  XXXXX attended the CHEERS Board Meeting in Sacramento with XXXXX and was elected to the CHEERS Board. This is a positive step in allowing SCE to work closely with the people who administer the registry, something that is vital to the success of the SF and MF CESNHP.

    - Marketing –

- SCE continued monthly builder and consumer media advertisements in local industry trade and homebuyer magazines marketing the program as well as participating homebuilder subdivisions.  Another option to get the marketing materials we have out to builders is that include a “sample” of pictures of the marketing material we have available and we have gotten a good response from builders who call to ask for more of a certain marketing piece be sent to use in their model homes.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Measures | Installed in December | Paid & Committed |
| --- | --- | --- |
| SF Home 15% Inland | 16 | 1,309 |
| SF Home 20% Inland | 71 | 2,582 |
| MF Home 15% | 0 | 1,695 |

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

XXXXX and XXXXX have been on conference calls for the 4th quarter with our

Statewide counterparts in New Construction, MV&E group as well as CSBU Technical Support regarding the verification studies of our past CESNHP programs. The studies are being conducted on behalf of our SF and MF programs and are requiring data from the projects, quantified kW and kWh savings as well as customer surveys. These calls are on-going and expected to continue through 2005.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

SCE, PG&E, and Sempra Utilities discussed issues that were detected in the 2004 program and needed improvement since we are not making any changes to the California Energy Star New Homes Program (CESNHP) in 2005. We spent the month of December reviewing the application forms, correcting the date to 2005 and providing more clarification on program issues. These applications have been sent on to our Corporate Communications group and we anticipate sending out to customers prior to the end of January. Also, since October, 2005 will mark the beginning of the new Title 24 compliance requirements, the Utilities have been discussing the changes and how our program will need to look in 2006.

- Changes to Subcontractors or Staffing

None

- Additional Items

None