| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide CA Energy Star New Homes – Single Family, Multifamily Programs - PGC |
| Program Number: | 1239-04 |
| Month: | April 2004 |

- Program Status

Program Description

The California Energy Star® New Homes Program will influence the design and construction of single family and multifamily residential new construction. Working together with single and multifamily builders, architects, energy analysts, and other building industry professionals, this program will increase energy savings which will be achieved through a combination of education, design assistance and financial incentives. Single family and low-rise multifamily builder projects meeting the program requirements will also meet the requirements of the U. S. Environmental Protection Agency (EPA) Energy Star Homes Program. (The EPA does not currently recognize high rise construction with the Energy Star label.)

The program is offered by the four investor owned California utilities: Pacific Gas & Electric (PG&E), San Diego Gas & Electric (SDG&E), Southern California Edison (SCE) and Southern California Gas (SoCalGas). Program participation is available on a statewide basis, managed locally by each utility. All applications, procedures and program requirements are consistent throughout all four utility service areas.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Apr-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $9,018,569 | -$115,594 | -1% | $239,467 | 3% | $436,820 | 5% | $676,287 | 7% | $8,779,103 |
| Admin | $1,209,000 | $57,799 | 5% | $197,898 | 16% |  |  | $197,898 | 16% | $1,011,102 |
| Marketing | $428,200 | $19,413 | 5% | $28,713 | 7% |  |  | $28,713 | 7% | $399,487 |
| DI | $6,952,600 | -$192,806 | -3% | $12,857 | 0% | $436,820 | 6% | $449,677 | 6% | $6,939,743 |
| EM&V | $428,769 |  |  |  |  |  |  |  |  | $428,769 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | Apr-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 9,855 | -367 | -4% |  |  | 760 | 8% | 760 | 8% | 9,855 |
| Annual kWh | 7,491,632 | -273,210 | -4% |  |  | 578,806 | 8% | 578,806 | 8% | 7,491,632 |
| Lifecyc kWh | 134,849,376 | -4,917,773 | -4% |  |  | 10,418,501 | 8% | 10,418,501 | 8% | 134,849,376 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Apr-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CHEERS Training | 5 | 0 | 0% | 0 | % | 0 | 0% | 0 | 0% | 5 |
| Multifamily builder, architect, Title 24 consultant, design team - targeted training | 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 4 |
| x % direct implementation costs are allocated to HTR customers |  |  |  |  |  |  |  |  |  |  |

  - Activities/Accomplishments

    - Administrative -

- Continued providing 2004 applications to builders and builder agents for both the MF and SF programs.

    - Marketing –

In addition to the list in Attachment A:

- Completed and printed 6000 CESNHP builder brochures for the IOUs.  SCE retained 2000 copies and began distributing the information via mail and local builder events.

- SCE attended and displayed information at the Economic Briefing and Business Expo at the Ontario Convention Center.  The Inland Empire’s economic prospects were forecast through a comprehensive schedule of workshops, panel discussions and speakers.  SCE provided information on the California Energy Star New Homes Program, both multifamily and single family, at a table top display during the Expo portion of the event.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

Results shown in SCE’s February monthly report data were actually committed results.  SCE has corrected this error and has adjusted the April results accordingly.  Therefore, the workbook includes measures with unit counts that are negative.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

SCE, PG&E, and Sempra Utilies attended CBIA’s April 15 quarterly committee meetings in Sacramento.  While attending the Energy Committee meeting, the IOUs updated the building industry and other interested parties on the status of the 2004 single family and multifamily CESNHP, the partnership between the statewide program and Flex Your Power, and upcoming MF training that both SCE and PG&E will be offering later this year.

Additionally, SCE continues to promote the CESNHP to those cities currently participating in SCE’s Local Government Initiative’s Community Energy Efficiency Program.

- Changes to Subcontractors or Staffing

None

- Additional Items

- SCE is continues working with Flex Your Power on collaborating on outreach and marketing opportunities.  FYP has included links to SCE’s website and has also included reference to SCE in their consumer brochures.  SCE maintains ongoing communication with FYP, providing them with the list of builders with Energy Star homes available for purchase so they can also be added to FYP’s webpage.  Additionally, SCE has added FYP to the Residential New Construction website.

- As a result of the 2004 Energy Star award received for the CESNHP, SCE was interviewed on NPR to discuss the merits of the program.  The interview aired on April 25, 2004.

- Part of SCE’s partnering with the builders participating in the CESNHP is to provide marketing support and project promotion.  On April 24, SCE collaborated with Centex Homes, one of the nation’s leading and largest home builders, by promoting a Grand Opening Event for their Stone Canyon Preserve in Claremont.  Prior to the event, SCE printed up 5000 postcards inviting prospective home buyers to come by the subdivision and learn how the Energy Star homes exceed state standards by 20%.  Additionally, SCE had the Mobile Education Unit (the MEU is unofficially nicknamed the “Energy Star Bus”) on site so visitors could not only learn more about Energy Star homes, but also appliances, windows, lighting, etc.