| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide CA Energy Star New Homes – Single Family, Multifamily Programs - PGC |
| Program Number: | 1239-04 |
| Month: | June 2004 |

- Program Status

Program Description

The California Energy Star® New Homes Program will influence the design and construction of single family and multifamily residential new construction. Working together with single and multifamily builders, architects, energy analysts, and other building industry professionals, this program will increase energy savings which will be achieved through a combination of education, design assistance and financial incentives. Single family and low-rise multifamily builder projects meeting the program requirements will also meet the requirements of the U. S. Environmental Protection Agency (EPA) Energy Star Homes Program. (The EPA does not currently recognize high rise construction with the Energy Star label.)

The program is offered by the four investor-owned California utilities: Pacific Gas & Electric (PG&E), San Diego Gas & Electric (SDG&E), Southern California Edison (SCE) and Southern California Gas (SoCalGas). Program participation is available on a statewide basis, managed locally by each utility. All applications, procedures and program requirements are consistent throughout all four utility service areas.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jun-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $9,018,569 | $77,785 | 1% | $411,765 | 5% | $2,214,620 | 25% | $2,626,385 | 29% | $8,606,804 |
| Admin | $1,209,000 | $15,358 | 1% | $289,514 | 24% |  |  | $289,514 | 24% | $919,486 |
| Marketing | $428,200 | $28,508 | 7% | $66,732 | 16% |  |  | $66,732 | 16% | $361,468 |
| DI | $6,952,600 | $33,919 | 0% | $55,519 | 1% | $2,214,620 | 32% | $2,270,139 | 33% | $6,897,081 |
| EM&V | $428,769 |  |  |  |  |  |  |  |  | $428,769 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Jun-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 9,855 |  |  |  |  | 4,038 | 41% | 4,038 | 41% | 9,855 |
| Annual kWh | 7,491,632 |  |  |  |  | 3,028,814 | 40% | 3,028,814 | 40% | 7,491,632 |
| Lifecyc kWh | 134,849,376 |  |  |  |  | 54,518,645 | 40% | 54,518,645 | 40% | 134,849,376 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Jun-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CHEERS Training | 5 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 5 |
| Multifamily builder, architect, Title 24 consultant, design team - targeted training | 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 4 |
| 20% direct implementation costs are allocated to HTR customers |  |  |  |  |  |  |  |  |  |  |

  - Activities/Accomplishments

    - Administrative -

- Continued providing 2004 applications to builders and builder agents for both the MF and SF programs.

- SCE sponsored a booth and attended the Pacific Coast Builders Conference at the Moscone Convention Center, June 16 – 18.  This is largest trade show of its kind on the west coast.  This year the show had its best turnout ever with more than 26,000 attendees visiting over 600 exhibits.  SCE invited SoCalGas and SDG&E to work the booth and co-promote the CESNHP.

    - Marketing –

None

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

Ongoing activities in support of the statewide CESNHP. On June 15, 2004 the IOUs met to discuss some of the preliminary results of from the evaluation of the 2002 program.  Additionally, we discussed the pending evaluation of the 2003 program and the scope for that study.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

SCE, PG&E, and Sempra Utilities continue to work in a coordinated and consistent fashion through regular conference calls and/or meetings.  Currently, discussions are primarily focused on the pending Title 24 revisions (effective October, 2005) and the impact it will have on the CESNHP.

Additionally, SCE continues to promote the CESNHP to those cities currently participating in SCE’s Local Government Initiative’s Community Energy Efficiency Program.

- Changes to Subcontractors or Staffing

None

- Additional Items

SCE is continues working with Flex Your Power on collaborating on outreach and marketing opportunities.  FYP has included links to SCE’s website and has also included reference to SCE in their consumer brochures.  SCE included FYP posters in the booth we sponsored at PCBC.  SCE maintains ongoing communication with FYP, providing them with the list of builders with Energy Star homes available for purchase so they can also be added to FYP’s webpage.  Additionally, SCE has added FYP to the Residential New Construction website.

- Marketing Materials