| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide CA Energy Star New Homes – Single Family, Multifamily Programs - PGC |
| Program Number: | 1239-04 |
| Month: | May 2004 |

- Program Status

Program Description

The California Energy Star® New Homes Program will influence the design and construction of single family and multifamily residential new construction. Working together with single and multifamily builders, architects, energy analysts, and other building industry professionals, this program will increase energy savings which will be achieved through a combination of education, design assistance and financial incentives. Single family and low-rise multifamily builder projects meeting the program requirements will also meet the requirements of the U. S. Environmental Protection Agency (EPA) Energy Star Homes Program. (The EPA does not currently recognize high rise construction with the Energy Star label.)

The program is offered by the four investor-owned California utilities: Pacific Gas & Electric (PG&E), San Diego Gas & Electric (SDG&E), Southern California Edison (SCE) and Southern California Gas (SoCalGas). Program participation is available on a statewide basis, managed locally by each utility. All applications, procedures and program requirements are consistent throughout all four utility service areas.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | May-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $9,018,569 | $94,513 | 1% | $333,980 | 4% | $875,500 | 10% | $1,209,480 | 13% | $8,684,590 |
| Admin | $1,209,000 | $76,258 | 6% | $274,156 | 23% |  |  | $274,156 | 23% | $934,844 |
| Marketing | $428,200 | $9,511 | 2% | $38,224 | 9% |  |  | $38,224 | 9% | $389,976 |
| DI | $6,952,600 | $8,744 | 0% | $21,600 | 0% | $875,500 | 13% | $897,100 | 13% | $6,931,000 |
| EM&V | $428,769 |  |  |  |  |  |  |  |  | $428,769 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | May-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 9,855 |  |  |  |  | 1,565 | 16% | 1,565 | 16% | 9,855 |
| Annual kWh | 7,491,632 |  |  |  |  | 1,183,298 | 16% | 1,183,298 | 16% | 7,491,632 |
| Lifecyc kWh | 134,849,376 |  |  |  |  | 21,299,371 | 16% | 21,299,371 | 16% | 134,849,376 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Apr-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CHEERS Training | 5 | 0 | 0% | 0 | % | 0 | 0% | 0 | 0% | 5 |
| Multifamily builder, architect, Title 24 consultant, design team - targeted training | 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 4 |
| x % direct implementation costs are allocated to HTR customers |  |  |  |  |  |  |  |  |  |  |

  - Activities/Accomplishments

    - Administrative -

- Continued providing 2004 applications to builders and builder agents for both the MF and SF programs.

- Modified the programs’ Acceptance Letter to include a new statement regarding the needed consistency of HERS providers.  The statewide CESNHP managers discussed the potential for confusion, discontinuity, and errors if a builder changes HERS providers after the program applications have been submitted and approved.  A great deal of data uploading occurs on the front end of the application process, so to change providers after the initial upload, could potentially lead to loss of data, erroneous inputs, and delay of processing.  The builder is free to choose one of the two state certified providers (CHEERS or CalCERTS) at the point of application; however, that provider must then be used for the duration of the project.

    - Marketing –

None

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

Ongoing activities in support of the statewide CESNHP.  On May 24, the CESNHP managers met with XXXXX to discuss the 2003 EM&V study.  The discussion was centered around characteristics of the program, differences from 2002 to 2003, and market observations.  Next step in this study will involve the program manager interviews.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

SCE, PG&E, and Sempra Utilities continue to work in a coordinated and consistent fashion through regular conference calls and/or meetings.  Currently, discussions are primarily focused on the pending Title 24 revisions (effective October, 2005) and the impact it will have on the CESNHP.

Additionally, SCE continues to promote the CESNHP to those cities currently participating in SCE’s Local Government Initiative’s Community Energy Efficiency Program.

- Changes to Subcontractors or Staffing

None

- Additional Items

SCE is continues working with Flex Your Power on collaborating on outreach and marketing opportunities.  FYP has included links to SCE’s website and has also included reference to SCE in their consumer brochures.  SCE maintains ongoing communication with FYP, providing them with the list of builders with Energy Star homes available for purchase so they can also be added to FYP’s webpage.  Additionally, SCE has added FYP to the Residential New Construction website.