| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Nonresidential Standard Performance Contract Program - PGC |
| Program Number: | 1240-04 |
| Month: | September 2004 |

- Program Status

Program Description

The statewide Nonresidential Standard Performance Contract (SPC) program offered by Pacific Gas and Electric Company, Southern California Edison, and San Diego Gas and Electric Company is a pay-for-performance program that offers cash incentives for custom-designed, cost effective energy saving retrofits of existing business facilities.  Designed primarily for large and medium businesses, small and very small businesses can also participate if the energy efficiency measures do not qualify for the statewide Express Efficiency program. Depending on the energy-efficiency measure installed, an itemized or calculated approach is used to estimate the energy savings and incentive. An itemized measure will be based on a pre-determined rate and no kWh savings calculation by the applicant is necessary. For all other measures not included as an itemized measure, the estimated payment will be determined by the quantity of kilowatt-hours (kWh) or therms of gas saved.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Sep-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $18,626,000 | $324,950 | 2% | $2,900,465 | 16% | $5,416,395 | 29% | $8,316,859 | 45% | $15,725,536 |
| Admin | $2,418,400 | $77,120 | 3% | $776,528 | 32% |  |  | $776,528 | 32% | $1,641,872 |
| Marketing | $1,579,000 | $50,903 | 3% | $525,468 | 33% |  |  | $525,468 | 33% | $1,053,532 |
| DI | $14,002,600 | $196,927 | 1% | $1,598,469 | 11% | $5,416,395 | 39% | $7,014,864 | 50% | $12,404,132 |
| EM&V | $626,000 |  |  |  |  |  |  |  |  | $626,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Sep-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 15,291 | 231 | 2% | 1,644 | 11% | 7,960 | 52% | 9,603 | 63% | 13,648 |
| Annual kWh | 102,917,493 | 1,560,436 | 2% | 10,223,752 | 10% | 50,376,771 | 49% | 60,600,523 | 59% | 92,693,741 |
| Lifecyc kWh | 1,532,954,893 | 22,365,287 | 1% | 147,724,698 | 10% | 718,523,607 | 47% | 866,248,306 | 57% | 1,385,230,194 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

- During the month of September, 7 installation reports were approved for payment.

- Program staff mailed 72 program CDs and informational materials to customers, internal staff, and other interested parties.

- Weekly team meetings were held with internal staff to review current projects, discuss new submittals, and update the application, reporting and payment processes.

- Weekly conference calls were held with SPC program managers from PG&E and SDG&E to discuss policy guidelines, review similar projects, and examine other program issues to ensure statewide consistency.

- Weekly phone conferences with project reviewers and inspectors were held to discuss the status of submitted applications, resolve specific project issues and review other items as necessary to ensure timely completion of reviews.

- To track statewide incentive payments and commitments, a web-based database is under development to track utility level caps of projects funded through the statewide SPC programs. The system will be developed using Microsoft Access 2000 and Active Server Page (ASP.NET) software to allow web-based access to current program funding and commitment levels. The system will flag instances of potential utility cap and statewide cap overruns upon data entry of new project applications.

    - Marketing -

None

    - Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not Applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Measure | Installed in September |
| --- | --- |
| Com. Customized - Space Conditioning | 1,169,953 kWh |
| Com. Indoor Lighting System Replacement | 171,511 kWh |
| Com. Customized – Pumping | 541,868 kWh |
| Screw-in CFL, 14-26 watts | 491 lamps |
| Screw-in Compact Fluorescent Lamp, 14-26 watts w/ reflector | 305 lamps |
| T-8 or T-5 Lamp and Electronic ballast - 4 foot | 104 Lamps |
| Interior HO T5 4-lamp fixtures | 65 fixtures |
| Occupancy Sensor ceiling mounted | 30 units |
| Photocell | 13 units |

      - Calculated and Actual Payment Reconciliation -

Since actual incentives payable to customers are capped at 50% of each measure cost, certain measures only receive partial incentive payments. As a result, the financial incentives to customers in Tab 1A - Expenditures Worksheet may differ from the calculated financial incentives in Tab 2A - Recorded EE Activities Worksheet.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

SPC staff coordinated with Express Efficiency staff to transfer applications between the two programs as needed. Customers often submit applications in SPC when they are eligible for Express Efficiency, and vice versa.  Procedures have been established to make for seamless coordination between the two programs.

- Changes to Subcontractors or Staffing

None

- Additional Items

None