| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Express Efficiency - PGC |
| Program Number: | 1243-04 |
| Month: | June 2004 |

- Program Status

Program Description

Express Efficiency is the only prescriptive rebate program that provides equitable financial incentives to all investor owned utility (IOU) small-and medium-sized nonresidential customers on a seamless statewide basis. By having a design that actually prescribes what measures may be installed, it is a very straightforward and customer-friendly program that ensures that the smallest customers have a hassle-free, reliable means to decrease their utility bill and make their business more energy efficiency. The program will continue its focus on customers who are defined as hard-to-reach (HTR), who traditionally are less likely to install energy efficient technologies due to geographic, ethnic and other market barriers.  To achieve this goal, SCE will draw upon the all the synergies that exist between its programs, such as the Energy Audit program and with other, community based organizations. Doing so will increase the economies of scale and create a greater positive impact for all present and future stakeholders.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jun-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $12,501,000 | $507,407 | 4% | $1,765,921 | 14% | $1,565,817 | 13% | $3,331,738 | 27% | $10,735,078 |
| Admin | $2,840,200 | $85,605 | 3% | $570,699 | 20% |  |  | $570,699 | 20% | $2,269,501 |
| Marketing | $1,303,200 | $52,745 | 4% | $201,680 | 15% |  |  | $201,680 | 15% | $1,101,520 |
| DI | $7,856,600 | $369,058 | 5% | $993,542 | 13% | $1,565,817 | 20% | $2,559,359 | 33% | $6,863,057 |
| EM&V | $501,000 |  |  |  |  |  |  |  |  | $501,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Jun-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 46,407 | 1,459 | 3% | 4,478 | 10% | 5,290 | 11% | 9,768 | 21% | 41,929 |
| Annual kWh | 210,382,163 | 6,647,770 | 3% | 20,979,792 | 10% | 29,394,465 | 14% | 50,374,257 | 24% | 189,402,371 |
| Lifecyc kWh | 2,131,457,383 | 85,395,697 | 4% | 239,929,537 | 11% | 369,984,926 | 17% | 609,914,463 | 29% | 1,891,527,846 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Jun-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hard-to-reach customer participation as a percentage of total rebate applications paid | 40% | 36% | n/a | 36% | n/a | 0% | n/a | 36% | n/a |  |

  - Activities/Accomplishments

    - Administrative -

- Held bi-weekly telephone conferences with statewide team to discuss program implementation status, strategy, and issues.

- Express Efficiency and Standard Performance Contract statewide teams held a meeting in Anaheim to discuss programmatic, technical, and administrative issues related to statewide consistency of the programs.

- The statewide team hosted a booth at the West Coast Energy Management Congress in Anaheim, June 16-17, 2004.  The booth was staffed with representatives from all of the IOU’s, and promoted both the Express Efficiency and Standard Performance Contract programs.

    - Marketing –

In addition to the list in Attachment A:

- Continued planning for an SCE booth at the Western Restaurant and Hospitality Expo to be held in Los Angeles in August 2004.  The booth will promote Express Efficiency foodservice and refrigeration measures to the restaurant and institutional foodservice industries.

- The statewide team completed translations of Express applications in Spanish, Chinese, Korean, and Vietnamese languages.  Draft applications are in review.

- Completed a direct mail campaign to large commercial customers (over 500 kW demand) in cooperation with the Standard Performance Contract program in order to draw attention to Express Efficiency for their service accounts under 500 kW demand.

- Started the process of updating measure specific brochures for lighting.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| # Customer Sites | Cost Per Site |
| --- | --- |
| 1,977 | $1,522 |

| Types of Measures Recommended | Measures Installed in June |
| --- | --- |
| Lighting | 51,044 |
| HVAC* | 49,795 |
| Refrigeration** | 2 |
| Food Service | 0 |
| Agricultural | 559 |

* Includes cool roofs and window film, measured in square feet.

** Includes gaskets and strip curtains, measured in linear feet.

      - Calculated and Actual Payment Reconciliation -

The total rebate amount paid to a customer for a specific measure cannot exceed the installed cost of the measure. The reconciliation of actual rebate payments made to customers is as follows:

1. Twelve (12) “Programmable Thermostats” (HVAC measure) units installed, less $4.90 per unit to account for the rebate amount exceeding installed cost.  $58.80

2. Ten customer rebate checks (PO Reference Numbers 346998, 346763, 346765, 346765, 346765, 346765, 346765, 346765, 346765, and 346765) were returned to SCE and cancelled/voided for a total of $5,798.50

There is a total rebate underpayment amount of $5,857.30 for the month of June.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

There were no activities beyond what may be described in the monthly reporting tables.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

None