| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Express Efficiency - PGC |
| Program Number: | 1243-04 |
| Month: | April 2004 |

- Program Status

Program Description

Express Efficiency is the only prescriptive rebate program that provides equitable financial incentives to all investor owned utility (IOU) small-and medium-sized nonresidential customers on a seamless statewide basis. By having a design that actually prescribes what measures may be installed, it is a very straightforward and customer-friendly program that ensures that the smallest customers have a hassle-free, reliable means to decrease their utility bill and make their business more energy efficiency. The program will continue its focus on customers who are defined as hard-to-reach (HTR), who traditionally are less likely to install energy efficient technologies due to geographic, ethnic and other market barriers.  To achieve this goal, SCE will draw upon the all the synergies that exist between its programs, such as the Energy Audit program and with other, community based organizations. Doing so will increase the economies of scale and create a greater positive impact for all present and future stakeholders.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Apr-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $12,501,000 | $277,964 | 2% | $819,829 | 7% | $1,244,919 | 10% | $2,064,748 | 17% | $11,681,171 |
| Admin | $2,840,200 | $94,353 | 3% | $340,671 | 12% |  |  | $340,671 | 12% | $2,499,529 |
| Marketing | $1,303,200 | $35,752 | 3% | $121,338 | 9% |  |  | $121,338 | 9% | $1,181,862 |
| DI | $7,856,600 | $147,860 | 2% | $357,819 | 5% | $1,244,919 | 16% | $1,602,738 | 20% | $7,498,780 |
| EM&V | $501,000 |  |  |  |  |  |  |  |  | $501,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | Apr-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 46,407 | 859 | 2% | 2,058 | 4% | 5,548 | 12% | 7,605 | 16% | 44,350 |
| Annual kWh | 210,382,163 | 4,321,352 | 2% | 9,899,650 | 5% | 24,035,526 | 11% | 33,935,176 | 16% | 200,482,513 |
| Lifecyc kWh | 2,131,457,383 | 45,255,352 | 2% | 102,042,912 | 5% | 296,875,132 | 14% | 398,918,044 | 19% | 2,029,414,471 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Apr-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hard-to-reach customer participation as a percentage of total rebate applications paid | 40% | 39% | n/a | 39% | n/a | 0% | n/a | 39% | n/a |  |

  - Activities/Accomplishments

    - Administrative -

- Held bi-weekly telephone conferences with statewide team to discuss program implementation status, strategy, and issues.

    - Marketing –

In addition to the list in Attachment A:

- Planning continued for an SCE booth at the Western Restaurant and Hospitality Expo to be held in Los Angeles in August 2004.  The booth will promote Express Efficiency foodservice and refrigeration measures to the restaurant and institutional foodservice industries.

- Statewide team started the development of Express applications in Spanish, Chinese, Korean, and Vietnamese languages.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| # Customer Sites | Cost Per Site |
| --- | --- |
| 1,187 | $1,217 |

| Types of Measures Recommended | Measures Installed in April |
| --- | --- |
| Lighting | 19,064 |
| HVAC* | 100,381 |
| Refrigeration** | 516 |
| Food Service | 0 |
| Agricultural | 0 |
| Motors | 0 |

*   Includes cool roofs and window film, measured in square feet.

** Includes gaskets and strip curtains, measured in linear feet.

      - Calculated and Actual Payment Reconciliation -

April

The total rebate amount paid to a customer for a specific measure cannot exceed the installed cost of the measure. The reconciliation of actual rebate payments made to customers is as follows:

1. 144 “T-8 3 feet Installed” (Lighting measure) units installed, less $2.00 per unit to account for the rebate amount exceeding installed cost.  ($288.00)

2. 450 “T-8 4 feet Installed” (Lighting measure) units installed, less $2.00 per unit to account for the rebate amount exceeding installed cost.  ($900.00)

3. 1 “Programmable Thermostat” (HVAC measure) unit installed, less $15.00 to account for the rebate amount exceeding installed cost.  ($15.00)

The calculated financial incentives of $129,238.35 in Tab 2A – Recorded EE Activities is greater than the paid financial incentives of $128,035.85 shown in Tab 1A – Expenditures Worksheet.  There is a total rebate underpayment of $1,203.00 for the month of April due to prescribed rebate amounts exceeding the installed cost of a measure.

February

Results shown in SCE’s February monthly report data were actually results that occurred in the month of March, with the exception of the 75 lighting measures listed below.  The March monthly report repeated these results.  Actual paid incentives for February total $249.78, not the $19,430 that was calculated in Tab 2A – Recorded EE Activities in the February workbook.  This month’s report accurately reflects the unit count for the month of February.

The total rebate amount paid to a customer for a specific measure cannot exceed the installed cost of the measure. The reconciliation of actual rebate payments made to customers is as follows:

1. 18 “CFL 14-26 w/ Reflector” (Lighting measure) units installed, less $2.12 per unit to account for the rebate amount exceeding installed cost.  ($38.23)

2. 42 “T-8 4 feet Installed” (Lighting measure) units installed, less $0.50 per unit to account for the rebate amount exceeding installed cost.  ($21.00)

3. 15 “T-8 4 feet Removed” (Lighting measure) unit installed, less $4.50 to account for the rebate amount exceeding installed cost.  ($67.50)

The calculated financial incentives of $376.50 in Tab 2A – Recorded EE Activities is greater than the paid financial incentives of $249.78 shown in Tab 1A – Expenditures Worksheet.  There is a total rebate underpayment of $126.73 for the month of February due to prescribed rebate amounts exceeding the installed cost of a measure.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

There were no activities beyond what may be described in the monthly reporting tables.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

None