| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Emerging Technologies Program - PGC |
| Program Number: | 1255-04 |
| Month: | September 2004 |

- Program Status

Program Description

The Statewide Emerging Technologies (ET) program is an information-only program that seeks to accelerate the introduction of innovative energy efficient technologies, applications, and analytical tools that are not widely adopted in California.  There are a daunting amount of market barriers a new energy efficient product must overcome to gain acceptance.  During initial marketing efforts, energy efficient products accepted by “innovators” may fail to gain wider acceptance with more risk adverse customers.  The intent of the ET program is to help accelerate a product’s market acceptance through a variety of approaches, but mainly by reducing the performance uncertainties associated with new products and applications.   The program targets all market segments.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Sep-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $3,679,000 | $44,972 | 1% | $352,446 | 10% | $207,700 | 6% | $560,146 | 15% | $3,326,555 |
| Admin | $981,000 | $21,409 | 2% | $196,961 | 20% |  |  | $196,961 | 20% | $784,039 |
| Marketing | $20,000 |  |  | $114 | 1% |  |  | $114 | 1% | $19,886 |
| DI | $2,599,000 | $23,563 | 1% | $155,371 | 6% | $207,700 | 8% | $363,071 | 14% | $2,443,629 |
| EM&V | $79,000 |  |  |  |  |  |  |  |  | $79,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

This program does not have energy savings goals.

    - Performance Goals

| Performance Goals | Goals | Sep-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Emerging Technologies Applications Assessments initiated in PY2004 | 10 | 0 | 0% | 0 | 0% | 6 | 60% | 6 | 60% | 4 |
| ETCC ET Database PY2004 update | 1 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 1 |
| PY2004 ETCC meetings | 4 | 1 | 25% | 3 | 75% | 0 | 0% | 3 | 75% | 1 |

  - Activities/Accomplishments

    - Administrative -

- No Activity

    - Marketing -

During the month of September, program staff planned and prepared for participation in the Emerging Technologies Summit in San Francisco during October.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Emerging Technologies Coordinating Council

The Emerging Technologies Coordinating Council (ETCC) met in September to discuss assessment project collaborations, updates to the ET Database, and detailed plans for the Emerging Technologies Summit in San Francisco.  Updates to the ET Database are scheduled for completion in December.  The ETCC has met three times this calendar year:  January 15, April 23, and September 13.

2004 Emerging Technology Application Assessments

The 2004 program has committed and initiated a total of six assessment projects this year.  During the month of September, no new assessment projects were committed.  The following assessment projects were committed and initiated earlier this year:

- Light Emitting Diode (LED) Outdoor Lights.  This assessment follows the ongoing development CEC PIER work on LED luminaries for exterior, porch, and perimeter lighting.  There was no significant progress for this assessment project during the month.

- LED Task Lights.  This assessment project follows ongoing PIER development work and other RD&D sources on LED task lighting.  There was no significant progress for this assessment project during the month.

- Residential Economizer Cycle Retrofits.  The economizer was installed in the CTZ 9 retrofit home site.  In addition, project staff is negotiating the agreement for a second retrofit home.  This second site will be located in CTZ 10.

- Advanced Heuristic Thermostatic Control System for Hotels. The end-use monitoring continued at the site. Thermostat installations were completed during the month.

- Occupancy Sensor Nightlight Wall Switches for Hotel Guest Room Bathrooms.  End use monitoring continues at two hotel test sites.  The occupancy sensor nightlight switches were installed in most of the scheduled rooms at one hotel site, and at the other hotel test site, the customer is proceeding with the installations at a slower rate.

- California Kitchen Down-Lights.  Construction was completed at the Habitat for Humanity test homes and the lighting systems installed.  The homes are awaiting occupation for end use monitoring to begin.

In addition, program staff continues to evaluate several potential technology application assessment projects for 2004 and 2005.  Several assessment projects initiated in prior program years continue as summarized in the following narratives.

2003 Statewide Emerging Technology Application Assessments

The program staff was engaged in the following ongoing projects initiated in 2003:

- Rapid Start “Super” T-8 Fluorescent Lamp/Ballast.  Project staff worked on the final report and project fact sheet during the month.

- Instant Start “Super” T-8 Lamp/Ballast.  Project staff worked on the final report and project fact sheet during the month.

- Stairwell Lighting Bi-Level Switching.  Equipment installation began at the retrofit sites.

- Network Management of Computer Power Option Settings.  The project manager is in the process of recruiting SCE departments to participate in the large scale pilot test.  In addition, the internal business case was completed for the IT Department to support the companywide, large scale pilot.

- Electrochromic Glazing.  Project staff continued to seek a potential site within SCE’s facilities where to perform this assessment project. Due to size limitations, few locations are suitable for retrofitting the product since the glass cannot be trimmed in the field to fit existing window panes.

- Displacement Ventilation. The contractor engineering firm completed an initial system design for the project.  The assessment project manager is reviewing the proposed design.

- Advanced Classroom Lighting System.  During the month, the manufacturer of the PIER advanced lighting system performed several tests and measurements of the classroom’s lighting and daylighting distribution.

- Anti Corrosion Coatings for Condenser Coils.  The test unit condenser coil was cleaned and the anti-corrosion coating applied during the month.  End use monitoring equipment was re-installed and data collection resumed.

- Voltage Reducer System for Dimming Control.  Project staff and the test contractor continued to review the test’s performance data.

2003 Local Demonstration and Information Transfer ET Application Assessments

The program staff was engaged in the following ongoing projects initiated in 2003:

- Professional Wet Cleaning.  The assessment project contractor continued to work on the draft final report.

- Cold Storage Refrigeration Control.  Control system testing continued during the month.

- Salt Reduction of Waste Water Precipitation of Salts for Fluid Bed/Lime Process.  The consultants incorporated the review comments into the final report during the month.  The final report is undergoing final review and approval.

- Petroleum Dry Cleaning.  The assessment project consultant worked on revising the monitoring protocols during the month.

- Silicone Dry Cleaning.  The assessment project consultant worked on revising the monitoring protocols during the month.

- Carbon Dioxide Dry Cleaning.  The assessment project consultant worked on revising the monitoring protocols during the month.

- Advanced Control for Plastic Granulators.  During the month, project staff negotiated with a manufacturer to retrofit a granulator at the proposed test site.

2002 Statewide Emerging Technologies Assessments

The program staff worked on the following projects that were initiated in 2002:

- Integrated Design for New Children’s Museum, and Underfloor Air Distribution.  The customer lost their rights to the original building site.  The search for a new site for the museum continued last month.

- T-5 High Output Lighting System for High Bay Workshop and Variable Geometry Reflector System for HID Lighting.  Project staff worked on the final report and project fact sheet during the month.

- Integrated Efficiency Improvements for Small Grocery Stores.  Program staff completed the first draft of the project report and fact sheet during the month.  The report is undergoing internal review and comment.

- Integration of Energy Efficiency Improvements in a Small Sit-Down Restaurant.  The new refrigeration system was procured and fabricated.  Preparations were begun to permit the installation of the new refrigeration system next month.

- Integrated Hood Exhaust Backwall Make-Up Air System for Hood Exhaust.

The project manager continued to work with a corporate restaurant chain to select a new restaurant site for the assessment.

- Perforated Supply Plenum Make-Up Air System for Hood Exhaust.  End-use monitoring and data collection continues at the site.  Assessment project manager continued to perform data review and analysis for quality assurance.

- Variable Frequency Drive for Commercial Kitchen Hood Exhaust and Make-Up Air System.  End-use data monitoring continued at the site and the assessment project manager continued to review and analyze the data for quality assurance.

2002 Local Demonstration & Information Transfer ET Application Assessments

The program staff working on the following projects that were initiated in 2002:

- Integrated Design for Non-Residential Retrofit Buildings. Contractors completed the verification and pre-functional testing of Phase II construction.

- Low-E Pigment for Stucco and Paints for Residential and/or Small Commercial Buildings.  Program staff completed the internal review of the draft technical report during the month, and began to draft the final report.

- Spray-on Radiant Barrier for Existing Residential and/or Small Commercial Buildings.  Program staff completed the internal review of the draft technical report during the month, and began to draft the final report.

2001 Emerging Technologies Showcases

The program staff worked on the following project that was initiated in 2001:

- Southeast Learning Center – Natural Ventilation, High Efficiency HVAC, and Daylighting Controls.  The facility remains under construction.

2000 Emerging Technologies Showcases

The program staff worked on the following projects that were initiated in 2000:

- National Resource Defense Council (NRDC) Santa Monica Headquarters Natural Ventilation, High Efficiency HVAC, Daylighting Control, Water Recovery System, Occupancy Sensors, and Photovoltaic System.  Program staff completed its review of the differences between the original pre-build analysis and the as-built data and occupancy patterns.  Staff concluded that the original simulation studies need to be revised to reflect the actual building operating patterns.

- Pomona Unified School District – Portable Classroom.  Contractors completed construction work and the monitoring contractor is finalizing the monitoring plan.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

Not Applicable

      - Calculated and Actual Payment Reconciliation -

Not Applicable

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

None

- Additional Items

None