| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Emerging Technologies Program - PGC |
| Program Number: | 1255-04 |
| Month: | December 2004 |

- Program Status

Program Description

The Statewide Emerging Technologies (ET) program is an information-only program that seeks to accelerate the introduction of innovative energy efficient technologies, applications, and analytical tools that are not widely adopted in California.  There are a daunting amount of market barriers a new energy efficient product must overcome to gain acceptance.  During initial marketing efforts, energy efficient products accepted by “innovators” may fail to gain wider acceptance with more risk adverse customers.  The intent of the ET program is to help accelerate a product’s market acceptance through a variety of approaches, but mainly by reducing the performance uncertainties associated with new products and applications.   The program targets all market segments.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Dec-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $3,679,000 | $60,763 | 2% | $462,611 | 13% | $1,120,600 | 30% | $1,583,211 | 43% | $3,216,389 |
| Admin | $981,000 | $26,319 | 3% | $255,992 | 26% |  |  | $255,992 | 26% | $725,008 |
| Marketing | $20,000 |  |  | $2,425 | 12% |  |  | $2,425 | 12% | $17,575 |
| DI | $2,599,000 | $34,444 | 1% | $204,193 | 8% | $1,120,600 | 43% | $1,324,793 | 51% | $2,394,807 |
| EM&V | $79,000 |  |  |  |  |  |  |  |  | $79,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

This program does not have energy savings goals.

    - Performance Goals

| Performance Goals | Goals | Dec-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Emerging Technologies Applications Assessments initiated in PY2004 | 10 | 0 | 0% | 0 | 0% | 12 | 120% | 12 | 120% | 0 |
| ETCC ET Database PY2004 update | 1 | 1 | 100% | 1 | 100% | 0 | 0% | 1 | 100% | 0 |
| PY2004 ETCC meetings | 4 | 1 | 25% | 4 | 100% | 0 | 0% | 4 | 100% | 0 |

  - Activities/Accomplishments

    - Administrative -

None

    - Marketing -

The program completed the design and printed 1,000 copies of the Professional Wet Cleaning fact sheet: “A Viable Alternative to Dry Cleaning.”

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Emerging Technologies Coordinating Council

The Emerging Technologies Coordinating Council (ETCC) met on December 6th and 7th at SCE’s Customer Technology Application Center in Irwindale.  The council met to discuss plans for 2005 and initiate a discussion on the options and challenges the statewide ET programs face in 2006 through 2008.  The ETCC met four times this calendar year:  January 15, April 23, September 13, and December 6-7.  In addition, the utilities completed an update to the Emerging Technologies Database.  The database’s technologies, applications, projects, and assessments summary reports, in Adobe Acrobat Reader file format, were posted on to the ETCC website and are available for download at http://www.ca-etcc.com/ETdatabase.htm.

2004 Emerging Technology Application Assessments

The 2004 program has committed and initiated a total of twelve assessment projects this year.  During the month of December, four new assessment projects were committed:

- Portable Office Floor Lamp.  This assessment project will evaluate the PIER developed portable office floor lamp in several SCE offices in Irwindale.  The evaluation will measure both user acceptance and improvements to office lighting conditions.  The assessment will determine the energy savings potential due to the reduced use of overhead lighting and task lights in the offices.

- Plastics Resin Dryer.  This assessment project will investigate the demand and energy consumption of resin dryers used in the plastics manufacturing sector.  The assessment will identify the variety of different equipment available; compare their costs, demand and energy savings potential.  Among the alternative dryers that will be considered are rotating desiccant dryers.

- Wireless Residential Energy Monitoring System.  This assessment project will install and setup 350 EMS-2020 energy monitoring systems for low-income residential housing units in collaboration with the Los Angeles County Energy Efficiency Partnership Program.  The wireless system will provide data telemetry to a host computer and permit individual tenants to monitor their energy use.  The assessment project will evaluate whether the information system influences tenants to alter their energy consumption patterns.

- Residential Variable Speed Swimming Pool Pumps.  This assessment project will investigate the energy savings potential of variable speed swimming pool pumps in the single family residential sector.  The project will determine the energy savings potential and demand profiles compared to both single-speed and two-speed pool pump options.  The project will research the barriers to the adoption of efficient low speed swimming pool pumping applications in the residential market and develop methods to address them.

The following eight assessment projects were committed and initiated earlier this year:

- Optical Demand Defrost.  Project staff started the technical analysis and detailed literature review phase of the project.

- Wireless Power Meters & Sensors.  The development of the wireless single-phase power meter is underway.

- Light Emitting Diode (LED) Outdoor Lights.  Project staff continued the evaluation of two exterior, wall mounted LED light fixtures at the Southern California Lighting Test Laboratory in Irwindale.

- LED Task Lights.  Project staff worked on the plans for this assessment and investigated available products.

- Residential Economizer Cycle Retrofits.  The end-use data collection continued at two sites.  Project staff analysis of two months worth of data indicates that the economizers are working and performance is as expected for the winter season.

- Advanced Heuristic Thermostatic Control System for Hotels. The end-use performance monitoring continued at the site.

- Occupancy Sensor Nightlight Wall Switches for Hotel Guest Room Bathrooms.  The end-use monitoring at the last two hotel sites was completed during the month and the monitoring equipment was removed.

- California Kitchen Down-Lights.  The end-use performance monitoring and testing phase of the project is waiting for home occupancy.

In addition, program staff continues to consider several possible technology application assessment projects for 2004 and 2005.  Assessment projects initiated in prior program years continue as summarized in the following sub-sections.

2003 Statewide Emerging Technology Application Assessments

The program staff was engaged in the following ongoing projects initiated in 2003:

- Rapid Start “Super” T-8 Fluorescent Lamp/Ballast.  Project staff completed the draft final report during the month and submitted the report for in-house peer review.

- Instant Start “Super” T-8 Lamp/Ballast.  Project staff completed the draft final report during the month and submitted the report for in-house peer review.

- Stairwell Lighting Bi-Level Switching.  The initial installation of lighting fixtures and controls was completed at the retrofit sites.

- Network Management of Computer Power Option Settings.  Project staff worked with IT Department personnel to develop the network deployment and installation package for the client software.  The participant baseline survey of screensaver and personal knowledge of power option settings was completed.

- Electrochromic Glazing.  Project staff selected and gained approval for a location where to install and assess the electrochromic glazing.  The glazing will be retrofitted into a portion of a southern facing window wall at SCE’s Southern California Lighting Technology Center in Irwindale.

- Displacement Ventilation.  The design contractor completed some minor modifications to the final recommended design and project staff initiated work on a construction request for proposals.

- Advanced Classroom Lighting System.  Program staff worked on a draft design for a fact sheet discussing the PIER-developed advanced lighting system.

- Anti Corrosion Coatings for Condenser Coils.  The performance monitoring of the packaged air-conditioning equipment, whose condenser coils were cleaned and treated with the anti-corrosion coating, continued this past month.

- Voltage Reducer System for Dimming Control.  The preliminary analysis demonstrated that additional performance tests are needed and planning for the additional work is underway.

2003 Local Demonstration and Information Transfer ET Application Assessments

The program staff was engaged in the following ongoing projects initiated in 2003:

- Professional Wet Cleaning.  The assessment project final report was completed and a new fact sheet promoting professional wet cleaning was printed.

- Cold Storage Refrigeration Control.  Project staff completed the end-use monitoring and started the data reduction, analysis, and the draft project report.

- Salt Reduction of Waste Water Precipitation of Salts for Fluid Bed/Lime Process.  Program staff reviewed the consultant’s final report and returned it to the consultant to resolve and incorporate comments.

- Petroleum Dry Cleaning.  The assessment project is proceeding with on site equipment testing and data monitoring.

- Silicone Dry Cleaning.  The assessment is proceeding with on site equipment testing and data monitoring.

- Carbon Dioxide Dry Cleaning.  The assessment is proceeding with on site testing and data monitoring.

- Advanced Control for Plastic Granulators.  Project staff negotiated with a manufacturer for an electronic controller suitable for plastics granulators.  The equipment was ordered.

2002 Statewide Emerging Technologies Assessments

The program staff worked on the following projects that were initiated in 2002:

- Integrated Design for New Children’s Museum, and Underfloor Air Distribution.  This past month, the project manager met with the museum director to discuss the status.  The new museum is on-hold indefinitely.  The assessment projects are under review for possible termination and close-out.

- T-5 High Output Lighting System for High Bay Workshop and Variable Geometry Reflector System for HID Lighting.  Project staff completed the draft final report during the month and submitted the report for in-house peer review.

- Integrated Efficiency Improvements for Small Grocery Stores.  Project staff completed the draft assessment report and draft project fact sheet.  Both documents are undergoing in-house peer review.

- Integration of Energy Efficiency Improvements in a Small Sit-Down Restaurant.  End-use monitoring and data collection continued during the month for the new refrigeration system and new two-door freezer unit.

- Integrated Hood Exhaust Backwall Make-Up Air System for Commercial Kitchen Hood Exhaust. The search for a suitable new construction restaurant site continued.

- Perforated Supply Plenum Make-Up Air System for Commercial Kitchen Hood Exhaust.  The performance end-use monitoring and data collection was completed at the site.  The consulting team completed the data analysis and a draft final report.  The draft final report is in review and comment.

- Variable Frequency Drive for Commercial Kitchen Hood Exhaust and Make-Up Air System.  The performance end-use monitoring and data collection was completed at the site.  The consulting team completed the data analysis and a draft final report.  The draft final report is in review and comment.

2002 Local Demonstration & Information Transfer ET Application Assessments

The program staff working on the following projects that were initiated in 2002:

- Integrated Design for Non-Residential Retrofit Buildings.  Project staff started to work on the design of a project fact sheet. In addition, staff initiated work on the project’s final report.

- Low-E Pigment for Stucco and Paints for Residential and/or Small Commercial Buildings.  Project staff completed a draft final report during the month and submitted the report for in-house peer review.

- Spray-on Radiant Barrier for Existing Residential and/or Small Commercial Buildings.  Project staff completed the final report during the month and submitted the report for in-house peer review.

2001 Emerging Technologies Showcases

The program staff worked on the following project that was initiated in 2001:

- Southeast Learning Center – Natural Ventilation, High Efficiency HVAC, and Daylighting Controls.  The commissioning contractor submitted the draft commissioning report to the assessment project manager during the month.  Program staff is reviewing the report.

2000 Emerging Technologies Showcases

The program staff worked on the following projects that were initiated in 2000:

- National Resource Defense Council (NRDC) Santa Monica Headquarters Natural Ventilation, High Efficiency HVAC, Daylighting Control, Water Recovery System, Occupancy Sensors, and Photovoltaic System.  End-use data monitoring continued at the site and the project manager worked on the design and content for a project fact sheet.

- Pomona Unified School District – Portable Classroom.  Project staff worked on the project fact sheet and end-use data monitoring will continue through 2005.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization

Not Applicable

      - Calculated and Actual Payment Reconciliation

Not Applicable

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

None

- Additional Items

None