| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Emerging Technologies Program - PGC |
| Program Number: | 1255-04 |
| Month: | June 2004 |

- Program Status

Program Description

The Statewide Emerging Technologies (ET) program is an information-only program that seeks to accelerate the introduction of innovative energy efficient technologies, applications, and analytical tools that are not widely adopted in California.  There are a daunting amount of market barriers a new energy efficient product must overcome to gain acceptance.  During initial marketing efforts, energy efficient products accepted by “innovators” may fail to gain wider acceptance with more risk adverse customers.  The intent of the ET program is to help accelerate a product’s market acceptance through a variety of approaches, but mainly by reducing the performance uncertainties associated with new products and applications.   The program targets all market segments.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jun-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $3,679,000 | $28,919 | 1% | $264,573 | 7% | $109,469 | 3% | $374,042 | 10% | $3,414,427 |
| Admin | $981,000 | $16,649 | 2% | $134,195 | 14% |  |  | $134,195 | 14% | $846,805 |
| Marketing | $20,000 |  |  | $114 | 1% |  |  | $114 | 1% | $19,886 |
| DI | $2,599,000 | $12,270 | 0% | $130,264 | 5% | $109,469 | 4% | $239,733 | 9% | $2,468,736 |
| EM&V | $79,000 |  |  |  |  |  |  |  |  | $79,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

This program does not have energy savings goals.

    - Performance Goals

| Performance Goals | Goals | Jun-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Emerging Technologies Applications Assessments initiated in PY2004 | 10 | 0 | 10% | 0 | 00% | 4 | 40% | 4 | 40% | 6 |
| ETCC ET Database PY2004 update | 1 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 1 |
| PY2004 ETCC meetings | 4 | 0 | 0 | 2 | 50% | 0 | 0% | 2 | 50% | 2 |

  - Activities/Accomplishments

    - Administrative -

- No Activity.

    - Marketing -

None

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Emerging Technologies Coordinating Council

The Emerging Technologies Coordinating Council (ETCC) did not meet during the month of June.  The ETCC has met twice this year:  January 15, 2004 and April 23, 2004.

2004 Emerging Technology Application Assessments

The 2004 program has committed and initiated a total of four assessment projects this year.  During the month of June, the program committed no new assessment projects.  The following assessment projects committed to and initiated earlier this year continue:

- Residential Economizer Cycle Retrofits. Issues concerning the project’s agreement with the manufacturer were resolved.  Manufacturer and HVAC contractor design work to retrofit the economy cycle system into one house is underway.

- Advanced Heuristic Thermostatic Control System for Hotels.  Several conference rooms and guest rooms at a hotel site in Palm Springs will be retrofitted and monitored during separate project phases.  Program staff is coordinating with the customer site on the installation of monitoring equipment to establish the required baseline performance for the assessment.

- Occupancy Sensor Nightlight Wall Switches for Hotel Guest Room Bathrooms.  During the month of June, baseline monitoring was completed at two sites continued at two others.  The occupancy sensor nightlight switches were installed at two hotels and scheduled for the remaining sites.

- California Kitchen Down-Lights.  The Habitat for Humanity houses, where the kitchen down-light systems will be installed and tested, are under construction.

In addition, program staff is evaluating and prioritizing a list of potential technology application assessment projects for 2004 and 2005.  Several assessment projects initiated in prior program years continue as summarized in the following narratives.

2003 Statewide Emerging Technology Application Assessments

The program staff was engaged in the following ongoing projects initiated in 2003:

- Rapid Start “Super” T-8 Fluorescent Lamp/Ballast.  Program staff continues to work on the data analysis and final report.

- Instant Start “Super” T-8 Lamp/Ballast.  Program staff continues to work on the data analysis and final report.

- Stairwell Lighting Bi-Level Switching.  Program staff surveyed several SCE facilities and selected the test site.  Equipment, lighting fixtures, occupancy sensors, etc. has been ordered.

- Network Management of Computer Power Option Settings.  The latest version of the server software was installed on a server to familiarize new Information Technology personnel with the software and prepare for the companywide, large scale pilot.

- Electrochromic Glazing.  A new location within SCE’s facilities is being sought to perform this assessment project.

- Displacement Ventilation. The search and selection of a qualified engineering firm to finalize the system design and produce working drawings continues.

- Advanced Classroom Lighting System.  The PIER advanced lighting system with the third lamp and Audiovisual (A/V) control mode will be replaced with a new PIER fixture without the A/V control mode.

- Anti Corrosion Coatings for Condenser Coils.  End-use data collection of an existing rooftop package air conditioning unit continues to establish the baseline performance.

- Voltage Reducer System for Dimming Control.  Performance data collection and testing continued through June.

2003 Local Demonstration and Information Transfer ET Application Assessments

The program staff was engaged in the following ongoing projects initiated in 2003:

- Professional Wet Cleaning.  Field testing and end use monitoring of several sites is underway.  This assessment is a detailed follow-on project to the limited testing and data monitoring performed in the 2001 showcase project.  Under this project, systems from different manufacturers are being examined and field monitored at an increased number of sites.  In addition, more detailed subsystem monitoring is being conducted, and a refined and expanded methodology for tracking laundry loads has been implemented to gain a better customer perspective.

- Cold Storage Refrigeration Control.  The control system installation contract was awarded and the system installed during the month.

- Salt Reduction of Waste Water Precipitation of Salts for Fluid Bed/Lime Process.  Project data collection and analysis were completed during the month and work on the draft final report commenced.

- Petroleum Dry Cleaning.  Testing procedures are under development.  Site selection and negotiations with potential customers for field testing are in progress.  The assessment seeks to monitor equipment from several manufacturers in existing field locations.

- Silicone Dry Cleaning.  Testing procedures are under development.  Site selection and negotiations with potential customers for field testing are in progress.  The assessment seeks to monitor equipment from several manufacturers in existing field locations.

- Carbon Dioxide Dry Cleaning.  Testing procedures are under development.  Site selection and negotiations with potential customers for field testing are in progress.  The assessment seeks to monitor equipment from several manufacturers in existing field locations.

- Advanced Control for Plastic Granulators.  Program staff is seeking sites where to perform energy consumption testing.  Initial reviews indicate that low speed granulators have energy saving potential.

2002 Statewide Emerging Technologies Assessments

The program staff worked on the following projects that were initiated in 2002:

- Integrated Design for New Children’s Museum, and

- Underfloor Air Distribution.  The customer for this assessment project lost their rights to the proposed property site and is seeking a new site.

- T-5 High Output Lighting System for High Bay Workshop, and

- Variable Geometry Reflector System for HID Lighting.  Program staff continues to work on the final report and fact sheet.

- Integrated Efficiency Improvements for Small Grocery Stores.  The baseline end use monitoring was completed.  The new refrigeration system and lighting systems were installed and measure performance end-use monitoring is underway.

- Multiplex Refrigeration in Small Sit-Down Restaurant.  Due to roof structural concerns, an alternative set of emerging technologies are under consideration for this site: a micro-channel condenser and electronically commutated motors.

- Integrated Hood Exhaust Backwall Make-Up Air System for Hood Exhaust.

The site selection process continues for the integrated hood exhaust backwall make-up air system for kitchen hood exhaust.

- Perforated Supply Plenum Make-Up Air System for Hood Exhaust.  End-use monitoring and data collection continues.  The preliminary data analysis was completed and troubleshooting the data monitoring is underway.  Variable Frequency Drive control was installed on both the make-up and exhaust system motors to permit the fine tuning and optimization of the ventilation flow rate.

- Variable Frequency Drive for Commercial Kitchen Hood Exhaust and Make-Up Air System.  End use data collection continues.  Preliminary data reduction and analysis indicates that up to 75% fan energy savings is possible.

2002 Local Demonstration & Information Transfer ET Application Assessments

The program staff working on the following projects that were initiated in 2002:

- Integrated Design for Non-Residential Retrofit Buildings. Contractor is proceeding with verification and pre-testing of Phase II.  Phase III construction at the site continues.  Program staff has started designing an “Integrated Design” seminar targeting school district staff and designers.

- Low-E Pigment for Stucco and Paints for Residential and/or Small Commercial Buildings.  The final technical report is in review.

- Spray-on Radiant Barrier for Existing Residential and/or Small Commercial Buildings.  The final technical report is in review.

- Advanced Heuristic Thermostatic Control.  This assessment project was completed.  The project focused on an advanced thermostat, with an embedded heuristic control function that can be wired to one or more occupancy sensors, and used to control a room’s cooling and heating demand.  Program staff retrofitted several portable classrooms with these “smart” thermostats and monitored room and outdoor ambient temperatures as well as heat pump energy usage.  This past month, program staff completed the final report and found the savings potential ranged from up to 17%.

2001 Emerging Technologies Showcases

The program staff worked on the following projects that were initiated in 2001:

- Southeast Learning Center – Natural Ventilation, High Efficiency HVAC, and Daylighting Controls.  The facility remains under construction.  During the month, the commissioning contractor for the Center was selected.

- Professional Wet Cleaning.  The final report was completed and the project closed.  The assessment found that electric energy savings are close to 20% with demand reduction potential as high as 47%.  Professional Wet Cleaning has been incorporated into the Standard Performance Contract incentive program.

2000 Emerging Technologies Showcases

The program staff worked on the following projects that were initiated in 2000:

- National Resource Defense Council (NRDC) Santa Monica Headquarters Natural Ventilation, High Efficiency HVAC, Daylighting Control, Water Recovery System, Occupancy Sensors, and Photovoltaic System.  End use monitoring and data collection are underway.  The draft report is in review.  Commissioning the real-time display exhibit is underway.

- Pomona Unified School District – Portable Classroom.  Construction is nearly complete.  Delivery is scheduled for mid-July.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

Not Applicable

      - Calculated and Actual Payment Reconciliation -

Not Applicable

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

None

- Additional Items

None