| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Savings By Design – PGC |
| Program Number: | 1261-04 |
| Month: | October 2004 |

- Program Status

Program Description

Savings By Design (SBD) is an energy efficiency program for the nonresidential new construction industry started by the investor-owned utilities (IOUs) in 1999 to provide statewide consistency, program stability, and savings persistence to the new construction market.  SBD builds on the best elements of successful new construction programs run by the investor owned utilities since the early 1990’s.  The program promotes integrated design and emphasizes early design involvement by offering building owners and their design teams a wide range of services including education, design assistance, and owner incentives as well as design team incentives.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Oct-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $18,310,596 | $165,474 | 1% | $1,524,926 | 8% | $7,627,588 | 42% | $9,152,515 | 50% | $16,785,669 |
| Admin | $1,739,600 | $55,369 | 3% | $623,160 | 36% |  |  | $623,160 | 36% | $1,116,440 |
| Marketing | $205,200 | $4,084 | 2% | $21,057 | 10% |  |  | $21,057 | 10% | $184,143 |
| DI | $15,855,200 | $106,021 | 1% | $880,710 | 6% | $7,627,588 | 48% | $8,508,298 | 54% | $14,974,490 |
| EM&V | $510,596 |  |  |  |  |  |  |  |  | $510,596 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Oct-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 17,557 | 324 | 2% | 767 | 4% | 8,719 | 50% | 9,487 | 54% | 16,790 |
| Annual kWh | 88,042,706 | 1,505,500 | 2% | 5,605,547 | 6% | 52,499,379 | 60% | 58,104,926 | 66% | 82,437,159 |
| Lifecyc kWh | 1,452,700,830 | 25,512,373 | 2% | 104,117,080 | 7% | 915,123,548 | 63% | 1,019,240,628 | 70% | 1,348,583,750 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Oct-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Industry Specific Case Studies | 5 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 0 |
| 2005 Title 24 Seminars | 2 | 0 | 0% | 2 | 100% | 0 | 0% | 2 | 100% | 0 |
| eQUEST Training | 2 | 1 | 50% | 5 | 100% | 0 | 0% | 5 | 100% | 0 |
| Demystifying the Whole Building Approach to Energy Effic. Design | 2 | 0 | 0% | 4 | 100% | 0 | 0% | 4 | 100% | 0 |
| Cool Roofs (SBD Presentation) | 2 | 0 | 0% | 1 | 50% | 0 | 0% | 1 | 50% | 1 |
| Integrated School Building Design | 9 | 0 | 11% | 2 | 22% | 0 | 0% | 2 | 22% | 7 |
| Design Strategies for High Performance Glass | 1 | 0 | 0% | 1 | 100% | 0 | 0% | 1 | 100% | 0 |

  - Activities/Accomplishments

    - Administrative -

- In October, an additional 20 projects were recorded as committed to the program.  A commitment is where the customer received an Agreement from SCE.  The Agreement contains a description of the energy measures the customer agrees to include in their project, the associated estimated energy savings, and incentive commitments amounts.  These new projects represent a potential of over 6 million kWh of energy savings when completed.

- Eighty-three “Pipeline” or potential customer projects are recorded in the program tracking system.  These projects are in various states of project development and represent a potential of 102 million kWh of energy savings if development of these projects proceeds.

    - Marketing –

1.2.3	Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Types of Measures | kWh Committed | kWh Installed in October |
| --- | --- | --- |
| Whole Building Approach |  |  |
| Whole Building - Owner Incentive | 21,449,161 | -- |
| Whole Building - DTI | 1 | -- |
| System Approach |  |  |
| HVAC: Energy Reduction | 9,317,855 | 182,537 |
| Daylighting Controls | 1,703,946 | 1,098,875 |
| LPD Reductions | 6,316,659 | 74,671* |
| Supermarket Systems | -- | -- |
| Process Systems | 22,014,393 | 418,630 |

      - Calculated and Actual Payment Reconciliation –

In the month of October, financial incentives in the amount of $27,102 were paid to customers.  “Tab 2A – RecordedEEActivities” calculates that $112,203 in financial incentives was paid to customers. The difference is the result of the number of projects recorded as completed in the New Construction Information System (NCIS) database at the end of the month and not accounted for in the previous month.  The actual financial incentives will appear in subsequent month’s reports.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

Statewide:

- Held a statewide conference calls with its partners to discuss shared activities such as statewide-sponsored events, 2005 brochure requirements, updating the energy-modeling software tool (CaNCcalc), input towards the scoping of future Evaluation and Measurement studies, and future year program design

- Changes to Subcontractors or Staffing

No changes to subcontractors or staffing during this month.

- Additional Items

- Statewide Savings By Design activities:

  - Held the SBD sponsored American Institute of Architects – California Council’s (AIACC) Desert Practices Conference.

  - SBD’s Energy Efficiency Integrated Design Awards were formally presented to its 3 award winners.  Details regarding the award recipients can be found at www.savingsbydesign.com.

  - Statewide Savings By Design was presented AIACC’s Presidential Citation award for its outstanding service to the design community at large for their efforts on behalf of, or relating to, the built environment.

- SCE Savings By Design activities:

  - Held Savings By Design Program staff meeting

  - Held Savings By Design Monthly Implementation staff meeting

  - Held the Southern California Edison/Southern California Gas SBD sponsored Sustainability/Energy Efficiency Conference on October 28 for the design teams working with the Los Angeles Community College District (LACCD) and LACCD’s staff.  Event sponsorship was also provided by the Los Angeles Community College District and SCE/UC/CSU Partnership.

- SCE customer project activity in October:

  - Savings By Design is working with a developer on a 760,000 square foot distribution center in Riverside County (SCE service territory).  SBD’s influence on their daylighting and lighting designs will save a potential of 760,000 kWh.

  - The original design for a major university’s Science Building was calculated as achieving just over 5% greater energy efficiency requirements over their Title 24 baseline.  SBD working with the design team and customer is incorporating suggested measures such as glazing, high efficiency lighting and controls, and VSDs on chilled water systems.  These enhancements if implemented will raise the calculated energy savings to over 20% greater energy efficiency over their Title 24 baseline.

  - A major beverage distribution company is working with SBD to make their 19,000 square foot expansion project more energy efficient.  Focusing on their refrigeration system, SBD estimates the company may save over 130,000 kWh annually.