| ++Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Savings By Design – PGC |
| Program Number: | 1261-04 |
| Month: | February 2005 |

- Program Status

Program Description

Savings By Design (SBD) is an energy efficiency program for the nonresidential new construction industry started by the investor-owned utilities (IOUs) in 1999 to provide statewide consistency, program stability, and savings persistence to the new construction market.  SBD builds on the best elements of successful new construction programs run by the investor owned utilities since the early 1990’s.  The program promotes integrated design and emphasizes early design involvement by offering building owners and their design teams a wide range of services including education, design assistance, and owner incentives as well as design team incentives.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Feb-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $18,310,596 | $482,326 | 3% | $2,675,409 | 15% | $19,904,921 | 109% | $22,580,330 | 123% | $15,635,187 |
| Admin | $1,739,600 | $48,299 | 3% | $766,081 | 44% |  |  | $766,081 | 44% | $973,519 |
| Marketing | $205,200 |  |  | $21,057 | 10% |  |  | $21,057 | 10% | $184,143 |
| DI | $15,855,200 | $434,027 | 3% | $1,888,271 | 12% | $19,904,921 | 126% | $21,793,192 | 137% | $13,966,929 |
| EM&V | $510,596 |  |  |  |  |  |  |  |  | $510,596 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Feb-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 17,557 |  |  | 1,224 | 7% | 19,542 | 111% | 20,766 | 118% | 16,334 |
| Annual kWh | 88,042,706 |  |  | 11,252,470 | 13% | 152,621,816 | 173% | 163,874,287 | 186% | 76,790,235 |
| Lifecyc kWh | 1,452,700,830 |  |  | 215,060,977 | 15% | 2,829,082,193 | 195% | 3,044,143,170 | 210% | 1,237,639,853 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Feb-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Industry Specific Case Studies | 5 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 0 |
| 2004 Title 24 Seminars | 2 | 0 | 0% | 2 | 100% | 0 | 0% | 2 | 100% | 0 |
| eQUEST Training | 2 | 0 | 0% | 6 | 300% | 0 | 0% | 6 | 300% | 0 |
| Demystifying the Whole Building Approach to Energy Effic. Design | 2 | 0 | 0% | 4 | 200% | 0 | 0% | 4 | 200% | 0 |
| Cool Roofs (SBD Presentation) | 2 | 0 | 0% | 1 | 50% | 0 | 0% | 1 | 50% | 1 |
| 2005 Title 24 Seminars | 2 | 0 | 0% | 0 | 0% | 0 | 0% | 2 | 0% | 2 |
| Other Seminars (PY 2005) | 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 4 |
| Integrated School Building Design | 3 | 0 | 0% | 2 | 67% | 0 | 0% | 2 | 67% | 1 |
| Design Strategies for High Performance Glass | 1 | 0 | 0% | 1 | 100% | 0 | 0% | 1 | 100% | 0 |

  - Activities/Accomplishments

    - Administrative -

None

    - Marketing –

1.2.3	Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Types of Measures | kWh Committed | kWh Installed in February |
| --- | --- | --- |
| Whole Building Approach |  |  |
| Whole Building - Owner Incentive | 40,188,131 | 0 |
| Whole Building - DTI | 1 | 0 |
| System Approach |  |  |
| HVAC: Energy Reduction | 11,102,835 | 0 |
| Daylighting Controls | 2,062,921 | 0 |
| LPD Reductions | 11,966,176 | 0 |
| Supermarket Systems | -- | 0 |
| Process Systems | 105,382,302 | 0 |

      - Calculated and Actual Payment Reconciliation –

Reconciliation of this month’s budget activity will be reported in future monthly reports. Budget reporting system has been enhanced.  Training on the system is pending.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

Statewide:  2005 Savings By Design rollout

- Changes to Subcontractors or Staffing

No changes to subcontractors or staffing during this month.

- Additional Items

- SCE Savings By Design activities:

  - Held Savings By Design Program staff meeting

- SBD project activity:

  - New Construction Services is serving on the Technical Advisory Group for a PIER project that will develop and test an advanced RTU prototype with a 5 ton cooling capacity.  This is part of a California Energy Commission program within the “Public Interest Energy Research” program.

  - The program is working with an internet provider company that previously had little presence within SCE’s territory.  The activity is jointly coordinated with SCE’s Economic Business and Development group.  This project has the potential to add almost 1,000 jobs to the area that it is located.

  - A complete energy analysis for a hospital’s new building development in Visalia is being reviewed with the customer.  The recommendations include high efficiency HVAC systems encompassed with a variable speed drive to regulate fan operations.  Energy savings are estimated at 56,000 kWh annually and a reduction in demand by 11 kW.

  - New Construction Services is working with a major inland school district on several upcoming projects.  It is anticipated the designs accepted for one of their elementary and intermediate schools will become the authorized prototype for future school designs.