| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Savings By Design – PGC |
| Program Number: | 1261-04 |
| Month: | April 2004 |

- Program Status

Program Description

Savings By Design (SBD) is an energy efficiency program for the nonresidential new construction industry started by the investor-owned utilities (IOUs) in 1999 to provide statewide consistency, program stability, and savings persistence to the new construction market.  SBD builds on the best elements of successful new construction programs run by the investor owned utilities since the early 1990’s.  The program promotes integrated design and emphasizes early design involvement by offering building owners and their design teams a wide range of services including education, design assistance, and owner incentives as well as design team incentives.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Apr-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $18,310,596 | $144,533 | 1% | $493,643 | 3% | $2,887,233 | 16% | $3,380,875 | 18% | $17,816,953 |
| Admin | $1,748,200 | $65,720 | 4% | $203,248 | 12% |  |  | $203,248 | 12% | $1,544,952 |
| Marketing | $1,285,000 |  |  | $849 | 0% |  |  | $849 | 0% | $1,284,151 |
| DI | $14,766,800 | $78,813 | 1% | $289,546 | 2% | $2,887,233 | 20% | $3,176,779 | 22% | $14,477,253 |
| EM&V | $510,596 |  |  |  |  |  |  |  |  | $510,596 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | Apr-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 17,557 | 3 | 0% | 3 | 0% | 3,164 | 18% | 3,167 | 18% | 17,554 |
| Annual kWh | 88,042,706 | 15,224 | 0% | 15,224 | 0% | 22,108,525 | 25% | 22,123,749 | 25% | 88,027,482 |
| Lifecyc kWh | 1,452,700,830 | 243,586 | 0% | 243,586 | 0% | 396,429,466 | 27% | 396,673,052 | 27% | 1,452,457,244 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Apr-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Industry Specific Case Studies |  | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% |  |
| 2005 Title 24 Seminars | 2 - 6 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 2 – 6 |
| eQUEST Training | 2 - 4 | 0 | 0% | 1 | 25% - 50% | 0 | 0% | 1 | 25% - 50% | 1 - 3 |
| Demystifying the Whole Building Approach to Energy Effic. Design | 2 - 4 | 1 | 25% - 50% | 2 | 50% - 100% | 0 | 0% | 2 | 50% - 100% | 0 - 2 |
| Cool Roofs (SBD Presentation) | 2 - 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 2 - 4 |

  - Activities/Accomplishments

    - Administrative -

- Tracked the addition of 31 newly committed construction projects where the customer received agreements with energy measure and incentive commitments.  These projects represent a potential of over 5 million kWh of energy savings when their projects are completed.

- Sixteen new “pipeline” or potential customer projects were added to the tracking system.  These projects are in the early development stages and represent a potential of 14 million kWh of energy savings if development of these projects continue.

    - Marketing –

- Educated 41 attendees, of a CHPS Design Training Workshop held at CTAC on April 27, 2004 of the services and incentives offered by the SBD program.

            - Secured jurors for the Savings By Designs Integrated Energy Design Awards competition held in association with American Institute of Architects, California Council.  Jurying to take place in May 2004.

    - Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Types of Measures Recommended | kWh Committed | kWh Installed |
| --- | --- | --- |
| Whole Building Approach |  |  |
| Whole Building - Owner Incentive | 5,840,002 | -- |
| Whole Building - DTI | 1 |  |
| System Approach |  |  |
| HVAC: Energy Reduction | 3,474,252 | -- |
| Daylighting Controls | 892,872 | -- |
| LPD Reductions | 2,869,745 | 18,566 |
| Supermarket Systems | -- | -- |
| Process Systems | 12,112,223 | -- |
| Totals: | $175,792 | -- |

      - Calculated and Actual Payment Reconciliation –

Not Applicable

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

- April 28th & 29th – Held the 2nd Annual Statewide Savings By Design Field Implementation/Program Staff Meeting.  Agenda included team building, “best practices” presentations, and Program updates. (See attachment – “2004 SBD Statewide Team Agenda (Final).doc”)

- Building Energy Assessment (BEA) kickoff meeting with Statewide Savings By Design program representatives. (See attachment – “BEA Agenda (42304).pdf”)

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

- SCE began energy design discussions with Eastern Municipal Water District regarding the Perris Desalination project.

- SCE held strategy meetings with the new construction representative assigned to enhance the effectiveness of the CheckPoint component of SBD.  CheckPoint is a targeted effort to increase participation of small commercial and hard-to-reach businesses within the SBD program.

- Presented training workshop entitled, “Demystifying the Whole Building Approach to Energy Efficient Design”.  Twenty-two participants attended the workshop.