| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Savings By Design – PGC |
| Program Number: | 1261-04 |
| Month: | March 2004 |

- Program Status

Program Description

Savings By Design (SBD) is an energy efficiency program for the nonresidential new construction industry started by the investor-owned utilities (IOUs) in 1999 to provide statewide consistency, program stability, and savings persistence to the new construction market.  SBD builds on the best elements of successful new construction programs run by the investor owned utilities since the early 1990’s.  The program promotes integrated design and emphasizes early design involvement by offering building owners and their design teams a wide range of services including education, design assistance, and owner incentives as well as design team incentives.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Mar-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $18,310,596 | $123,888 | 1% | $294,147 | 2% | $1,033,778 | 6% | $1,327,925 | 7% | $18,016,449 |
| Admin | $1,748,200 | $59,670 | 3% | $137,528 | 8% |  |  | $137,528 | 8% | $1,610,672 |
| Marketing | $1,285,000 |  |  | $849 | 0% |  |  | $849 | 0% | $1,284,151 |
| DI | $14,766,800 | $64,218 | 0% | $155,770 | 1% | $1,033,778 | 7% | $1,189,548 | 8% | $14,611,029 |
| EM&V | $510,596 |  |  |  |  |  |  |  |  | $510,596 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | Mar-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 17,557 |  |  |  |  | 1,233 | 7% | 1,233 | 7% | 17,557 |
| Annual kWh | 88,042,706 |  |  |  |  | 9,690,533 | 11% | 9,690,533 | 11% | 88,042,706 |
| Lifecyc kWh | 1,452,700,830 |  |  |  |  | 172,021,800 | 12% | 172,021,800 | 12% | 1,452,700,830 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Mar-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Industry Specific Case Studies |  | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% |  |
| 2005 Title 24 Seminars | 2 - 6 | 0 | 0% | 1 | 16.67% - 50% | 0 | 0% | 1 | 16.67% - 50% | 1 – 5 |
| eQUEST Training | 2 - 4 | 0 | 0% | 1 | 25% - 50% | 0 | 0% | 1 | 25% - 50% | 1 - 3 |
| Demystifying the Whole Building Approach to Energy Effic. Design | 2 - 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 2 - 4 |
| Cool Roofs (SBD Presentation) | 2 - 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 2 - 4 |

  - Activities/Accomplishments

    - Administrative -

- Tracked the addition of 13 new construction projects where the customer has received agreements with energy measure and incentive commitments.

- Issued Alternative Delivery Model statewide request for proposals to support Refrigeration Services Offering.

    - Marketing -

  - Received order of 6,000 one page program brochures

  - Initiated “call for entries” for Savings By Designs Integrated Energy Design Awards competition held in association with American Institute of Architects, California Council.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

Not applicable

      - Calculated and Actual Payment Reconciliation -

Not Applicable

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

- SCE/South Bay Cities Energy Efficiency Center Partnership (SBCEEC) -- SCE Savings By Design is working with SBCEEC to develop Title 24 training specifically to participating cities’ Building Departments.  Literature provided includes Savings By Design one page brochure and commitment to provide CheckPoint program information.

- CTAC/AgTAC – SBD presented educational information in conjunction with the related seminar in partnership with SCE Energy Centers:

- Design Strategies for High Performance Glass

- Standard Performance Contracting – Exchange of participation lists to identify and remove potential “double dipping” activities.

- Statewide Savings By Design Team – Planning meetings for a statewide SBD Team meeting in PG&E SLO Field Office scheduled for the last week of April 2004.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

- Savings By Design staffed a program table at the Municipal Green Building Seminar held at the Southern California Gas Companies’ Energy Resource Center.

- Partnership with San Gabriel Rivers and Nature Conservancy, L.A. County, and Savings By Design to build a Platinum LEED status Nature Center.  SBD will assist with energy efficiency design requirements.