| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Savings By Design – PGC |
| Program Number: | 1261-04 |
| Month: | October 2005 |

- Program Status

Program Description

Savings By Design (SBD) is an energy efficiency program for the nonresidential new construction industry started by the investor-owned utilities (IOUs) in 1999 to provide statewide consistency, program stability, and savings persistence to the new construction market.  SBD builds on the best elements of successful new construction programs run by the investor owned utilities since the early 1990’s.  The program promotes integrated design and emphasizes early design involvement by offering building owners and their design teams a wide range of services including education, design assistance, and owner incentives as well as design team incentives.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Oct-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $18,310,596 | $469,342 | 3% | $5,310,929 | 29% | $24,109,903 | 132% | $29,420,832 | 161% | $12,999,666 |
| Admin | $1,739,600 | $62,879 | 4% | $1,323,552 | 76% |  |  | $1,323,552 | 76% | $416,048 |
| Marketing | $205,200 |  |  | $24,496 | 12% |  |  | $24,496 | 12% | $180,704 |
| DI | $15,855,200 | $406,463 | 3% | $3,962,881 | 25% | $24,109,903 | 152% | $28,072,784 | 177% | $11,892,319 |
| EM&V | $510,596 |  |  |  |  |  |  |  |  | $510,596 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Oct-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 17,557 | 93 | 1% | 3,176 | 18% | 25,214 | 144% | 28,389 | 162% | 14,382 |
| Annual kWh | 88,042,706 | 486,451 | 1% | 26,501,290 | 30% | 183,093,785 | 208% | 209,595,076 | 238% | 61,541,415 |
| Lifecyc kWh | 1,452,700,830 | 8,130,494 | 1% | 487,522,231 | 34% | 3,361,048,711 | 231% | 3,848,570,942 | 265% | 965,178,600 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Oct-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Industry Specific Case Studies | 5 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 5 |
| 2004 Title 24 Seminars | 2 | 0 | 0% | 2 | 100% | 0 | 0% | 2 | 100% | 0 |
| eQUEST Training | 2 | 0 | 0% | 8 | 400% | 0 | 0% | 8 | 400% | 0 |
| Demystifying the Whole Building Approach to Energy Effic. Design | 2 | 0 | 0% | 5 | 250% | 0 | 0% | 5 | 250% | 0 |
| Cool Roofs (SBD Presentation) | 2 | 0 | 0% | 1 | 50% | 0 | 0% | 1 | 50% | 1 |
| 2005 Title 24 Seminars | 2 | 0 | 0% | 3 | 150% | 0 | 0% | 3 | 150% | 0 |
| Other Seminars (PY 2005) | 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 4 |
| Integrated School Building Design | 3 | 0 | 0% | 2 | 67% | 0 | 0% | 2 | 67% | 1 |
| Design Strategies for High Performance Glass | 1 | 0 | 0% | 1 | 100% | 0 | 0% | 1 | 100% | 0 |

  - Activities/Accomplishments

    - Administrative -

None

    - Marketing –

None

1.2.3	Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Types of Measures | kWh Committed YTD | kWh Installed in October |
| --- | --- | --- |
| Whole Building Approach |  |  |
| Whole Building - Owner Incentive | 53,346,215 | 0 |
| Whole Building - DTI | 3 | 0 |
| System Approach |  |  |
| HVAC: Energy Reduction | 13,006,624 | 62,991 |
| Daylighting Controls | 7,043,653 | 158,171 |
| LPD Reductions | 15,067,395 | 250,448 |
| Supermarket Systems | 0 | 0 |
| Process Systems | 117,609,995 | 106,097 |

      - Calculated and Actual Payment Reconciliation –

In the month of September 2005, financial incentives in the amount of $406,463 (Tab 1A, Direct Implementation Section) were paid to customers.  “Tab 2A – RecordedEEActivities” calculates that $39,522 in financial incentives was paid to customers.  The difference was the result of projects not being “status” changed as completed in the New Construction Information System (NCIS) database at the end of the month.  The actual financial incentives will appear in next month’s report.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

No changes to subcontractors or staffing during this month.

- Additional Items

New Construction Services completed an energy savings analysis for a store to be built in the city of Orange.  The 104,039 square foot facility will include high efficiency lighting and controls in the design to reduce energy use by an estimated 58 kW and .444 million kWh when it completes in January of 2006.

New Construction Services completed a Whole Building Approach analysis with a school district.  The new campus includes 13 one-story buildings and will be approximately 211,000 square feet in size.  Through computer simulation and life cycle costing analysis, the design team was able to achieve a compliance margin of 25.8% better than the 2001 Title 24 Standards.  The energy efficiency measures incorporated into the final design include: high efficiency packaged AC units with economizers and variable frequency drives, high efficiency interior lighting with occupancy sensor controls, and tinted single pane glazing and R30 roof insulation added to the building envelope.  The new high school is estimated to reduce energy use by 400 kW and 652,000 kWh annually when completed in December of 2006.

New Construction Services met with municipal water district regarding their pumphouse station expansion and new construction activities.  The facilities will include premium motors with variable frequency drives to reduce energy use by an estimated 23,000,000 kWh when it completes in spring of 2007.

New Construction Services met with representatives o a lodge regarding a new café and dining room.  The design will include efficient lighting to reduce energy use by an estimated 6,000 kWh when it completes in spring of 2006.

New Construction Services completed an analysis for a company regarding pumps for their new chrome plating line. The variable speed pumps will reduce energy use by an estimated 77 kW and .509 MWh when they are installed in January of 2006.

New Construction Services prepared an energy analysis for a new 50,000 square foot facility and recommended a package of energy efficiency measures which will save 580,000 kWh and $40,000 a year.  Some of the measures recommended are to incorporate floating suction pressure with variable set point, condensers with variable speed drive and low temperature sub-cooling, skylights with lighting controls, main air handler variable speed control, and high efficiency fan motors.