| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Savings By Design – PGC |
| Program Number: | 1261-04 |
| Month: | July 2004 |

- Program Status

Program Description

Savings By Design (SBD) is an energy efficiency program for the nonresidential new construction industry started by the investor-owned utilities (IOUs) in 1999 to provide statewide consistency, program stability, and savings persistence to the new construction market.  SBD builds on the best elements of successful new construction programs run by the investor owned utilities since the early 1990’s.  The program promotes integrated design and emphasizes early design involvement by offering building owners and their design teams a wide range of services including education, design assistance, and owner incentives as well as design team incentives.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jul-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $18,310,596 | $169,731 | 1% | $935,727 | 5% | $4,449,439 | 24% | $5,385,166 | 29% | $17,374,869 |
| Admin | $1,748,200 | $67,730 | 4% | $428,601 | 25% |  |  | $428,601 | 25% | $1,319,599 |
| Marketing | $1,285,000 |  |  | $2,658 | 0% |  |  | $2,658 | 0% | $1,282,342 |
| DI | $14,766,800 | $102,001 | 1% | $504,468 | 3% | $4,449,439 | 30% | $4,953,907 | 34% | $14,262,332 |
| EM&V | $510,596 |  |  |  |  |  |  |  |  | $510,596 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | Jul-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 17,557 | 181 | 1% | 184 | 1% | 5,120 | 29% | 5,304 | 30% | 17,374 |
| Annual kWh | 88,042,706 | 707,476 | 1% | 722,700 | 1% | 35,193,425 | 40% | 35,916,125 | 41% | 87,320,005 |
| Lifecyc kWh | 1,452,700,830 | 11,314,581 | 1% | 11,558,167 | 1% | 628,562,706 | 43% | 640,120,874 | 44% | 1,441,142,663 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Jul-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Industry Specific Case Studies |  | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% |  |
| 2005 Title 24 Seminars | 2 - 6 | 0 | 0% | 2 | 33% - 100% | 0 | 0% | 2 | 33% - 100% | 0 – 4 |
| eQUEST Training | 2 - 4 | 0 | 0% | 3 | 75% - 100% | 0 | 0% | 3 | 75% - 100% | 0 – 1 |
| Demystifying the Whole Building Approach to Energy Effic. Design | 2 - 4 | 0 | 0% | 3 | 75% - 100% | 0 | 0% | 3 | 75% - 100% | 0 - 1 |
| Cool Roofs (SBD Presentation) | 2 - 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 2 - 4 |
| Integrated School Building Design | 9 | 1 | 11% | 1 | 11% | 0 | 0% | 1 | 11% | 8 |

  - Activities/Accomplishments

    - Administrative -

- Tracked the addition of 15 newly committed construction projects where the customer received agreements with energy measure and incentive commitments.  These projects represent a potential of over 8 million kWh of energy savings when completed.

- “Pipeline” or potential customer projects held steady this month at 321 listed projects.  These projects are in the various states of early development and represent a potential of 58.1 million kWh of energy savings if development of these projects proceeds.

    - Marketing –

None

1.2.3	Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Types of Measures | kWh Committed | kWh Installed in July |
| --- | --- | --- |
| Whole Building Approach |  |  |
| Whole Building - Owner Incentive | 8,308,367 | -- |
| Whole Building - DTI | 1 | -- |
| System Approach |  |  |
| HVAC: Energy Reduction | 5,729,418 | 6,146 |
| Daylighting Controls | 2,452,598 | 521,544 |
| LPD Reductions | 5,036,342 | 335,086 |
| Supermarket Systems | -- | -- |
| Process Systems | 18,661,180 | -- |

      - Calculated and Actual Payment Reconciliation –

Not Applicable

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

Savings By Design held a statewide conference call with its partners to discuss program issues.

- Changes to Subcontractors or Staffing

No changes to Subcontractors or Staffing during this month.

- Additional Items

Statewide Savings By Design Activities:

  - Discussed adoption of Thermal Energy Storage components/baseline values and baselines (including T.O.U. impacts) into 2005 Title 24 Energy Code with I.O.U.s and the California Energy Commission

  - Intitiated development of updated statewide collaterals for 2005

  - Savings By Design Web site had over 540,000 hits since January 2004; the Energy Design Resources site had over 12,325,000 hits during the same time period

  - Participated in Collaborative for High Performance Schools Board Meeting

- SCE Savings By Design

  - Held Savings By Design Program and Implementation staff meeting

  - Held Savings By Design Monthly Implementation staff meeting

  - Supported LEED Intermediate workshop with a Savings By Design power point presentation at SCE’s Customer Technology Application Center.

  - Supported California High Performance Schools’ Integrated School Building Design seminar by presenting Savings By Design opportunities.

  - SCE prepared an energy analysis for the Ventura County Museum of History and Art.  SCE’s recommendation package will assist the Museum perform 24% more efficiently than Title 24 standards if adopted.