| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Codes and Standards Advocacy Program – PGC |
| Program Number: | 1266-04 |
| Month: | September 2004 |

- Program Status

Program Description

The Statewide Codes and Standards (C&S) program is an information-only program that advocates upgrades and enhancements in energy efficiency standards and codes. Program activities are conducted over long-term code upgrade cycles; for example, support for building code cycles may require four years of continuous support.  Codes and Standards Enhancement (CASE) studies for energy efficiency improvements are performed for promising design practices and technologies and are presented to standards and code-setting bodies.  Since many stakeholders who typically oppose improvements to building and appliance standards participate in public workshops and hearings, the Statewide Codes and Standards Advocacy program provides expert testimony to promote standards that approach best practices in energy efficiency.  Additionally, the program supports implementation of energy efficiency standards through strategic initiatives or training.  The program targets all market segments.

1.1.1	Budgets and Expenditures

| Budget and Expenditures | Budget | Sep-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $2,485,099 | $29,231 | 1% | $368,397 | 15% | $314,800 | 13% | $683,197 | 27% | $2,116,702 |
| Admin | $802,600 | $20,120 | 3% | $179,592 | 22% |  |  | $179,592 | 22% | $623,008 |
| Marketing |  |  | NA |  | NA |  | NA |  | NA |  |
| DI | $1,597,400 | $9,111 | 1% | $188,806 | 12% | $314,800 | 20% | $503,606 | 32% | $1,408,594 |
| EM&V | $85,099 |  |  |  |  |  |  |  |  | $85,099 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

1.1.2	Energy Effects

This program does not have energy savings.

1.1.3	Performance Goals

| Performance Goals | Goals | Sep-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Initiate or continue case studies | 6 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 6 |
| Evaluation of potential studies |  |  | 96% |  | 96% |  | 0% |  | 96% | 4% |
| Commitment of new studies | 6 | 0 | 0% | 4 | 67% | 0 | 0% | 4 | 67% | 2 |
| Conduct training courses | 4 | 0 | 0% | 2 | 50% | 0 | 0% | 2 | 50% | 2 |

1.2	Activities/Accomplishments

1.2.1	Administrative -

- All active studies are being pursued and are on time and within budget.

- Work is progressing on finalizing all commitments for 2004. As outlined below, a number of potential CASE 2004 studies have been discussed with the CEC and the other investor owned utilities to determine their interest.

1.2.2	Marketing -

None

1.2.3	Direct Implementation –

- Three potential CASE study opportunities were discussed with California Energy Commission staff and personnel from the four investor owned utilities to explore the possibility of co-funding the work. They include (1) benchmarking of available energy analysis software tools used for compliance with T-24 code, (2) integration of demand responsiveness issues into energy modeling tools for determining cost effectiveness for compliance in Title 24, and (3) Evaluating the effectiveness of SEER as a predictor of energy consumption in homes and businesses.

1.2.4.1	Audits, Site Surveys and Partnerships -

Not Applicable

1.2.4.2	Direct Installations, Rebates, Equipment Maintenance and Optimization –

Not Applicable

1.2.4.3	Calculated and Actual Payment Reconciliation -

Not Applicable

1.2.5	EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

None