| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Local Government Initiatives – PGC |
| Program Number: | 1318-04 |
| Month: | July 2004 |

- Program Status

Program Description

Through a partnering with Local Governments, cities, and local governments (collectively referred to as Jurisdictions), Southern California Edison’s (SCE) Local Government Initiative (LGI) will offer energy efficiency information and education, hardware upgrades, and subsidized energy efficiency improvements to SCE’s small to medium-business owners, lower-to-moderate income residential customers, single and multifamily existing residential consumers, and residential and small commercial builders.

The core of this program approach is to work with the jurisdictions as a delivery channel for SCE's broad portfolio of energy efficiency information, services and incentives, thereby deepening the reach of our program offerings.  However, the added benefit of our partnership approach is that it allows us, working side-by-side with the cities, to customize offerings (either through bundled offerings or modifying individual programs) to either fill a specific need within a Jurisdiction, and/or better reach an identified Hard-to-Reach (HTR) component within a city.  Collaboration with Jurisdictions is an effective adjunct to the utility-to-customer approach used in many of SCE’s programs, leveraging the influence of the Jurisdictions who share similar energy efficiency goals.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jul-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,800,000 | $8,229 | 0% | $33,287 | 2% |  |  | $33,287 | 2% | $1,766,713 |
| Admin | $297,600 | $5,274 | 2% | $28,498 | 10% |  |  | $28,498 | 10% | $269,102 |
| Marketing | $90,000 | $2,955 | 3% | $4,789 | 5% |  |  | $4,789 | 5% | $85,211 |
| DI | $1,340,400 |  |  |  |  |  |  |  |  | $1,340,400 |
| EM&V | $72,000 |  |  |  |  |  |  |  |  | $72,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

This program does not have energy savings.

    - Performance Goals

| Performance Goals | Goals | Jul-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Completed 2004 Enrollment Forms | 32 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 32 |
| Expand to New Jurisdiction Identified as HTR | 10 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 10 |
| Conduct Building Department Training or Imformation Updates on 2005 Title 24 Code Revisions | 12 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 12 |
| Coordinate Activities Promoting Residential and Multifamily Retrofit Programs | 10 | 0 | 0% | 3 | 30% | 0 | 0% | 3 | 30% | 7 |
| Coordinate Activities Promoting Nonresidential Programs | 10 | 0 | 0% | 1 | 10% | 0 | 0% | 1 | 10% | 9 |

  - Activities/Accomplishments

    - Administrative -

- SCE is preparing for the delivery of this program, both internally and externally.  The XXXXX has been the primary subcontractor for this program and will continue to be in 2004; however, SCE is analyzing ways of better leveraging various internal organizations’ that have regular interface opportunities with local governments (e.g., Public Affairs, Major Customer Division).

- SCE met with XXXXX in the month of June to finalize the budget and scope for implementation of the program in 2004.  The LGI Purchase Order has been written up and is in the approval phase at this time. SCE revamped the registration form (which is what we are now calling it rather than “enrollment form”) to reflect less confusion in what the intent of the form is. There was a feel of pressure on the building officials that they would have to actually have to deliver a certain amount of energy savings if they were in the program. This is a voluntary program and we want to encourage voluntary participation. We also include low income programs and opportunity to make use of the Mobile Energy Unit (MEU) for local government events. At this time the registration form is in SCE’s Law Department for review.

    - Marketing –

- We are working with SCE’s Marketing Department to expedite the brochure/fact sheet so that we may distribute the literature via our subcontractor as well as internal SCE entities. At this time we will need to meet and move forward on printing the literature for distribution.

    - Direct Implementation –

      - Audits, Site Surveys and Partnerships -

- SCE will continue to work with the XXXXX on the outreach and implementation of this program, particularly in those areas with significant building activity.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

Not applicable

      - Calculated and Actual Payment Reconciliation -

Not applicable

    - EM&V

An RFP was issued for the evaluation of the 2003 program this month.

- Program Challenges

Still focusing on increasing the participation in CEEP by production home builders.

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

SCE is still focusing on opportunities to promote the LGI program both internally and externally while we await approval of the purchase order for the program. The program anticipates that once that is done, the subcontractor will be working on our milestones and we will achieve our goals. SCE continues to work closely with our Public Affairs, Region Manager and New Project Planning groups to find opportunities to promote this program.

- Changes to Subcontractors or Staffing

Program Manager and subcontractors have not changed.

- Additional Items

None