| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | CU/CSU Partnership Program – PGC |
| Program Number: | 1324-04 |
| Month: | March 2004 |

- Program Status

Program Description

The University of California/California State University (UC/CSU) and Investor-Owned Utility (IOU) Energy Efficiency Partnership is a unique, statewide energy efficiency program that accomplishes immediate, long-term energy efficiency and demand savings, and establishes a permanent framework for a sustainable  comprehensive energy management program at the thirty three (33) UC and CSU campuses served by California’s four large IOUs.  This program capitalizes on the vast resources and expertise of the UC/CSU and the California IOU’s to ensure a successful and cost effective program that meets all objectives of the California Public Utilities Commission (CPUC or Commission) as articulated in Decision 03-08-067. In lays the groundwork for not only a continued UC/CSU comprehensive energy efficiency program but also establishes a model for statewide partnership programs and will allow expansion of this program to California’s community colleges in the next funding cycle. The UC/CSU/IOU partnership program is comprised of three elements, which will operate on a statewide, integrated basis, providing immediate energy savings and setting the foundation for a long-term program focused on sustainability and best practices: Energy Efficiency Retrofits, Facility Retro-and Continuous Commissioning, and Energy Efficiency Education and Best Practices Development and Training.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Mar-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $4,500,000 | $22,573 | 1% | $49,219 | 1% |  |  | $49,219 | 1% | $4,450,781 |
| Admin | $618,540 | $22,573 | 4% | $49,219 | 8% |  |  | $49,219 | 8% | $569,321 |
| Marketing |  |  | NA |  | NA |  | NA |  | NA |  |
| DI | $3,746,460 |  |  |  |  |  |  |  |  | $3,746,460 |
| EM&V | $135,000 |  |  |  |  |  |  |  |  | $135,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | Mar-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,004 |  |  |  |  |  |  |  |  | 1,004 |
| Annual kWh | 6,817,104 |  |  |  |  |  |  |  |  | 6,817,104 |
| Lifecyc kWh | 102,778,298 |  |  |  |  |  |  |  |  | 102,778,298 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

- The Management Team has developed a Master Agreement draft for co-funding program expenses. Review and revisions are in progress, with final partnership approval expected by late-April 2004.

- The Training and Education team has conducted several meetings and developed topic agendas for three regional Campus Kick-Off Meetings. The meetings are designed to provide overall program awareness to invited campus personnel.  Presentations and panel discussions will be conducted for each program element.  The meetings are scheduled to occur on April 27, 2004, May 4, 2004 and May 6, 2004.

- The Retrofit team has received information on potential UC Campus retrofit projects.  The Utilities are currently in the process of due diligence reviews.  The initial CSU Campus retrofit projects are scheduled to be presented to the Utilities on April 7, who will then begin their review.  Final retrofit project selections are tentatively planned for April 21 pending completion of engineering reviews.

- Bids were received for the web-based Project Cost and Control System Request for Proposal (RFP) issued in February.  Six bids were received, but none were found to be acceptable and a revised RFP is currently being considered, as well as alternate approaches for developing this critical system.

- The Monitoring Based Commissioning (MBCx) Team conducted follow up meetings to establish objectives and develop initial guideline criteria for campus building monitoring, commissioning and retro commissioning activities. A standard template to collect project information is currently under development by this team and is expected to be completed and issued to the campuses during the Campus Kick-Off Meetings.

- The Evaluation Measurement & Verification Team (EM&V) has developed a RFP, with subsequent approval by the Management Team, which is expected to be issued to potential subcontractor vendors in April 2004.

    - Marketing -

None

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

None

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

The Evaluation Measurement & Verification Team (EM&V) has developed a RFP, with subsequent approval by the Management Team, which is expected to be issued to potential subcontractor vendors in April 2004.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

Presentations were made by staff from the CEC and CIEE regarding PIER funding and coordination of the PIER program with the UC/CSU/IOU partnership.  Further presentations are scheduled for the upcoming campus kickoff meetings to educate the campuses on what is available through the PIER program.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

None

The partnership has renamed this program element as “Monitoring Based Commissioning” (MBC) to better reflect the actual scope of the activity.  The program goals and overall approach remain the same.