| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | CU/CSU Partnership Program – PGC |
| Program Number: | 1324-04 |
| Month: | April 2004 |

- Program Status

Program Description

The University of California/California State University (UC/CSU) and Investor-Owned Utility (IOU) Energy Efficiency Partnership is a unique, statewide energy efficiency program that accomplishes immediate, long-term energy efficiency and demand savings, and establishes a permanent framework for a sustainable  comprehensive energy management program at the thirty three (33) UC and CSU campuses served by California’s four large IOUs.  This program capitalizes on the vast resources and expertise of the UC/CSU and the California IOU’s to ensure a successful and cost effective program that meets all objectives of the California Public Utilities Commission (CPUC or Commission) as articulated in Decision 03-08-067. In lays the groundwork for not only a continued UC/CSU comprehensive energy efficiency program but also establishes a model for statewide partnership programs and will allow expansion of this program to California’s community colleges in the next funding cycle. The UC/CSU/IOU partnership program is comprised of three elements, which will operate on a statewide, integrated basis, providing immediate energy savings and setting the foundation for a long-term program focused on sustainability and best practices: Energy Efficiency Retrofits, Facility Retro-and Continuous Commissioning, and Energy Efficiency Education and Best Practices Development and Training.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Apr-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $4,500,000 | $36,589 | 1% | $85,808 | 2% |  |  | $85,808 | 2% | $4,414,192 |
| Admin | $618,540 | $30,016 | 5% | $79,234 | 13% |  |  | $79,234 | 13% | $539,306 |
| Marketing |  |  | NA |  | NA |  | NA |  | NA |  |
| DI | $3,746,460 |  |  |  |  |  |  |  |  | $3,746,460 |
| EM&V | $135,000 | $6,573 | 5% | $6,573 | 5% |  |  | $6,573 | 5% | $128,427 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | Apr-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,004 |  |  |  |  |  |  |  |  | 1,004 |
| Annual kWh | 6,817,104 |  |  |  |  |  |  |  |  | 6,817,104 |
| Lifecyc kWh | 102,778,298 |  |  |  |  |  |  |  |  | 102,778,298 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

Activities/Accomplishments –

- The Management Team has developed a Master Agreement draft for co-funding program expenses. Final review and revisions are now in progress, with final partnership approval expected by early June 2004.

- The Training and Education (T&E) team conducted the first of three regional Campus Kick-Off Meetings on April 27, 2004 at the Southern California Gas Company Energy Resource Center in Downey, California. The meetings were designed to provide overall program awareness to invited campus personnel and solicit feedback to certain program areas that are at the beginning stages of implementation.  Presentations and panel discussions were conducted for each program element.  Overall, the event was very well attended as most southern campuses sent one or more representative.  Additional meetings are scheduled to occur on May 4 and May 6 in San Francisco and Monterey respectively.  The T&E Team also began work on developing New Construction training sessions.

- The Retrofit team has now received information on potential UC and CSU Campus retrofit projects.  The Utilities are currently in the process of due diligence reviews and in some cases project refinement.  The Retrofit Team has organized the current portfolio of projects into three groups based on project development. The first group of projects is expected to be approved in May, with the second group in June and the third group starting in July.

- The Monitoring Based Commissioning (MBCx) Team conducted follow up meetings to establish objectives and develop initial guideline criteria for campus building monitoring, commissioning and retro commissioning activities. A standard template to collect project information is being developed by this team and will be sent to the campuses by the end of May or early June.  A survey form on campus meter equipment and needs was issued to the campuses during the Campus Kick-Off Meetings.

- The Commission issued its order allowing the Partnership Program to proceed with hiring an EM&V contractor.  The EM&V Team finalized the RFP in April and expects to issue it in May.

- An overview of the Partnership Program (with an emphasis on Monitoring Based Commissioning) was included in the April issue of the California Commissioning Collaborative’s e-newsletter.

    - Marketing –

- An overview of the Partnership Program (with an emphasis on Monitoring Based Commissioning) was included in the April issue of the California Commissioning Collaborative’s e-newsletter.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

None

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

The Commission issued its order allowing the Partnership Program to proceed with hiring an EM&V contractor.  The EM&V Team finalized the RFP in April and expects to issue it in May.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

None

The partnership has renamed this program element as “Monitoring Based Commissioning” (MBC) to better reflect the actual scope of the activity.  The program goals and overall approach remain the same.