| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Local Bakersfield/Kern County Program – PGC |
| Program Number: | 1325-04 |
| Month: | June 2004 |

- Program Status

Program Description

Pacific Gas and Electric Company (PG&E), Southern California Edison (SCE), Southern California Gas Company (SoCalGas), the City of Bakersfield (City), the County of Kern (County), and Staples/Hutchinson and Associates, Inc. (Staples/Hutchinson) entered into a partnership to reduce energy use by providing energy efficiency information and direct installation of energy efficient equipment to the City and County’s local community.

Specifically, this partnership will offer direct install services to hard-to-reach customers, home buyers, and small businesses; free energy audits to both residential and nonresidential hard-to-reach customers; marketing and outreach to encourage participation in statewide energy efficiency programs; municipal building energy efficiency retrofits; support for codes and standards enforcement; and local training seminars for residential contractors as well as design/build firms and engineers and architects working on commercial properties.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jun-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,000,000 | $1,911 | 0% | $25,488 | 3% |  |  | $25,488 | 3% | $974,512 |
| Admin | $154,625 | $1,911 | 1% | $25,139 | 16% |  |  | $25,139 | 16% | $129,486 |
| Marketing | $32,308 |  |  |  |  |  |  |  |  | $32,308 |
| DI | $813,067 |  |  | $349 | 0% |  |  | $349 | 0% | $812,718 |
| EM&V |  |  | NA |  | NA |  | NA |  | NA |  |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Jun-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 520 |  |  |  |  |  |  |  |  | 520 |
| Annual kWh | 2,082,199 |  |  |  |  |  |  |  |  | 2,082,199 |
| Lifecyc kWh | 29,477,295 |  |  |  |  |  |  |  |  | 29,477,295 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Jun-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Audits of Municipal facilities in Kern County | 5 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 5 |
| In-home surveys | 960 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 960 |

  - Activities/Accomplishments

    - Administrative -

- Administrative activities related to standard program implementation included a partnership coordination meeting of all partners in Bakersfield at the County offices on June 23, 2004; telephone calls, e-mails and meetings between PG&E and Staples/Hutchinson and between PG&E and potential residential services vendors; telephone calls and e-mails at each utility to plan activities; meetings, telephone calls and e-mails between the City of Bakersfield, County of Kern and PG&E and between the County of Kern and SCE to refine plans for municipal building retrofits; and between utilities to coordinate marketing activities.

- PG&E and Staples Hutchinson have both signed a contract covering all marketing and outreach activities for Energy Watch.  The contract also covers the Realtor and Small Business Services program elements which Staples Hutchinson is also implementing on behalf of all the partners.

- A draft partnership agreement has been developed and is being reviewed by PG&E, SCE and So Cal Gas’s law departments. It will also include a “co-funding agreement” covering each utility’s billing and payment obligations.

    - Marketing -

- The website for the Watch Program has been established at www.bkenergywatch.com. Although its contents are still under construction, information will be posted continuously as the program progresses. The Energy Watch toll free number, 888 324-0930 has been established to direct interested participants to appropriate utility programs and provide information on all program opportunities.

- A 4-page, color brochure was developed to provide basic information about the program and outline the opportunities available to County of Kern and City of Bakersfield residents and businesses.

- A press conference, hosted by Mayor XXXXX and, County Supervisor XXXXX and representatives from each utility officially launched the Energy Watch program on June 23, 2004 at Fire Station One in the City of Bakersfield.  In preparation for the event, a media release, media advisory were created to invite local media to attend. Between 50 and 60 people attended the event and media coverage included KBAK TV 29/KBFX 58 (CBS and Fox affiliate) and KGET TV 17 (NBC affiliate), American General Media Radio Group and KUZZ Radio. Interviews were conducted with Clear Channel Radio Group and the oil and energy reporter from The Bakersfield Californian after the event.

- An invitation was sent to various organizations prior to the event, and press kits were developed for distribution at the Energy Watch Press conference that included; a fact sheet, list of potential projects and savings, and a media release.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

- Audits of several city of Bakersfield municipal facilities in PG&E territory were conducted in June.

- The real estate element started the week of June 26 with meetings scheduled with several realtors.

- SCE is working with the County of Kern to determine which municipal facilities will be audited.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

Since actual incentives payable to customers are capped at maximum program rebate levels with certain measures qualified for partial incentive payment only, the financial incentives to customers in Tab 1A - Expenditures Worksheet may differ from the calculated financial incentives in Tab 2A - Recorded EE Activities Worksheet.

Energy savings and peak demand reduction recorded by PG&E can differ from those calculated in the Workbook because measure energy savings/peak demand reduction can vary by market segment or climate zone.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

PG&E, SCE and SoCal Gas filed revised Program Implementation Plans (PIP) and workbooks for this program on June 15, 2004.

- Coordination Activities

Coordination activities are detailed in the revised PIP.

- Changes to Subcontractors or Staffing

Program Manager and subcontractors have not changed.

- Additional Items

None