| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Local Bakersfield/Kern County Program – PGC |
| Program Number: | 1325-04 |
| Month: | February 2005 |

- Program Status

Program Description

Pacific Gas and Electric Company (PG&E), Southern California Edison (SCE), Southern California Gas Company (SoCalGas), the City of Bakersfield (City), the County of Kern (County), and Staples/Hutchinson and Associates, Inc. (Staples/Hutchinson) entered into a partnership to reduce energy use by providing energy efficiency information and direct installation of energy efficient equipment to the City and County’s local community.

Specifically, this partnership will offer direct install services to hard-to-reach customers, home buyers, and small businesses; free energy audits to both residential and nonresidential hard-to-reach customers; marketing and outreach to encourage participation in statewide energy efficiency programs; municipal building energy efficiency retrofits; support for codes and standards enforcement; and local training seminars for residential contractors as well as design/build firms and engineers and architects working on commercial properties.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Feb-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,000,000 | $3,739 | 0% | $62,784 | 6% | $140,435 | 14% | $203,218 | 20% | $937,216 |
| Admin | $154,625 | $3,720 | 2% | $62,416 | 40% |  |  | $62,416 | 40% | $92,209 |
| Marketing | $32,308 |  |  |  |  |  |  |  |  | $32,308 |
| DI | $813,067 | $19 | 0% | $367 | 0% | $140,435 | 17% | $140,802 | 17% | $812,700 |
| EM&V |  |  | NA |  | NA |  | NA |  | NA |  |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Feb-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 520 |  |  |  |  | 80 | 15% | 80 | 15% | 520 |
| Annual kWh | 2,082,199 |  |  |  |  | 417,618 | 20% | 417,618 | 20% | 2,082,199 |
| Lifecyc kWh | 29,477,295 |  |  |  |  | 5,673,498 | 19% | 5,673,498 | 19% | 29,477,295 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Feb-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Audits of Municipal facilities in Kern County | 5 | 0 | 0% | 5 | 100% | 0 | 0% | 5 | 100% | 0 |
| In-home surveys | 960 | 0 | 0% | 0 | 0% | 319 | 33% | 319 | 33% | 641 |

  - Activities/Accomplishments

    - Administrative -

- Administrative activities related to standard program implementation included the monthly partnership coordination meeting of all partners in Bakersfield on February 17, 2005  in Bakersfield; telephone calls, e-mails and meetings between PG&E and Staples Marketing and between PG&E and potential residential services vendors; telephone calls and e-mails at each utility to plan 2005 activities; meetings, telephone calls and e-mails between the City of Bakersfield, County of Kern and PG&E and between the County of Kern and SCE to discuss progress in municipal building retrofits; and between utilities to coordinate marketing activities.

- On February 2, Staples Marketing provided XXXXX, manager of the Arvin Community Service District, with a draft letter for use with district customers. The letter invited customers to take advantage of the Energy Watch program, with the added incentive of a low-flow showerhead.  Plans to target market the Energy Watch program in the water utility districts of Arvin and Lamont are currently not feasible, because both districts are having problems with fluoridation. Alternatives for targeting other special markets are being discussed.

    - Marketing -

- The Bakersfield & Kern County Energy Watch advertising schedule for February was concentrated in radio as follows:

| Dates Station | Feb.14-16 | Feb.21-23 | Feb.28-Mar.2 |
| --- | --- | --- | --- |
| KUZZ-FM | +++ | +++ | +++ |
| KKBB-FM | +++ | +++ | +++ |
| KERN-AM | +++ | +++ | +++ |
| KDFO-FM | +++ | +++ | +++ |
| Spanish Radio Group |  |  |  |
| LOBO-FM | +++ | +++ | +++ |
| KCHJ-AM | +++ | +++ | +++ |

Average number of commercials per day is 3.

- Bakersfield & Kern County Energy Watch staffed a booth at the Bakersfield Home & Garden Show, February 18-20 and participated in the KUZZ-FM promotion for the event.  The station was provided with 30-second copy to incorporate in some of its 60-second show promos.

- An approved article was provided for the Bakersfield Home & Garden Show guide and insert in the Bakersfield California.

- Throughout the month of February, Energy Watch office personnel staffed booths and distributed information at the following partner locations: Ranch Market, Kern Regional Center, Stock Lumber, Lowe’s on Rosedale, and WalMart.

Marketing/outreach efforts generated phone requests to the Energy Watch office for Home Energy Surveys:

| Source of Referral | Number of Calls February |
| --- | --- |
| #### Ranch Market | 56 |
| TV Commercial Schedule (earlier) | 37 |
| #### Lowe’s on Rosedale Highway | 114 |
| Stock Lumber | 64 |
| #### Radio Commercial Schedule | 54 |
| Walmart | 37 |
| #### Realtors | 8 |
| Kern Rergional Center | 33 |
| #### Employment Training Resource | 23 |
| Home & Garden Show | 261 |
|  | ### TOTAL 687 |

Staples Marketing provided the program administrator at PG&E with the draft copy for a new Energy Watch radio commercial. Requested edits have been made and the English-language script is being translated into Spanish.

    - Direct Implementation –

While there were no courses specifically offered during February, the partnership was active in promoting the following Industrial Seminar:

- Technology Update, Feb 23, 2005 – This course presented attendees with a look at the latest technological improvements to end uses such as: HVAC, lighting, refrigeration, energy management systems and motors.  These improvements are designed to provide customers with the most energy efficient product to help control their energy use and cost.  The session was attended by 26 local business people and the course was received very well.  The seminar was held at Hodel’s Restaurant in Bakersfield and was a part of PG&E’s Industrial Seminar series.

- Again in March, no specific sessions are being offered as part of the Energy Watch Program, but we will again partner to support the marketing of a “Prime Movers” Industrial Seminar on March 16, 2005.

- Staff members from the Energy Watch office in Bakersfield continue to make presentations to partner Realtor® firms. Coupons offering free energy surveys are sent out to homebuyers and requests for homebuyer home energy surveys are scheduled by the Energy Watch office. In addition, staff is partnering with non-for-profit and profit businesses and organizations to distribute Energy Watch information to their employees.

      - Audits, Site Surveys and Partnerships -

- PG&E and SCE continued work to identify project sites with the municipal buildings in the city of Bakersfield and the county of Kern. PG&E has completed audits for city of Bakersfield and county of Kern municipal buildings that are scheduled for energy efficiency retrofits. Additional audits will be scheduled as needed to identify additional retrofit opportunities. In SCE service territory, five additional projects have been identified as potential projects in Lake Isabella and California City. Site visits have been conducted and final calculations and energy savings assessments are being made to determine the potential savings. Additional audits will be scheduled as needed to identify opportunities.

- During February, the Bakersfield & Kern County energy survey staff completed 13 non-residential surveys. No HVAC tune-ups were completed. A monthly total of 52 CFLs, 25 2-tube ballasts, 138 4-tube ballasts, 602 48” fluorescent tubes, 21 occupancy sensors and 9 LED exit signs were installed.

- During the month of February, Staples Marketing accomplished 476 residential energy surveys, which resulted in distribution of 2,380 CFLs and installation of 165 programmable thermostats.

- The HVAC subcontractor completed 15 nonresidential HVAC tune-ups. To date Staples has completed installation of 430 2-tube lighting ballasts, 1,314 4-tube lighting ballasts, 5,925 48” tubes, 579 CFLs, 95 occupancy sensors, and 42 LED exit signs.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| MEASURE/ACTIVITY NAME | Paid Units | Committed Units |
| --- | --- | --- |
| Single Family Direct Install |  |  |
| ES Screw-in CFL (21 to 30 watts) for calc. use 25 Watts |  | 970 |
| ES Interior Hardwired CFL Fixtures (30 Watts) |  | 909 |
| ES Programmable Thermostats |  | 78 |
| Multi-family Direct Install |  |  |
| ES Screw-in CFL (21 to 30 watts) for calc. use 25 Watts |  | 595 |
| ES Interior Hardwired CFL Fixtures (30 Watts) |  | 573 |
| ES Exterior Hardwired CFL Fixtures (27 Watts) |  | 434 |
| ES Programmable Thermostats |  | 16 |
| T-5 or T-8 Int. lamps with electronic ballasts - (4 ft. 1 lamp) |  |  |
| T-5 or T-8 Int. lamps with electronic ballasts - (4 ft. 2 lamps) |  |  |
| T-5 or T-8 Int. lamps with electronic ballasts - (8 ft. 1 lamp) |  |  |
| T-5 or T-8 Int. lamps with electronic ballasts - (8 ft. 2 lamps) |  |  |
| SPC PLUS |  |  |
| Lighting |  | 24,700 kWh |
| HVAC/Refrigeration |  | 59,030 kWh |
| Motors/Other |  | 3,560 kWh |

      - Calculated and Actual Payment Reconciliation -

Since actual incentives payable to customers are capped at maximum program rebate levels with certain measures qualified for partial incentive payment only, the financial incentives to customers in Tab 1A - Expenditures Worksheet may differ from the calculated financial incentives in Tab 2A - Recorded EE Activities Worksheet.

Energy savings and peak demand reduction recorded by SCE may differ from those calculated in the Workbook because measure energy savings/peak demand reduction can vary by market segment or climate zone.

    - EM&V

XXXXX, the consultant conducting the evaluations of seven of PG&E’s partnership programs received Energy Division approval to proceed with implementation of its evaluation plan on October 29, 2004. Survey design is proceeding and the revised EM&V project schedule has been reflected in tab 6 of PG&E’s workbook.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

PG&E, SCE and SCG filed revised Program Implementation Plans (PIP) and workbooks for this program on June 15, 2004.

- Coordination Activities

Coordination activities are detailed in the revised PIP. In addition, all Energy Watch partners have provided Staples Marketing with supplies of informational materials regarding other energy efficiency programs to be handed out at special events scheduled to promote Energy Watch and statewide energy efficiency programs.

- Changes to Subcontractors or Staffing

None

- Additional Items

None