| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Local Bakersfield/Kern County Program – PGC |
| Program Number: | 1325-04 |
| Month: | September 2005 |

- Program Status

Program Description

Pacific Gas and Electric Company (PG&E), Southern California Edison (SCE), Southern California Gas Company (SoCalGas), the City of Bakersfield (City), the County of Kern (County), and Staples/Hutchinson and Associates, Inc. (Staples/Hutchinson) entered into a partnership to reduce energy use by providing energy efficiency information and direct installation of energy efficient equipment to the City and County’s local community.

Specifically, this partnership will offer direct install services to hard-to-reach customers, home buyers, and small businesses; free energy audits to both residential and nonresidential hard-to-reach customers; marketing and outreach to encourage participation in statewide energy efficiency programs; municipal building energy efficiency retrofits; support for codes and standards enforcement; and local training seminars for residential contractors as well as design/build firms and engineers and architects working on commercial properties.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Sep-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,000,000 | $5,890 | 1% | $108,907 | 11% | $296,653 | 30% | $405,560 | 41% | $891,093 |
| Admin | $154,625 | $5,890 | 4% | $95,692 | 62% |  |  | $95,692 | 62% | $58,933 |
| Marketing | $32,308 |  |  |  |  |  |  |  |  | $32,308 |
| DI | $813,067 |  |  | $13,215 | 2% | $296,653 | 36% | $309,868 | 38% | $799,852 |
| EM&V |  |  | NA |  | NA |  | NA |  | NA |  |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 520 |  |  |  |  | 149 | 29% | 149 | 29% | 520 |
| Annual kWh | 2,082,199 |  |  |  |  | 853,928 | 41% | 853,928 | 41% | 2,082,199 |
| Lifecyc kWh | 29,477,295 |  |  |  |  | 11,444,404 | 39% | 11,444,404 | 39% | 29,477,295 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Sep-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Audits of Municipal facilities in Kern County | 5 | 0 | 0% | 5 | 100% | 0 | 0% | 5 | 100% | 0 |
| In-home surveys | 960 | 0 | 0% | 0 | 0% | 501 | 52.1% | 501 | 52.1% | 960 |

  - Activities/Accomplishments

    - Administrative -

Administrative activities related to standard program implementation included the monthly partnership coordination meeting of all partners in Bakersfield on September 22, 2005  in Bakersfield; telephone calls, e-mails and meetings between PG&E and Staples Marketing and between PG&E and residential services vendors; telephone calls and e-mails at each utility to coordinate 2005 activities; meetings, telephone calls and e-mails between the City of Bakersfield, County of Kern and PG&E and between the County of Kern and SCE to discuss progress in municipal building retrofits; and between utilities to coordinate marketing activities.

Partners have identified additional potential for installing energy efficiency measures in a number of PG&E and SCE small business customers.  SCE will file a change order with the CPUC for approval to add these small business retrofits. PG&E may move $200,000 from administrative and marketing, while SCE has identified $100,000 that may be available for small business retrofits.  In addition, SCE has identified retrofits at small county facilities which, if installed using the Energy Watch small business program, could be completed before the end of the year. Audits of SCE municipal facilities have identified indoor and outdoor lighting opportunities that will be scheduled for installation in November. PG&E has prepared a contract change order with Staples Marketing for the additional work. The interutility cofunding agreement has also being modified as PG&E will be incurring additional expenses on behalf of SCE.

    - Marketing -

The radio schedule concluded at the end of August. Currently, $20,000 in marketing/outreach funds remain and are available for further promotion, depending on the outcome of the additional funding for non-residential retrofits. Attached is a list of the commercial aired to date.

Representatives of Bakersfield’s Energy Watch staff attended the Kern County Fair September 21st thru October 2nd, 2005 to promote the utilities’ energy efficiency programs.

Energy Watch staff are scheduled to participate in the following outreach activities:

Bakersfield Fall Home Show

Kern County Fairgrounds - Booth #269

October 21-23, 2005

Bakersfield Home & Garden Show

Kern County Fairgrounds

February 17-19, 2006

    - Direct Implementation –

The following is a list of all the classes sponsored by the Bakersfield & Kern County Energy Watch Program to date in  2004 and 2005:

August 11, 2004		Title 24 Lighting Overview

August 13, 2004		Lighting Installation Training for Partnership Installers

October 14, 2004		Grocery, Restaurant and Related Food Service Energy Efficiency

January 11, 2005		Manual D Duct Design

January 12, 2005		Manual J Equipment Selection and Sizing

January 13, 2005		Static Air Flow and Pressure

January 14, 2005		Duct Testing and Sealing

January 25/26, 2005	Energy Auditing Techniques for Small Businesses

April 14, 2005		1st Annual Business Customer Energy Efficiency Workshop

April 21, 2005		Restaurant and Food Service Technical Workshop

April 28, 2005		Proper Procedures for Charging Air Conditioners and Heat Pumps

May 19, 2005	2005 Title 24 Overview for City of Bakersfield Building Inspectors

June 15, 2005		Ag I.C.E. (internal combustion engine alternative rate) for Agricultural Customers

June 22, 2005		2005 Title 24 Overview for Business Customers

Although Energy Watch has met its education and training goals, we continue to explore the need for additional seminars and workshops, and respond to the needs of the community by offering courses to meet those needs.  PG&E is continuing to work with SoCalGas to offer an Electric Safety and Energy Efficiency seminar in the early fall.

      - Audits, Site Surveys and Partnerships -

PG&E, SCE, the city of Bakersfield and the county of Kern continue work on municipal building energy efficiency retrofits.  Most retrofits are near completion. As indicated earlier, retrofits in county of Kern small buildings served by SCE could be completed this year if installations are done using the Energy Watch small business program. SCE and the county are exploring that option. A contract was issued for an air conditioning project at the Kern County Library, California City branch. This work is anticipated for completion by year end.

All small business and homebuyer audit goals have been met, so no activity occurred in August.  Additional small business installations will occur once PG&E and Staples have executed a Contract Change Order.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

A contract was executed for the municipal retrofit at the Ridgecrest facility in SCE service area, and the final payment is in process. A contract has been issued for HVAC retrofits at the California City Library building in SCE territory. Lighting replacements for various municipal facilities in SCE service area are scheduled to begin in October. The following chart outlines the activity to date in the program.

| MEASURE/ACTIVITY NAME | Paid Units | Committed Units |
| --- | --- | --- |
| Single Family Direct Install |  |  |
| ES Screw-in CFL (21 to 30 watts) for calc. use 25 Watts |  | 2068 |
| ES Interior Hardwired CFL Fixtures (30 Watts) |  | 2260 |
| ES Programmable Thermostats |  | 124 |
| Multi-family Direct Install |  |  |
| ES Screw-in CFL (21 to 30 watts) for calc. use 25 Watts |  | 1298 |
| ES Interior Hardwired CFL Fixtures (30 Watts) |  | 1342 |
| ES Exterior Hardwired CFL Fixtures (27 Watts) |  | 968 |
| ES Programmable Thermostats |  | 17 |
| T-5 or T-8 Int. lamps with electronic ballasts - (4 ft. 1 lamp) |  |  |
| T-5 or T-8 Int. lamps with electronic ballasts - (4 ft. 2 lamps) |  |  |
| T-5 or T-8 Int. lamps with electronic ballasts - (8 ft. 1 lamp) |  |  |
| T-5 or T-8 Int. lamps with electronic ballasts - (8 ft. 2 lamps) |  |  |
| SPC PLUS |  |  |
| Lighting |  |  |
| HVAC/Refrigeration |  | 80,200 kWh |
| Motors/Other |  | 3,560 kWh |

For the residential direct install component for September 2005, 9 single family and 184 multifamily installations for PG&E customers were completed, and 206 single family and 197 multifamily installations for SCE customers were completed. Total installations for PG&E customers are now at 2,768 single family homes compared to a target of 2,448 homes; and 2,567 multifamily installations have been completed compared to a target of 2,171. For SCE customers, 1,258 single family homes have been served compared to a target of 1,249; and 872 multifamily installations have been completed compared to a target of 910.

      - Calculated and Actual Payment Reconciliation -

Since actual incentives payable to customers are capped at maximum program rebate levels with certain measures qualified for partial incentive payment only, the financial incentives to customers in Tab 1A - Expenditures Worksheet may differ from the calculated financial incentives in Tab 2A - Recorded EE Activities Worksheet.

Energy savings and peak demand reduction recorded by SCE may differ from those calculated in the Workbook because measure energy savings/peak demand reduction can vary by market segment or climate zone.

    - EM&V

XXXXX, the consultant conducting the evaluations of seven of PG&E’s partnership programs received Energy Division approval to proceed with implementation of its evaluation plan on October 29, 2004. Survey design is proceeding and the revised EM&V project schedule has been reflected in tab 6 of the workbook.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

PG&E, SCE and SCG filed revised Program Implementation Plans (PIP) and workbooks for this program on June 15, 2004.

- Coordination Activities

Coordination activities are detailed in the revised PIP. In addition, all Energy Watch partners have provided Staples Marketing with supplies of informational materials regarding other energy efficiency programs to be handed out at special events scheduled to promote Energy Watch and statewide energy efficiency programs.

- Changes to Subcontractors or Staffing

None

- Additional Items

None