| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Local Bakersfield/Kern County Program – PGC |
| Program Number: | 1325-04 |
| Month: | June 2005 |

- Program Status

Program Description

Pacific Gas and Electric Company (PG&E), Southern California Edison (SCE), Southern California Gas Company (SoCalGas), the City of Bakersfield (City), the County of Kern (County), and Staples/Hutchinson and Associates, Inc. (Staples/Hutchinson) entered into a partnership to reduce energy use by providing energy efficiency information and direct installation of energy efficient equipment to the City and County’s local community.

Specifically, this partnership will offer direct install services to hard-to-reach customers, home buyers, and small businesses; free energy audits to both residential and nonresidential hard-to-reach customers; marketing and outreach to encourage participation in statewide energy efficiency programs; municipal building energy efficiency retrofits; support for codes and standards enforcement; and local training seminars for residential contractors as well as design/build firms and engineers and architects working on commercial properties.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jun-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,000,000 | $11,522 | 1% | $93,999 | 9% | $269,718 | 27% | $363,717 | 36% | $906,001 |
| Admin | $154,625 | $4,497 | 3% | $81,797 | 53% |  |  | $81,797 | 53% | $72,828 |
| Marketing | $32,308 |  |  |  |  |  |  |  |  | $32,308 |
| DI | $813,067 | $7,025 | 1% | $12,202 | 2% | $269,718 | 33% | $281,920 | 35% | $800,865 |
| EM&V |  |  | NA |  | NA |  | NA |  | NA |  |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Jun-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 520 |  |  |  |  | 140 | 27% | 140 | 27% | 520 |
| Annual kWh | 2,082,199 |  |  |  |  | 799,551 | 38% | 799,551 | 38% | 2,082,199 |
| Lifecyc kWh | 29,477,295 |  |  |  |  | 10,677,937 | 36% | 10,677,937 | 36% | 29,477,295 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Jun-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Audits of Municipal facilities in Kern County | 5 | 0 | 0% | 5 | 100% | 0 | 0% | 5 | 100% | 0 |
| In-home surveys | 960 | 0 | 0% | 0 | 0% | 481 | 50.1% | 481 | 50.1% | 960 |

  - Activities/Accomplishments

    - Administrative -

Administrative activities related to standard program implementation included the monthly partnership coordination meeting of all partners in Bakersfield on June 23, 2005 in Bakersfield; telephone calls, e-mails and meetings between PG&E and Staples Marketing and between PG&E and residential services vendors; telephone calls and e-mails at each utility to coordinate 2005 activities; meetings, telephone calls and e-mails between the City of Bakersfield, County of Kern and PG&E and between the County of Kern and SCE to discuss progress in municipal building retrofits; and between utilities to coordinate marketing activities.

    - Marketing -

There were no broadcast advertising schedules during June, and outreach activities were put on hiatus.  Because all residential program funds had been utilized, it would have been counter productive to generate additional service requests from residential energy customers.

Future outreach activities will market statewide energy efficiency programs or local utility programs for residents and businesses in Kern County. Staples Marketing has prepared three 60-second radio scripts for Energy Watch on the following topics:

•	20/20 Rebate Program

•	Appliance Recycling Program

•	IOU Website as source for energy efficiency information

The scripts were provided to PG&E for review and approval and distribution to appropriate individuals at SCE and SoCalGas.  An SCE-specific version of each script was prepared. The SoCalGas marketing team is considering which programs it would most like to promote.

A radio commercial schedule was placed, and the radio ads will begin airing in mid-July.

Energy Watch staff are scheduled to participate in the following outreach activities:

Kern County Fair

Kern County Fairgrounds

September 21-October 2, 2005

Bakersfield Fall Home Show

Kern County Fairgrounds - Booth #269

October 21-23, 2005

    - Direct Implementation –

June was a very successful month from the training and education standpoint.  While we only offered two workshops, they were both very well attended and very well received. The following is a recap of the courses offered by the Bakersfield & Kern County Energy Watch Program during June:

June 15, 2005, Ag I.C.E. (Internal Combustion Engine alternative rate) – This workshop focused on agricultural pumping customers currently using diesel gear heads to pump water for irrigation purposes.  The workshop demonstrated the energy efficiency, financial and environmental benefits of electric pumping under PG&E and Southern California Edison’s new electric tariff.  The workshop was held from 7:30 a.m. to 9:30 a.m. at Hodel’s Restaurant in Bakersfield and the speakers included XXXXX, PG&E, XXXXX, AECA (Agricultural Energy Consumers Association), XXXXX, AECA, XXXXX, PG&E and XXXXX, PG&E. The workshop had 54 attendees.

June 22, 2005, 2005 Title 24 Overview – This workshop focused on Title 24 changes slated to take effect in October 2005.  The attendees received information on upcoming changes to the lighting, HVAC and building envelop standards.  The workshop was marketed to Building Inspection Department personnel, local builders, developers and contractors.  The workshop was held at Hodel’s Restaurant in Bakersfield from 9:00 a.m. to noon and was taught by XXXXX of XXXXX.  The workshop had 28 attendees.

Due to the summer months and subsequent number of people on vacations, the Bakersfield & Kern County Energy Watch has no plans to offer training in July.

      - Audits, Site Surveys and Partnerships -

PG&E and SCE continued work with the city of Bakersfield and the county of Kern on municipal building energy efficiency retrofits, and some retrofits have started. Both the city of Bakersfield and the county of Kern received checks from PG&E in June, covering the first 50% of project payment.

Staples Marketing has conducted 385 non-residential energy surveys to date. Subsequently, the HVAC subcontractor completed 15 nonresidential HVAC tune-ups. To date we have completed installation of 472 2-tube lighting ballasts, 2,128 4-tube lighting ballasts, 8,512  48” tubes, 1,365 CFLs, 152 occupancy sensors, and 44 LED exit signs. Non-residential program goals have been exceeded.

Staples Marketing conducted 3,072 residential audits for homebuyers to date, with installation of 690 programmable thermostats and 15,355 CFLs. This represents 100% achievement of the Realtor element goals.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| MEASURE/ACTIVITY NAME | Paid Units | Committed Units |
| --- | --- | --- |
| Single Family Direct Install |  |  |
| ES Screw-in CFL (21 to 30 watts) for calc. use 25 Watts |  | 1860 |
| ES Interior Hardwired CFL Fixtures (30 Watts) |  | 2006 |
| ES Programmable Thermostats |  | 117 |
| Multi-family Direct Install |  |  |
| ES Screw-in CFL (21 to 30 watts) for calc. use 25 Watts |  | 1264 |
| ES Interior Hardwired CFL Fixtures (30 Watts) |  | 1309 |
| ES Exterior Hardwired CFL Fixtures (27 Watts) |  | 920 |
| ES Programmable Thermostats |  | 16 |
| T-5 or T-8 Int. lamps with electronic ballasts - (4 ft. 1 lamp) |  |  |
| T-5 or T-8 Int. lamps with electronic ballasts - (4 ft. 2 lamps) |  |  |
| T-5 or T-8 Int. lamps with electronic ballasts - (8 ft. 1 lamp) |  |  |
| T-5 or T-8 Int. lamps with electronic ballasts - (8 ft. 2 lamps) |  |  |
| SPC PLUS |  |  |
| Lighting |  | 24,700 kWh |
| HVAC/Refrigeration |  | 59,030 kWh |
| Motors/Other |  | 3,560 kWh |

The residential direct install component provided services for 272 single family and 188 multifamily PG&E customers, and 53 single family and 3 multifamily SCE customers in June 2005.  The workbook described here is completed by a contractor and the activity occurred during the month of June. However the invoice will not be received until July, so the details of the services will be provided in the July workbook.

      - Calculated and Actual Payment Reconciliation -

Since actual incentives payable to customers are capped at maximum program rebate levels with certain measures qualified for partial incentive payment only, the financial incentives to customers in Tab 1A - Expenditures Worksheet may differ from the calculated financial incentives in Tab 2A - Recorded EE Activities Worksheet.

Energy savings and peak demand reduction recorded by SCE may differ from those calculated in the Workbook because measure energy savings/peak demand reduction can vary by market segment or climate zone.

    - EM&V

XXXXX, the consultant conducting the evaluations of seven of PG&E’s partnership programs received Energy Division approval to proceed with implementation of its evaluation plan on October 29, 2004. Survey design is proceeding and the revised EM&V project schedule has been reflected in tab 6 of the workbook.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

PG&E, SCE and SCG filed revised Program Implementation Plans (PIP) and workbooks for this program on June 15, 2004.

- Coordination Activities

Coordination activities are detailed in the revised PIP. In addition, all Energy Watch partners have provided Staples Marketing with supplies of informational materials regarding other energy efficiency programs to be handed out at special events scheduled to promote Energy Watch and statewide energy efficiency programs.

- Changes to Subcontractors or Staffing

None

- Additional Items

None