| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Local City of Pomona Program – PGC |
| Program Number: | 1326-04 |
| Month: | June 2004 |

- Program Status

Program Description

The City of Pomona (the “City”) and Southern California Edison (”SCE”), have teamed up to implement a set of innovative strategies with the objective of overcoming market barriers to reach underserved markets within the City of Pomona.  The goal of this program is to create permanent energy savings by utilizing both the mechanisms and partnerships unique to local governments, and also the existing infrastructure within the City of Pomona government.  The partnership between SCE and the City of Pomona ensures that all the ideas in this proposal are complementary to those already offered by the Utility.  The City proposes to retrofit a number of city facilities with high efficiency equipment including T8 lights, premium efficiency HVAC units and LED Pedestrian Indicators, reducing the city’s energy usage.  The outreach portion of this program will be targeted to the hard-to-reach residential and non-residential customers within the City of Pomona.  First, this is a local program tailored specifically to the City of Pomona.  Secondly, it utilizes specific local institutions and networks to aid in program marketing and delivery.  Third, it focuses primarily on hard-to-reach residential markets (multi-family, low-income and owner tenant "split incentive" situations), and underserved commercial markets (small and very small businesses, retail, groceries, and restaurants).  Fourth, we segment the market further than previous programs have done, to tailor outreach and delivery methods to specific sub groups.  Finally, we train local vendors and technicians on the various resources available to them to market and implement energy efficiency projects.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jun-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $651,023 | $4,984 | 1% | $16,860 | 3% |  |  | $16,860 | 3% | $634,163 |
| Admin | $129,094 | $4,984 | 4% | $16,860 | 13% |  |  | $16,860 | 13% | $112,234 |
| Marketing | $247,446 |  |  |  |  |  |  |  |  | $247,446 |
| DI | $250,484 |  |  |  |  |  |  |  |  | $250,484 |
| EM&V | $23,999 |  |  |  |  |  |  |  |  | $23,999 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Jun-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 47 |  |  |  |  |  |  |  |  | 47 |
| Annual kWh | 482,650 |  |  |  |  |  |  |  |  | 482,650 |
| Lifecyc kWh | 7,594,458 |  |  |  |  |  |  |  |  | 7,594,458 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

- Partnership Agreement between the City of Pomona and SCE was fully executed as of June 15, 2004.

- Partners had a conference call on June 8, 2004 to discuss marketing and outreach strategies and coordination activities with KEMA-Xenergy’s EEGOV B.E.S.T. program. Topics of discussion include information brochure, direct mailing campaigns, website development, vendor workshops, and city events.

- KEMA-Xenergy coordinated with XXXXX to include EEGOV program information in the Partnership program brochure.

- The partners have identified the following channels for information dissemination and will work with Pomona’s Public Information Officer to place program announcements in City newsletters, website design and also contacting chambers of commerce.

  - e-newsletters (English and Spanish) - 200 individuals

  - Quarterly newsletter - residence only

  - Small business visitation group - team of 3 - about 10 to 15 a week each.

  - Cable Show - throughout the City - Pomona

  - Chambers of Commerce

- A purchase order from SCE was established for XXXXX to implement the marketing/outreach program.  XXXXX submitted its first invoice for the amount of $24,584.15 to cover the marketing and outreach activities.

- XXXXX started the content development, design, and printing of the energy efficiency informational brochures.  Content development for the Pomona energy efficiency website was underway.  The first Vendor seminar was tentatively scheduled for late July.  Discussions were underway with the City of Pomona and Pomona Chamber of Commerce regarding the small business seminar and the City Events.

    - Marketing –

- All marketing outreach activities in Pomona, being coordinated by XXXXX, will be executed under XXXXX “Pomona Energy IQ Program”.  The XXXXX logo that will be utilized consistently across all marketing materials, handouts, and other communications is included below:

- Based on earlier discussions and suggestions by the City of Pomona, XXXXX started redesigning the residential and non-residential brochures to combine the English and Spanish versions.  Hence instead of having 35,000 Residential English brochures, Residential 10,000 Spanish brochures, and 5,000 business brochures, we would have 50,000 Residential English/Spanish brochures and 5,000 English/Spanish business brochures. (total of 55,000 informational mailers instead of 50,000).  It is anticipated that the mailers will be fully designed and printed in July, and distribution of the mailers would start in end July or early August.

- Based on suggestions by the City staff, we are suggesting that the Email strategy for Pomona be replaced with alternative outreach strategies.  These will include 20,000 additional informational mailers (as stated above, with an increase of 5,000 informational mailers in each of the 4 phases from 50,000 to 55,000) and three (3) additional Business Seminars to be held during the course of the entire program.

- Content development for the Pomona Energy Efficiency website was ongoing. We will be discussing hosting options with the City of Pomona in July.

- Discussions we started with KEMA-Xenergy’s EEGOV B.E.S.T. program in terms of coordinating various marketing activities with them.  One of the potential activities that were identified as an area of coordination was a Vendor Seminar that may be conducted in late July.

- Discussions were started with the Pomona City staff and the Pomona Chamber of Commerce regarding the small business seminars, vendor seminars, and City Event participation.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

SCE assisted the City of Pomona with comprehensive site audits of proposed facilities.  These facilities include fire stations, libraries, and an airport hangar.  The audited sites are listed in the table below.

Information Summary

City of Pomona Fire Stations

| Station No | Address | SqFt | Yr Built |
| --- | --- | --- | --- |
| 181 | 590 S Park | 20,562 | 1963 |
| 182 | 1059 N White | 5,840 | 1962 |
| 183 | 710 N San Antonio | 5,776 | 1954 |
| 184 | 1980 W Orange Grove | 4,125 | 1956 |
| 185 | 925 E Lexington | 3,980 | 1962 |
| 186 | 280 E Bonita | 5,952 | 1964 |
| 187 | 3325 Temple | 5,460 | 1979 |
| 188 | 18•A Village Loop | 3,330 | 1981 |
| Brackett Field Hangar |  | ~600 | ???? |

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

SCE M&V group selected XXXXX to perform the EM&V for this partnership program.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

- Partners will coordinate with SCE’s small business Hard-To-Reach program to provide 150 businesses with 100% direct installation of lighting retrofits.

- Partnership program will coordinate with KEMA-Xenergy EEGOV B.E.S.T. program to offer incentives to small hard to reach customers within the City of Pomona for replacement of various energy efficiency measures and also to jointly offer the vendor workshops.

- XXXXX will coordinate its first Vendor Seminar with Kema-Xenergy and is scheduled to be held on July 27, 2004

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

- The timeline for program delivery, especially for the outreach component of the program, will need to be shifted due to a delay in the final CPUC approval of the City of Pomona Partnership program.  Approval was granted on February 26, 2004.

- The approval delay has impacted some of the initial outreach tasks as well.  The updated schedule for Phase 1 of the outreach activities is:

| Activity | Completed by |
| --- | --- |
| Direct Mail – Ph. 1 | ### 09/15/2004 |
| Business Seminar – Ph. 1 | 09/15/2004 |
| Vendor Seminar – Ph. 1 | 07/31/2004 |
| City Event – Ph. 1 | 09/30/2004 |