| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Local City of Pomona Program – PGC |
| Program Number: | 1326-04 |
| Month: | September 2004 |

- Program Status

Program Description

The City of Pomona (the “City”) and Southern California Edison (”SCE”), have teamed up to implement a set of innovative strategies with the objective of overcoming market barriers to reach underserved markets within the City of Pomona.  The goal of this program is to create permanent energy savings by utilizing both the mechanisms and partnerships unique to local governments, and also the existing infrastructure within the City of Pomona government.  The partnership between SCE and the City of Pomona ensures that all the ideas in this proposal are complementary to those already offered by the Utility.  The City proposes to retrofit a number of city facilities with high efficiency equipment including T8 lights, premium efficiency HVAC units and LED Pedestrian Indicators, reducing the city’s energy usage.  The outreach portion of this program will be targeted to the hard-to-reach residential and non-residential customers within the City of Pomona.  First, this is a local program tailored specifically to the City of Pomona.  Secondly, it utilizes specific local institutions and networks to aid in program marketing and delivery.  Third, it focuses primarily on hard-to-reach residential markets (multi-family, low-income and owner tenant "split incentive" situations), and underserved commercial markets (small and very small businesses, retail, groceries, and restaurants).  Fourth, we segment the market further than previous programs have done, to tailor outreach and delivery methods to specific sub groups.  Finally, we train local vendors and technicians on the various resources available to them to market and implement energy efficiency projects.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Sep-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $651,023 | $101,885 | 16% | $166,116 | 26% | $17,175 | 3% | $183,291 | 28% | $484,907 |
| Admin | $129,094 | $7,362 | 6% | $45,485 | 35% | $4,984 | 4% | $50,469 | 39% | $83,609 |
| Marketing | $247,446 | $15,024 | 6% | $40,941 | 17% | $12,191 | 5% | $53,132 | 21% | $206,505 |
| DI | $250,484 | $79,500 | 32% | $79,500 | 32% |  |  | $79,500 | 32% | $170,984 |
| EM&V | $23,999 |  |  | $190 | 1% |  |  | $190 | 1% | $23,809 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Sep-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 47 |  |  |  |  |  |  |  |  | 47 |
| Annual kWh | 482,650 |  |  |  |  |  |  |  |  | 482,650 |
| Lifecyc kWh | 7,594,458 |  |  |  |  |  |  |  |  | 7,594,458 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

- Retrofit Element

    - Retrofit element consists of retrofitting 12 City of Pomona buildings with light fixtures, CFL’s, occupancy sensors and packaged air conditioning units. In addition, all of the City’s pedestrian indicators will be retrofitted with LED type indicators.

    - SCE conducted comprehensive audits of the proposed facilities and have finalized the specific types of ECMs and quantities to be replaced in each facility.

    - SCE will provide technical assistance to the City of Pomona in the development of an RFP.

    - Pomona Public Works Department will procure the LED pedestrian indicators based on product quality and reasonableness of pricing.  Public works projected that they may be able to install 908 indicators by December 31, 2004.

    - SCE made a reserve fund payment of $79,500.00 to the City of Pomona to cover 50% of the purchase cost of the LED pedestrian indicators.  City of Pomona Public Works department will provide in-kind labor contribution to install 908 units.

- Education and Outreach

- The partners have identified the following channels for information dissemination and will work with Pomona’s Public Information Officer to place program announcements in City newsletters, website design and also contacting chambers of commerce:

  - e-newsletters (English and Spanish) - 200 individuals

  - Quarterly newsletter - residence only

  - Small business visitation group - team of 3 - about 10 to 15 a week each.

  - Cable Show - throughout the City - Pomona

  - Chambers of Commerce

  - Hispanic Chamber of Commerce

- A purchase order from SCE was established for XXXXX to implement the marketing/outreach program.  XXXXX submitted four invoices for the amount of $24,584.15, $13,965.00, $19,686.04 and $17,175.41 to cover the marketing and outreach activities. The first three invoices were paid and reported in the workbook under sub-contractor expenditures.  The fourth invoice of $17,175.41 is shown in the workbook as committed.

    - Marketing –

- All marketing outreach activities in Pomona, being coordinated by XXXXX, will be executed under the “Pomona Energy IQ Program”.  The program logo that will be utilized consistently across all marketing materials, handouts, and other communications is included below:

- 45,000 residential brochures and 5,000 business brochures were distributed within Pomona.  Content development and design for the second round of energy efficiency informational brochures is ongoing.

- Content development for the Pomona Energy Efficiency website is ongoing. Initial discussions were completed with Pomona regarding the hosting of this information.  We anticipate the website to be up and running by October, 2004 – ahead of the December, 2004 target date.

- XXXXX has joined the Pomona Chamber of Commerce in order to work more closely with Pomona businesses.

- The second Vendor meeting was completed on September 30, 2005.  Discussions were held with the attendees about the various energy efficiency programs available to them through SCE and other entities.  Express Efficiency applications and brochures were handed out.

- The partnership will be participating in the second City Event on October 5, 2004.  The event, named “Hispanic Fiesta”, is being organized by the Pomona Latino Chamber of Commerce.  There are over 5000 attendees expected.

- The partners will hold the first small business meeting on October 21 with the Pomona Chamber of Commerce.  The October mixer will be sponsored by the partnership and will highlight the Pomona Energy IQ Program.  There are over 75 attendees expected.

- The first set of information brochures were completed and distributed to residence and businesses within the City of Pomona.

- The first Small Business Seminar was scheduled for October, 2004 in partnership with the Pomona Chamber of Commerce.

- The second Vendor meeting was completed in September.  Discussions were held with the attendees about the various energy efficiency programs available to vendors, and how they could participate in them.

- Discussions are ongoing with the City of Pomona for coordinating Earth Day in 2005.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

SCE assisted the City of Pomona with comprehensive site audits of proposed facilities.  These facilities include fire stations, libraries, and an airport hangar.  The audited sites are listed in the table below.

Information Summary

City of Pomona Fire Stations

| Station No | Address | SqFt | Yr Built |
| --- | --- | --- | --- |
| 181 | 590 S Park | 20,562 | 1963 |
| 182 | 1059 N White | 5,840 | 1962 |
| 183 | 710 N San Antonio | 5,776 | 1954 |
| 184 | 1980 W Orange Grove | 4,125 | 1956 |
| 185 | 925 E Lexington | 3,980 | 1962 |
| 186 | 280 E Bonita | 5,952 | 1964 |
| 187 | 3325 Temple | 5,460 | 1979 |
| 188 | 18•A Village Loop | 3,330 | 1981 |
| Aero Bureau | 1905 McKinley | ~600 | Keetle |
| Prop&Evid | 910 W 4th |  |  |
| Pistol Range | 465 Humane Way |  |  |
| Willie White Park | Battram@Valera |  |  |

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

SCE’s M&V group selected XXXXX to perform the EM&V for this partnership program. A draft research plan for the City of Pomona Energy Efficiency Program Evaluation was submitted to the CPUC on August 9, 2004.

- Program Challenges

Program encountered implementation challenges with the retrofit element.  Due to a shift in program funding from LED pedestrian indicator, as requested by the CPUC, additional lighting measures were increased. The comprehensive audits conducted in the facilities from the original list of fire stations and hangar shown in the table above do not provide enough opportunities to retrofit all the proposed measures.  As such, the City of Pomona is researching other city facilities to implement the additional measures.

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

- Partners will coordinate with SCE’s Nonresidential Hard-To-Reach program to provide 150 businesses with 100% direct installation of lighting retrofits.

- Partnership program has coordinated with KEMA-Xenergy EEGOV B.E.S.T. program to offer incentives to small hard to reach customers within the City of Pomona for replacement of various energy efficiency measures and also to jointly offer the vendor workshops.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

The timeline for program delivery, especially for the outreach component of the program, will need to be shifted due to a delay in the final CPUC approval of the City of Pomona Partnership program.  Approval was granted on February 26, 2004.