| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Ventura County Regional Energy Alliance – PGC |
| Program Number: | 1403-04 |
| Month: | July 2004 |

- Program Status

Program Description

The Ventura County Regional Energy Alliance (VCREA), in partnership with Southern California Edison (SCE) and the Southern California Gas Company (SCG) proposes to build on the VCREA’s progress to date to further develop its core capabilities, to complete the development of its Energy Resource Center capability, and to implement a targeted Public Sector Program for public agencies throughout the Ventura County region.  This effort will utilize the strengths of the VCREA and its utility partners to jointly overcome identified participation barriers, better serve local needs and hard-to-reach customers, and increase participation in energy efficiency programs.

    - Budgets and Expenditures

Expenditures for the month of July 2004 were largely in support of the program startup, in particular, the July 15, 2004 opening event and expenses related to establishing the office and services to support program implementation.  VCREA costs have not been invoiced by VCREA and reimbursed by SCE and are therefore are not reflected in the workbook.

| Budget and Expenditures | Budget | Jul-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,273,152 | $45,257 | 4% | $46,917 | 4% |  |  | $46,917 | 4% | $1,226,235 |
| Admin | $126,899 | $3,921 | 3% | $5,581 | 4% |  |  | $5,581 | 4% | $121,318 |
| Marketing | $18,575 |  |  |  |  |  |  |  |  | $18,575 |
| DI | $1,066,896 | $41,336 | 4% | $41,336 | 4% |  |  | $41,336 | 4% | $1,025,560 |
| EM&V | $60,781 |  |  |  |  |  |  |  |  | $60,781 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

The partnership agreement allows for an upfront payment to the VCREA to fund start-up costs.  Although the payment was made and recorded in the amount of $41,336, actual costs along with supporting documentation have not yet been processed by SCE.  At the time SCE receives this information, the costs will be reported in the supporting workbook.

    - Energy Effects

| Energy Effects | Goals | Jul-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,618 |  |  |  |  |  |  |  |  | 1,618 |
| Annual kWh | 6,432,343 |  |  |  |  |  |  |  |  | 6,432,343 |
| Lifecyc kWh | 97,593,078 |  |  |  |  |  |  |  |  | 97,593,078 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Jul-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Conduct at least 4 training sessions for the public sector | 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 4 |
| Conduct at least 6 sessions for businesses | 6 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 6 |
| Conduct at least 4 events for residential customers. | 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 4 |
| Promote VCEEC resources and energy efficiency information at 20 community events or more. | 20 | 1 | 5% | 1 | 5% | 0 | 0% | 1 | 5% | 19 |
| Respond to every customer inquiry within 48 hours. |  | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% |  |
| Achieve an 80 percent overall customer satisfaction level of Excellent (based on follow-up surveys) of (Evaluation Levels: Poor, Below Average, Average, Good, and Excellent). |  | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% |  |
| Reduce Energy Consumption in Major facilities of VCREA member agencies by 8 % |  | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% |  |
| Reduce peak demand in major facilities of VCREA member agencies by 5% or more |  | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% |  |

  - Activities/Accomplishments

1.2.1	Administrative -

- The VCREA established an accounting and fiscal management system

    - Marketing -

- The VCREA developed marketing materials in support of the July 15, 2004 opening event.

    - Direct Implementation –

The Ventura County Energy Resource Center was launched on July 15, 2004.

      - Audits, Site Surveys and Partnerships -

None

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

The Partners participated in the EM&V Kick-off meeting, responded to data requests and reviewed the draft EM&V plan.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

The VCREA continues discussions with KEMA-Xenergy regarding the potential of offering the EEGOV Business Energy Services (B.E.S.T.) Team Program to cities within Ventura and initiated discussions with EnSave Energy Performance, Inc. regarding integrating the California Multi Measure Farm Program into Agricultural Training Program.

- Changes to Subcontractors or Staffing

None

- Additional Items

None