Confirmation Number:

Program Title:  Upstream HVAC and Motors Rebates Program*

Proposed by:

Southern California Edison

Contact Person:  	Don Arambula

Address:  		2131 Walnut Grove

Rosemead, California  91770

Telephone:  		626-302-8179

Email address:  	don.arambula@sce.com

List of all procurement programs proposed by Southern California Edison:

- Residential Appliance Recycling

- Single Family Energy Efficiency Rebates

- Multifamily Energy Efficiency Rebates

- CA Energy Star New Homes – Single Family, Multifamily

- Standard Performance Contract

- Express Efficiency

- Upstream HVAC and Motors Rebates

- Savings By Design

- Small Nonresidential Hard to Reach

- Innovative Designs for Energy Efficiency Activities (IDEEA)

*The program is a procurement-funded energy efficiency program proposal.  SCE has requested the authority to fund CPUC-approved procurement-funded energy efficiency programs in the SCE’s Procurement OIR, R.01-10-024.

Table of Contents

Upstream HVAC and Motors Rebates Program	2

I.	Program Overview	2

II.	Program Process	8

III.	Customer Description	13

IV.	Measure and Activity Descriptions	14

V.	Goals	17

VI.	Program Evaluation, Measurement and Verification (EM&V)	18

VII.	Qualifications	20

VIII.	Budget	26

## Upstream HVAC and Motors Rebates Program

## I.	Program Overview

A.	Program Concept

The Upstream Motors and Air Conditioning program is a prescriptive rebate program that provides upstream financial incentives to distributors to stock and sell qualifying high efficiency products combined with downstream rebates to create a push/pull strategy.  SCE’s commercial, industrial and agricultural customers are eligible to participate.  Program marketing will be targeted toward transmission-constrained and geographically hard to reach markets in order to maximize program benefits.  Both nonresidential retrofit and new construction applications qualify for the program, as this is an upstream program focused on changing distributors’ stocking practices to favor qualifying energy-efficient equipment. SCE’s customers from the smallest to the largest are eligible to receive the advantage of the upstream incentives.  Packaged air conditioning is used by small commercial customers; motors are used by all customer classes. Incentives are offered for high efficiency packaged and split system air conditioners, heat pumps, integral HVAC smart controls, package chillers, and motors. Depending on market response, additional measures may be added in the second year of the program (i.e., 2005).  The program is offered to customers within Southern California Edison’s (SCE) service territory and is part of both the Commercial and Industrial Hardware Incentive Programs described in SCE’s Long-Term Resource Plan Testimony.

- Program Rationale

Both air conditioning and commercial/industrial motors have a high coincidence with the peak and hence create peak demand reduction. These are also long-lived measures lasting 15 years or more, which creates high net benefits.  Furthermore, motors have long annual operating hours (leading to high kWh savings) and are often rewound, which further increases the measure life and makes it critical to get premium efficiency motors installed.  Both motors and air conditioning have had huge increases in average efficiency compared to the equipment being replaced that is now 10-20 years old.  Efficiencies of air conditioners have doubled.  Finally, even in light of recent upgrades to energy efficiency standards, new premium efficient units offer large savings over new standard equipment.

The upstream incentive provides innovation to traditional downstream programs because it ensures that distributors:

- Stock premium efficiency equipment, and

- Can sell it at or near the cost of standard equipment.

Working upstream with manufacturers and distributors will result in a cost effective rebate program that will yield significant long-term energy savings.  Furthermore, these objectives will be enhanced through coordination with programs run by other entities (i.e., manufacturers, distributors, and industry associations). In addition to paying incentives directly to motor and air conditioning distributors to overcome specific market barriers, the upstream program will leverage, engage, and enhance manufacturers’, distributors’, and associations’ resources by integrating them into the program marketing and sales efforts. Resources include:

- Technical field employees,

- Sales employees,

- Manufacturer’s rebate programs,

- Real-time data analysis tools,

- Finance programs (including third party financing programs), and

- Relationships and sales meetings with vendors and customers.

The upstream program targets end uses that are a large portion of energy and peak demand use and that have large, cost effective savings potential. By working with distributors to change stocking practices, all customers from the smallest to the largest will receive the benefits of the program. The program is designed to address critical market barriers and has a prior track record of success.

Energy and Peak Demand Savings Potential

Air conditioning and motors are dominant drivers of peak load and energy consumption.  The commercial, industrial, and agriculture sectors of California’s four investor-owned utilities (IOUs) service territories accounted for approximately 26,600 MW out of the 55,000 MW peak demand in 2000, or 48%.  Air conditioning dominates commercial peak electric demand for all the IOUs, accounting for 45% or 7,300 MWs.  For comparison, lighting represents 33% of the commercial sector peak load.  More than half of the electricity used in the U.S. flows through motors, and in the industrial sector two thirds of the electricity powers motors.  For commercial air conditioning, the SCE economic savings potential is 370 MW and 920 GWh.

HVAC units have a nominal useful life of about 15 years, but some last many years longer. The typical SEER rating of air conditioners manufactured before 1992 is about 6.0.  Most customers replace these old inefficient units only when they are no longer cost effective to repair. If these units are not replaced with premium efficiency units (SEER of 12 or higher) now, it may be another 15 years or more before there will be another opportunity to replace them.

Industrial motor savings potential in California has been estimated at about 928 GWhs and 206 MWs (assuming 4,500 annual operating hours). Assuming SCE has at least 50% of the IOU’s motor load, motor efficiency measures have a market potential to save 464 GWhs and 103 MWs in SCE’s service territory.  Additional energy savings are achievable in the commercial sector’s motors. Again, similar opportunities exist in all IOU service territories.

Over 80,000 motors are replaced every year in California. These motors have a useful life of 15 years or 2-3 times longer if rewound. Since the vast majority of end use customers only replace motors upon burnout, if these motors are not sized properly and replaced with Premium Efficient motors now, it may be 15, 30, or 45 years before there will be another opportunity to replace them.

Market Barriers

Increasing the market penetration of premium efficient motors and air conditioning faces several key market barriers. These include:

- Lack of availability of high-efficiency products

- Higher start-up expense for high-efficiency measures relative to standard-efficiency measures

- Lack of consumer information about energy efficiency benefits

- Split incentives (developers and owners versus tenants)

The upstream program proposes specific intervention strategies to mitigate each market barrier.

Lack of availability of high efficiency products

Motors particularly, but also air conditioning units, are usually purchased upon failure of the existing unit, and must be replaced quickly to minimize downtime. Frequently, customers request a high efficiency motor or air conditioner only to be informed by their vendor that it is not in stock. Along the supply chain, incomplete information about efficient technologies and their higher stocking costs results in failure to promote, order and stock them. Market penetration for efficient equipment suffers, as extra effort is required for its purchase, creating problems of timing, logistics and cost for the commercial or industrial user.

The upstream program will coordinate with manufacturers and distributors to increase the availability of their products in mainstream sales channels for premium efficient motors and high efficiency air conditioning units.  In particular, the program will provide incentives to manufacturers’ distributors to encourage stocking of high efficiency equipment and buy down most or all of the incremental cost so that premium efficient units start to become standard.

Higher first cost for high-efficiency measures relative to standard-efficiency measures

Currently, low ‘first cost’ drives most equipment sales, which usually results in less efficient equipment being sold to customers.  This barrier will be mitigated by providing a coordinated suite of services that will clarify to the customer the benefits of efficient equipment while substantially lowering the first-cost hurdle. Distributor incentives will substantially reduce the incremental costs of the premium efficiency equipment. In addition, to the distributor incentive, a small downstream rebate will be available as well to create a combined push/pull strategy.  Also, the program will gather information on existing financing options from manufacturers, distributors, energy services companies (ESCOs) and other third parties, leveraging these resources as a complement to program rebates, thus further reducing the first-cost barrier.

Coordinated marketing messages from utilities, manufacturers and distributors will drive home the long-term economic benefits of adopting efficient equipment. Currently, distributors do not calculate energy savings; IOU intervention and partnerships with sales teams will significantly enhance the credibility of the sales transaction by utilizing data analysis tools that clearly illustrate the performance advantages of each technology. The program’s tightly coordinated approach aims to change the acquisition patterns of both large customers—where maintenance policies can shift towards replacement-based adoption of efficient equipment—and small commercial and industrial customers, for which contractors and distributors often play an important role in retrofit purchasing decisions.

The program will also target new construction projects.  For owner-builders, the program will bring both incentives and informational resources to bear, given the potential for large savings impacts from bulk purchases. For spec-built facilities (where the developer will not be the long-term owner), attractive incentives will ensure minimal incremental cost for efficient equipment.  Additionally, wherever possible the program team will help builders themselves to understand the added value inherent in efficiency investments, and to express this value in the marketplace.

Lack of consumer information about energy efficiency benefits

Customers often do not receive proposals and bids for more efficient equipment because vendors have no incentive to do so or are themselves unaware of the benefits of such higher efficiency equipment.  The result is limited exposure to and unfulfilled demand for appropriate energy-efficient options at both the distributor and end user levels. Implementing the various intervention strategies proposed will provide vendors and sales representatives with incentives and the tools necessary to present energy efficient alternatives to their customers more effectively, and with greater success and equity.  Specifically, the program will:

- Leverage manufacturers’ and distributors’ data analysis tools to overcome the lack of information on expected product performance and first-cost market barrier; and

- Develop partnerships with manufacturers’ and distributors’ sales and technical staff to bring technical and cost information directly to the customer. This will mitigate the product information and search time and cost barriers.

Currently only motivated, proactive customers search out efficient equipment for a specific application, evaluate it based on detailed performance data, order it through their distributor (with the hassle and transaction costs that this can entail), and pay more for it when it arrives. Most customers simply do not have the knowledge and time to do this, despite the life cycle cost advantages. Easy availability of coherent, consistent product information decreases the risk premium perceived by the customer, and largely eliminates any additional transaction costs. Through the use of tools and effective partnerships, the upstream program structure assures that timing challenges are met—that the right information is present when the purchasing decision must be made.

Split incentives (between owners/landlords and tenants)

Where split incentives exist, for example, between landlords and tenants or between the developer and buyer of a new facility, incentives are essential since cost minimization is often the most important driver of purchasing decisions. Particularly challenging are spec-built facilities, for which the developer will not be the operator, and thus will not be paying the energy bills. Upstream program rebates will cover most of the incremental cost, thus eliminating most of the first-cost pressure. Informational resources can contribute to convincing developers to decide on efficiency where efficiency benefits create an opportunity for market differentiation.

The program approach and strategies described above are specifically targeted because they mitigate and will overcome market barriers.  The upstream rebate program includes carefully selected, cost effective energy efficiency measures: packaged and split air conditioners, heat pumps, integral HVAC smart controls, package chillers, and motors.

Demonstrated Prior Success with Upstream Approach

A decade ago, air conditioning and motors manufacturers started producing equipment that substantially exceeded standards.  IOU programs targeted this opportunity using downstream (customer) rebates. Participation remained low due to lack of stocking by distributors.  Motors and package air conditioning replacements are generally in emergency situations where the prior equipment has failed suddenly and the customer cannot wait for a high efficiency model to be shipped and delivered.  Whatever the dealer has in stock is what gets installed.

In 2000 and 2001, SCE shifted rebates for motors upstream to address the distributor stocking issue. The SCE 2000 and year 2001 Motor Turnover Upstream program was highly successful with over 2,100 motors installed.  Far more high efficiency motors were rebated than when SCE only used downstream incentives.  The 2000/2001 upstream program was also successful also in encouraging distributors to increase their inventory to high efficiency models.

Starting in 2002, the SCE motor incentive delivery mechanism reverted from upstream to downstream because previous success in the upstream program and the heightened interest of Californians in energy efficiency was thought to have moved market awareness to point to which an upstream program was no longer necessary to insure the adoption of premium efficient motors.  Participation dropped again with the return to the downstream approach.

For the 2004-05 statewide Express Efficiency Program, PG&E, SCE and SDG&E are proposing to implement the HVAC and Motor Turnover element of the Express Efficiency Program as Upstream on a statewide basis. The program being statewide, and upstream, would not only benefit from the upstream approach, but also from the economies of scale of having the entire program managed through one source. PG&E, SCE, and SDG&E will partner with Energy Solutions to run this program.  Energy Solutions played a major role in running PG&E’s successful upstream HVAC and Motors programs in 1999 and 2000.  SCE has implemented several successful upstream programs including the nation’s first ever upstream incentive program in 1990 for compact fluorescent lamps, and the first nonresidential motors program in 1993.  SCE’s 2000 and 2001 upstream motors and HVAC programs paid rebates for approximately 2,100 motors and 400 AC units. SDG&E also has experience running successful upstream Motors and HVAC programs in 1999 and 2000 that accounted for approximately 350 motors and 1,570 AC units.  The IOU/Energy Solutions team has unparalleled experience coordinating upstream programs.

C.	Program Objectives

The primary objective of the program is to increase the market penetration of premium efficiency air conditioning and motors. These long lived pieces of equipment will then yield large peak demand and energy savings.  By working with distributors to change stocking practices, the program will provide cost effective energy savings that will lower energy bills for all customer types from the smallest to the largest.

Projected accomplishments for 2004-05 are shown in Section V.

## II.	Program Process

- Program Implementation

Program Staffing

For 2004/5, PG&E, SCE and SDG&E are proposing to implement a coordinated upstream program to promote motors and HVAC.  The program will benefit from the economies of scale of having a uniform statewide program managed through one coordinating entity.  PG&E, SCE, and SDG&E will partner with Energy Solutions to run this program. Energy Solutions played a major role in running PG&E’s successful upstream motors and air conditioning programs in 1999 and 2000, thereby bringing additional experience into the team.

Energy Solutions will work closely with utility staff on key aspects of program design.  Utility staff will also provide oversight and review and assist with outreach to distributors.  Other work will be handled mostly by Energy Solutions except the issuing of incentive checks.  SCE will outsource field verification of installation to a third party firm.  All three IOUs will help with cross marketing through other utility resources, such as audits, account reps, and toll free hotlines.

Program Eligibility

The Upstream Motors and HVAC program is open to distributors of premium efficient motors and HVAC equipment who sell qualifying equipment to nonresidential electric customers in the IOU’s service territories.

The Upstream HVAC program will use the Consortium for Energy Efficiency (CEE) High-Efficiency Commercial Air Conditioning and Heat Pump Initiative (HECAC), Tier 2 minimum efficiencies standards to qualify units 65,000 Btu/hr and higher. The HECAC Tier 2 specifies equipment efficiency levels that are approximately 22 percent higher than the federal minimum.  For units less than 65,000 Btu/hr the California Collaborative Tier 1, 2 and 3 minimum efficiencies standards will be used.

The Upstream Motors program will use the same specification used by the Consortium for Energy Efficiency (CEE) for its Premium Efficiency Motors Initiative, which is a new specification co-promoted by CEE and the National Electrical Manufacturers Association (NEMA) called NEMA Premium™.  The NEMA Premium™ specification will be used to determine minimum eligible efficiency levels for motors incentives. The specifications for these motors are, on average, 1-2 percent higher than the federal minimum standards required by the Energy Policy Act of 1992 (EPAct). Motors covered by this specification include the same equipment covered by EPAct: NEMA design A and B, integral horsepower (hp), general purpose ODP and TEFC motors (1200, 1800, and 3600 RPMs) from 1-200 hp. Larger motors are not included in the program as they are often custom built and no standard exists.

Implementation

Distributors will be required to submit applications detailing eligible equipment they have sold.  In order to encourage distributor participation, we will develop a CD ROM application that includes a database of eligible equipment. This will minimize paperwork and tracking down cutsheets with equipment specifications to prove eligibility.  As a later refinement, we will also develop an on-line application process.

Individual units will be tracked in the database and a percentage of equipment will be field verified as a quality control process. Our processing database will track accomplishments by vendor.  The real-time data (from the processing data base) will be used to support marketing efforts.

- Marketing Plan

The upstream incentive program will identify a comprehensive list of distributor and manufacturer contacts through industry association contacts, prior rebate program participation, targeted direct marketing, trade shows, manufacturer relationships and other sources. A phone and email database will be quickly developed to provide early awareness of the program and engage the market actors.  For the SCE service territory, we currently have a large portion of the participating distributors’ phone numbers and email addresses.  Because of the relatively smaller number of upstream market actors, identification and communication with upstream market actors will be accomplished cost effectively and quickly. Below in Table 2 is a short list of manufactures and distributor that have participated in previous programs and of whom we already have working relationships.

Table 2 - Previous Upstream Participants - Manufacturers and Distributors

| HVAC Mfg. | HVAC Distributors | Motors Mfg. | Motors Distributors |
| --- | --- | --- | --- |
| York | Ferguson Supply | Baldor | Applied Industrial |
| Trane | Western Air Systems & Controls | USEM | E & L Electric |
| Carrier | SCACD | Reliant | Grainger Industrial |
| Lennox | Lennox Industries | Toshiba | Brithinee Electric |
| Rheem | Heating and Cooling Supply | General Electric | Reed Electric |
| Bard/Goodman | Geary Pacific Supply | WEG | Motion Industries |
| Comfortmaker and Inter City Products | Air Supply System | Lincoln | RPM Electric Co. |
| American Standard | Howard Industries | Leeson | E & L Electric |
| Amana & Janitrol | California Cooling Supply Co. | Teco | Singer Electric Co., Inc. |
| Bryant | SCACD | Magnetek | Littlejohn-Reuland Corp. |
| Amana | Air Cold Supply | Tatung | Industrial Electric Motors |
|  |  | Marathon | Oilfield Electric Co., Inc |

Simultaneously to making initial phone and email contact, a program manager will visit market actors to:

- Engage and obtain participation commitments from each distributor’s senior management,

- Disseminate and train market actors on the use of the upstream electronic applications,

- Train vendors on the ‘value added’ selling proposition (i.e., selling high efficiency units over lower first-cost lower efficiency units),

- Facilitate coordination with programs run by other entities,

- Develop specific plans to leverage market partners’ resources, and

- Encourage use of ‘real time’ data analysis.

SCE’s account representatives will be educated on program details and will be available to direct customers to the appropriate distributor. This field resource will serve to increase the breadth and influence of the upstream program while not adding to the cost of delivery. The program website will include a program description, how to participate, and tools and applications to download.

SCE and Energy Solutions are experienced with successful delivery of similar programs and have a proven track record of administering and implementing successful upstream rebate programs.  Innovation was key to the success of the IOU’s previous upstream program, which included automation of rebate applications (including extensive databases of eligible equipment) and rebate processing. This simplified distributor participation and cut processing costs.  The team also implemented a multi-faceted marketing campaign that used phone and on site recruiting as well as an extended direct mail campaign.

The team will continue to work with other entities, particularly local vendors, to help promote high-efficiency equipment.  In the upstream program, the team will work jointly with manufacturers, distributors, and contractors, including making on-site visits.  This will ensure that manufacturers’ resources (e.g., manufactures’ technical field staff, measurement tools, analysis software, layout services, etc) are made available to customers who have potential retrofit opportunities.

The program will calculate the energy savings benefit and return on investment to educate customers as to the ‘value’ and cost effectiveness of purchasing a more reliable and high efficiency piece of equipment.  Utility energy audits will be used to inform and educate customers of their energy-efficiency options.  A toll-free phone number will be available to explain the benefits of purchasing high efficiency equipment.  The utility personnel staffing the toll-free number are well versed in energy efficiency and can answer questions regarding program guidelines, or even perform energy audits. The utility representatives are also familiar with programs run by other entities and will provide contact information to callers.

- Customer Enrollment

Customer enrollment is not required for this program.

- Materials

The program is designed to increase distributor stocking of premium energy efficient equipment and allow distributors to sell the equipment at compelling prices near the price of standard equipment. The program will offer incentives for packaged and split air conditioners, heat pumps, integral HVAC smart controls, package chillers, and motors.

The program will use the industry standards for “premium efficiency” equipment. The Upstream HVAC program will use the Consortium for Energy Efficiency (CEE) High-Efficiency Commercial Air Conditioning and Heat Pump Initiative (HECAC), Tier 2 minimum efficiencies standards to qualify units 65,000 Btu/hr and higher. The HECAC Tier 2 specifies equipment efficiency levels that are approximately 22 percent higher than the federal minimum. For units less than 65,000 Btu/hr the California Collaborative Tier 1, 2 and 3 minimum efficiencies standards will be used.

The Upstream Motors program will use the same specification used by the Consortium for Energy Efficiency (CEE) for its Premium Efficiency Motors Initiative, which is a new specification co-promoted by CEE and the National Electrical Manufacturers Association (NEMA) called NEMA Premium™.  The NEMA Premium™ specification will be used to determine minimum eligible efficiency levels for motors incentives. The specifications for these motors are, on average, 1-2 percent higher than the federal minimum standards required by the Energy Policy Act of 1992 (EPAct). Motors covered by this specification include the same equipment covered by EPAct: NEMA design A and B, integral horsepower (hp), general purpose ODP and TEFC motors (1200, 1800, and 3600 RPMs) from 1-200 hp. Larger motors are not included in the program as they are often custom built and no standard exists.

- Payment of Incentives

Rebate processing will be highly automated.  The innovative rebate application will be developed in an electronic format, with an embedded equipment database that pre-qualifies the equipment.  Pre-qualification can occur either during preparation for a sales call (by entering model numbers into the utilities’ electronic rebate application) or at the time of data entry.  The electronic rebate application is designed so that multiple customers can be applied for in one electronic application.  The application will be emailed to the processing center.  The data will then be electronically uploaded to the processing database.  Processing center staff will electronically review each application.  The rebate application will be electronically routed, reviewed, and approved for payment by the Express Efficiency program manager.  This innovation will ensure timely and cost effective processing of the rebate application and issuance of the rebate check.

Equipment must be purchased and installed prior to submitting a rebate form.  An acceptable proof-of-purchase in the form of a vendor invoice number is required.  As enhancements to the electronic application are made and databases updated, distributors will have the option to download the appropriate form from the utility’s Web site. The electronic rebate forms will list all qualifying units and the fixed rebate amount for each measure.  The electronic rebate form will allow the participant to calculate the rebate for each unit installed prior to submitting the form.

The electronic rebate package must be complete before it is approved for payment and in some cases post-field equipment installation verification is required.  If the electronic data is found to be incomplete, the processing center will contact the distributor and/or customer and make every attempt to assist them in correcting the application. The intent is to ensure the distributor has a positive experience and will participate in the future.

While the majority of the incentive is paid to distributors, in order to also create demand from the customer side, customers will also be eligible to apply for a downstream rebate. The program will collect serial numbers to avoid double counting. All incentive funds and savings will be claimed through the upstream program.

- Staff and Subcontractor Responsibilities

SCE will be involved in program design, helping with marketing, providing financial incentives to participants and providing program oversight. SCE will utilize Energy Solutions to implement various aspects of program delivery.  Energy Solutions will be responsible for:  (1) program implementation; (2) design and development of the equipment database; (3) design and development the electronic rebate applications; (4) design and development of the information database; (5) development of strategies to leverage resource; and (6) marketing including implementation of an aggressive marketing and outreach campaign that will include personal contact, phone, email, direct mail, attending conferences, and trade journal advertisements.

- Work Plan and Timeline for Program Implementation

As soon as the CPUC approves the program, we will inform distributors and manufacturers of the program to maximize equipment availability.  Manufacturing and stocking up on equipment has a time frame of 2-3 months to a year, depending on the manufacturer’s production cycle.  Equipment sold after the first day of the program will be eligible for incentives.  As soon as funding is available, we will start database and application development.  These tools will be critical to successful program implementation, but they require a few months of lead time. Additional things needing development early on in the program cycle are the website, marketing materials and any customized sales tools.  Program sales will continue until the program end date.  Any applications received by that date will be processed and counted toward accomplishments.

## III.	Customer Description

- Customer Description

SCE’s commercial, industrial, and agricultural sector customers are eligible. This program covers smaller air conditioning units (as opposed to large chillers). The market corresponding to this includes small offices, retail, and warehouses among others.  Premium efficiency motors are found in large numbers in commercial HVAC systems (e.g., fans) and in the whole range of industrial processes. Agricultural pumping is another large motors market.

- Customer Eligibility

Since this is a distributor-stocking program, all SCE nonresidential customers are eligible, independent of size and rate class.  Program marketing will be targeted to geographically hard to reach markets.

- Customer Complaint Resolution

If a customer has a question, concern or dispute that relates to program policies, rules or procedures, a program office representative will evaluate the issue and seek to resolve the dispute consistent with web-posted program rules, policies and procedures.  If a customer has a dispute relating to work performed by a licensed contractor, the utility will refer the customer to the Contractor State Licensing Board.  If a customer has a dispute relating to work performed by a non-licensed contractor, the utility will recommend that the customer work directly with the contractor to resolve the dispute.

- Geographic Area

This is a program available to customers within the service areas of Pacific Gas and Electric Company, Southern California Edison, San Diego Gas and Electric Company.  The program will provide additional marketing effort and possibly bonuses for equipment installed in transmission constrained area as identified by the California Independent System Operator. We will also target hard to reach rural areas as these areas typically have fewer energy efficiency options available.

The program is targeted to reduce peak demand in all geographic areas of SCE’s service territory, including those areas that are transmission-constrained as identified by the California Independent System Operator (ISO) in its April 11, 2003 Summer Assessment.  It is intended that the reduction in peak demand resulting from this program will assist in the mitigation of forecasted reliability concerns within the geographic areas served by the transmission-constrained paths described in the SCE portion of the ISO Summer Assessment report.

## IV.	Measure and Activity Descriptions

- Energy Savings Assumptions

Energy Savings assumptions are based upon the SCE’s previously approved Express Efficiency savings numbers.  Measures shown in the matrix are grouped by measure type and size.  For more detailed measure information refer to the Proposal workbook.

- Deviations in Standard Cost-effectiveness Values

The program utilizes the current CPUC Energy Efficiency Policy Manual for its cost-effectiveness inputs.

- Rebate Amounts

The upstream program uses a combined push/pull strategy to promote installation of premium efficiency equipment. The core of the program is rebates to distributors to encourage stocking of premium efficiency equipment and buy down the incremental cost. These upstream rebates are being paired with downstream rebates offered through Express Efficiency. The downstream customer rebates will help create consumer demand to reinforce distributor stocking. The rebates are being split 70/30 between upstream and downstream programs. All upstream and downstream rebate costs and savings accomplishments are part of the upstream budget. This avoids any double counting or cross subsidies between the upstream and downstream programs while still allowing the benefits of a push/pull strategy. Serial numbers of equipment will be collected and entered into the program database to avoid any potential double counting.

Our plan for initial rebate levels is shown below. Depending on how the program runs, incentives levels may be adjusted either up or down. As part of the marketing effort, we anticipate using bonuses to convince distributors to submit their first application. Even though it will be automated, the application process will require a substantial investment of time to understand it and submit the first application. We will concentrate marketing and may also offer incentive bonuses for equipment installed in transmission-constrained and hard-to-reach areas. For example, the Fresno area is a transmission-constrained location with high air conditioning and geographically hard-to-reach customers. The program will offer transmission and equity benefits by concentrating marketing in these areas.

The proposed initial incentive levels were derived directly from the Itron study on incentive levels for HVAC and motors. The proposed initial HVAC and motors incentives are shown in Table 3 and Table 4 respectively.

Table 3 - Proposed HVAC Incentive Levels

|  | Upstream | Downstream | Total |
| --- | --- | --- | --- |
| Incentive Levels for Packaged or Split, A/C or HP | Rebate | Rebate | Rebate |
| < 65 kBtu/h (Tier I) | $56 | $24 | $80 |
| < 65 kBtu/h (Tier II) | $70 | $30 | $100 |
| < 65 kBtu/h (Tier III) | $98 | $42 | $140 |
| Air Cooled >=65 and < 135 kBtu/h | $53 | $22 | $75 |
| Air Cooled >=135 and < 240 kBtu/h | $53 | $22 | $75 |
| Air Cooled >=240 | $53 | $22 | $75 |
| Water or Evap Cooled >=65 and < 135 kBtu/h | $53 | $22 | $75 |
| Water or Evap Cooled >=135 and < 240 kBtu/h | $79 | $34 | $113 |

Table 4 - Proposed Motor Incentive Levels

| Horsepower | Upstream Rebate | Downstream Rebate | Total Rebate |
| --- | --- | --- | --- |
| 1 | $ 25 | $ 10 | $ 35 |
| 1.5 | $ 25 | $ 10 | $ 35 |
| 2 | $ 25 | $ 10 | $ 35 |
| 3 | $ 28 | $ 12 | $ 40 |
| 5 | $ 35 | $ 15 | $ 50 |
| 7.5 | $ 42 | $ 18 | $ 60 |
| 10 | $ 50 | $ 20 | $ 70 |
| 15 | $ 56 | $ 24 | $ 80 |
| 20 | $ 63 | $ 27 | $ 90 |
| 25 | $ 160 | $ 70 | $ 230 |
| 30 | $ 95 | $ 40 | $ 135 |
| 40 | $ 225 | $ 95 | $ 320 |
| 50 | $ 210 | $ 90 | $ 300 |
| 60 | $ 250 | $ 105 | $ 355 |
| 75 | $ 380 | $ 160 | $ 540 |
| 100 | $ 500 | $ 220 | $ 720 |
| 125 | $ 660 | $ 285 | $ 945 |
| 150 | $ 880 | $ 380 | $ 1,260 |
| 200 | $ 880 | $ 380 | $ 1,260 |

- Activities Descriptions

Not applicable.

## V.	Goals

Energy Savings and Peak Demand Reduction

| Goals | Peak Demand Reduction (Net kW) | Annualized Energy Savings (Net kWh) |
| --- | --- | --- |
| 2004 | 4,305 | 11,778,152 |
| 2005 | 4,306 | 11,778,152 |
| Total | 8,611 | 23,556,304 |

## VI.	Program Evaluation, Measurement and Verification (EM&V)

A.  General Approach to Evaluating Program Success

This evaluation, measurement and verification (EM&V) plan meets the objectives of the Commission as outlined in the Energy Efficiency Policy Manual v.2 (EE Policy Manual), and adheres to the guidelines in the International Performance Measurement and Verification Protocol (IPMVP). This EM&V plan will continue to use the existing EE Policy Manual and established EM&V methods to evaluate the Upstream Motors & HVAC Rebate Program’s success while the M&V Protocols and Framework are being completed.  At such time, a detailed EM&V plan will be revised, as appropriate, to incorporate the EM&VE Protocols and Framework to evaluate the program’s success.

The goals and objectives of the Upstream Motors & HVAC program evaluation plan are to provide established methods to measure and quantify results in the form of achieved levels of energy and peak demand savings for the program.  The primary measurement of program success will be the tabulation of the increased stocking and sales of EEMs and reduced prices of these. The EM&V will also estimate energy and demand savings for measures installed through the program, versus baseline measures.  The Upstream Motors & HVAC program will also be evaluated on program delivery, process evaluation, market assessment and customer behavior and analysis.  Such studies provide ongoing information regarding benchmarking, and overall success in order to refine and optimize program delivery.

B.  Approach to Measurement and Verification of Energy and Peak Demand Savings

The primary measurement of program success will be verification of the increase in measures stocking and sales, reduction in EEMs prices, and tabulation of the ex-ante energy and demand savings for measures installed through the program, versus baseline measures.  To comply with the objectives of the Commission for ongoing assessment and improvement of programs, the EM&V plan will also focus on process issues such as outreach to manufacturers and vendors, and integration with other California programs.

C.  Approach to Evaluation Program Success

The EM&V plan may also include 1) analysis of program accomplishments: 2) an assessment of program targeting and customer satisfaction; 3) an analysis of incentive levels and options, and 4) additional market assessment and evaluation as needed. This will be done via:

- Market Assessment and Customer Behavior Analysis: This task will assist in assessing upstream market actors awareness, behaviors and practices given their participation in the Upstream Motors & HVAC Program.  Market saturation/potential studies from statewide studies currently underway will inform the market assessment and baseline analysis.

- Process Evaluations: This task will include evaluation of program delivery mechanisms, timelines and upstream market actors customer satisfaction.  The research will provide ongoing feedback and corrective guidance regarding program implementation through a customer behavior study, and measure indicators of the program effectiveness through a process evaluation study.  These activities will include evaluation of program delivery in terms of marketing and delivery channels and may include upstream market actor customer satisfaction surveys regarding customers' perceptions on how the program has helped them sell EEMs.

Potential EM&V Contractors

The contractors listed below can objectively and effectively evaluate program success.  As a group, their work includes impact evaluation, measurement and verification, process evaluation, market assessments, and verification of program accomplishments. These firms have a track record of completing high quality, objective studies of energy efficiency programs either for the California investor-owned utilities or for other entities whose studies we have been able to review. This list does not include all of the qualified evaluators who could objectively evaluate program success. The final list of evaluation consultants will be based on several factors including: future Commission decisions, the mix of approved programs and the experience of the evaluation consultants.

| - ADM Associates | - KVDR Consulting |
| --- | --- |
| - Aloha Systems | - Megdal & Associates |
| - Alternative Energy Systems Consulting (AESC) | - Nexant |
| - Architectural Energy Corporation (AEC) | - Opinion Dynamics |
| - ASW Engineering Management | - Quantec LLC |
| - Aspen Systems Corporation | - Quantum Consulting |
| - EcoNorthwest | - Ridge and Associates |
| - Energy & Environmental Economics | - PA Consulting Group |
| - Energy Market Innovations | - Research Into Action |
| - Equipoise Consulting | - RLW Analytics |
| - Freeman Sullivan & Co. | - Robert Mowris & Associates |
| - Frontier Associates | - SBW Engineering |
| - GDS Associates | - Science Applications International Corp. (SAIC) |
| - Global Energy Partners | - Skumatz Economic Research Associates (SERA) |
| - Heschong-Mahone Group | - Summit Blue Consulting |
| - ICF Consulting | - TecMRKT Works |
| - Itron (RER) | - Vanward Consulting |
| - KEMA-Xenergy, Inc | - Wirtshafter Associates |

## VII.	Qualifications

- Primary Implementer

In 1990, SCE designed and implemented the nation’s first ever “upstream” program.  The residential CFL program initiated a new wave of program design that has been adopted by several energy utilities and regional energy efficiency organizations.  Since then, SCE has designed and implemented a nonresidential upstream CFL program in 1992-1994, the first nonresidential upstream motors program in 1993-1994 (approx. 6,000 motors), and in 1994 the first residential upstream motors program for pools and spas (approx. 2,000 motors). In SCE’s most recent 2000-2001 nonresidential motors and HVAC programs accounted for 2,100 motors and 400 air conditioning and heat pump units.

SCE is responsible for managing and implementing the program within SCE’s service territory.  As a whole, SCE is uniquely qualified to provide the core of statewide and local programs that form a solid and reliable foundation of energy savings opportunities that our customers and the State can rely upon.  Over the years, SCE has developed energy efficiency experience, expertise and a support infrastructure that is second to none.  Moreover, our long-term commitment to and credibility with our customers are critical to widespread acceptance of energy efficiency information and recommendations for action.  Finally, SCE provides ironclad accountability to our regulators and the customers we’ve served for over a century that is invaluable to ensuring that public money is appropriately spent.

SCE’s experience in energy efficiency is a century long.  We began assisting customers is the wise use of energy in the early 1900s, when we first began helping our agricultural customers to test the efficiency of their electric pumps.  Beginning in the 1980’s, the energy efficiency programs designed by SCE have been nationally recognized and have helped California assume a leadership role in energy efficiency.  Continuing this tradition of excellence in energy efficiency, SCE’s 2004-05 portfolio of statewide and local programs incorporates innovation into our proven track record of program success in all program areas:

Residential

SCE’s participation in the delivery of residential programs began in the early 1980s, when we began offering comprehensive audits that linked information collected in customer homes by certified energy service representatives to actual billing histories.  Through this unique service, customers received immediate audit results that directed them to rebate programs available for recommended energy-saving measure and device retrofits.  Conservation information materials were also made available to customers for the first time. Today, SCE continues this two-decade tradition through a similar close combination of residential information, energy survey, and rebate services, but updated to reflect today’s technological advances. With a staff comprised of energy efficiency experts with professional experience in other business fields, SCE has designed modern programs that offer a variety of energy efficiency tools on-line, including information, energy use calculator/estimators and an energy survey that provides instantaneous recommendations based on each participating customer’s energy use.  Strong business relationships between SCE and major retailers now enable SCE to pay incentives directly to a customer through several delivery mechanisms: as the result of an application process, at the cash register, or

as part of price buy downs at the manufacturer level.  Staff with marketing knowledge develops strategies that call out the best and most efficient method of reaching the right customer group with the program mix that best matches their needs.

Nonresidential

Southern California Edison has provided nonresidential customers with energy efficiency programs under the direction of the Commission since 1976.  Early programs provided information to customers on how to use energy more efficiently through improved operations and maintenance practices.   Since that time, SCE’s programs have evolved, expanded, and diversified into a comprehensive mixture of information and incentive programs.  SCE is a national leader in the development and operation of performance-based energy efficiency incentive programs including DSM Bidding and Standard Performance Contract Programs.  Our programs have grown and contracted, shifted focus and emphasis, or completely changed philosophy as needed to incorporate the changing goals of the Commission, the needs of the marketplace and input of the many stakeholders in the energy efficiency industry.  Most important, SCE’s customers have grown to trust the utility as the single, unbiased source of energy efficiency information, services and programs.  No matter what else was happening to affect customer opinion of the utility industry, our business customers continued to look to SCE for assistance in managing their energy use and costs.

New Construction

For over 20 years, Southern California Edison has designed and operated programs aimed at improving the energy efficiency of new buildings, both residential and nonresidential.  Whether through financial incentives, technology showcases, builder and consumer education, or assistance to design professionals, SCE programs have effected significant, permanent improvements in the energy efficiency of new buildings in its service territory.  Since the early 1990s, builders participating in SCE’s residential programs have built over 50,000 homes that exceeded state building standards.  For nonresidential new construction, SCE has refined and enhanced a wide array of educational and design assistance tools, including free state-of-the-art online technical assistance, for the commercial building industry.  We have a well-respected group of design professionals on our staff including architects and engineers, and we have established alliances throughout the design and construction industry with organizations such as AIA, ASHRAE, IES, AEE, IEEE, CEE.

The program design and implementation team who plan, administer, deliver and support our programs provides unparalleled expertise in energy efficiency programs.  Our program managers have an average of ten years of experience in energy efficiency and related customer service activities and are supported by a veteran staff of technical experts in all facets of energy efficiency.  Our design and technical support staff have over 300 years of combined experience, over two-thirds are licensed by state or federal organizations, and over half have advanced degrees.  Our program design and evaluation staffs also have extensive first-hand knowledge of the customer demographics unique to SCE’s service territory.  After all, for over 100 years we’ve lived and worked with the customers we serve.

Finally, as a utility who serves all of the energy needs of all of our customers, SCE also has an existing infrastructure of support functions (such as accounting, regulatory and legal departments), systems (such as our program tracking and reporting systems) and facilities (such as our energy centers) that we use to facilitate the successful implementation of our programs.  Further, our long-term relationship with the Commission and the customers we serve further ensures that our customers will be well served and protected.  Using the experience and resources described above, SCE stands ready to satisfy our customers’ energy efficiency needs and meet the Commission’s policy objectives.

- Subcontractors

Energy Solutions has been providing energy efficiency consulting and project management services since 1995. Their program experience includes conducting market research, identifying initial program concepts, assessing technologies for inclusion in programs, creating marketing strategies and materials, generating policies and procedures manuals and managing the implementation of the program, and creating technical quality assurance processes to assure satisfactory results.

Energy Solutions played a major role in running PG&E’s successful upstream motors and HVAC programs in 1999 and 2000, during which they established relationships with most of the major distributors. Energy Solutions’ experience helping PG&E manage and implement the successful 1999 and 2000 Express Efficiency Motors and HVAC Turnover Program and the relationships developed with motor and HVAC distributors and customers will allow them to “hit the ground running” with the new program. They also supported the design and then fully implemented the Upstream Residential Air Conditioning Program on behalf of PG&E during 2000. Specifically, Energy Solutions will bring the following skills to this program:

Knowledge of the Motor and HVAC Markets

Energy Solutions staff have extensive knowledge of the motor and HVAC markets.  Sam Cohen of Energy Solutions has helped PG&E design and run customer rebate programs for motors since 1991. In 1998, as part of the market transformation paradigm, Energy Solutions helped PG&E shift the focus of the program from customer rebates to distributor stocking incentives and for the next three years John Barbour provided technical and marketing support for PG&E’s revised Express Efficiency Motors and AC program.  Energy Solutions also supported the design and then fully implemented the Upstream Residential Air Conditioning Program on behalf of PG&E during 2000. The program required developing relationships with potential trade ally participants, the creation of a tracking database, payment of incentives, and coordination of post-field inspections. Energy Solutions handled the day-to-day operation of the program, regularly interfacing with AC distributors to answer program questions and facilitate participation in the program.

Cultivation of Trade Ally Relationships

Energy Solutions recognizes that partnerships with trade allies are critical for running effective energy efficiency programs. Customers are solicited continuously by vendors and are thus skeptical of information that does not come through a limited number of trusted channels that they rely upon for their information. In helping run PG&E’s Upstream Motors and AC programs for nonresidential customers and in implementing the Upstream Residential AC program, Energy Solutions developed relationships with many of the key motor and HVAC distributors.

Marketing Savvy

Through their experience implementing these programs, Energy Solutions knows how to create targeted, persuasive, messages for industrial decision-makers through the use of program brochures, personalized outreach to individual distributors, special bonuses and contests, and an extensive direct mail campaign to distributors and customers.  They implemented an extensive turnkey marketing campaign for the Upstream Motors and AC programs that included the development of all program marketing materials. They also produced mailers under the national “Motor Decisions Matter” campaign for PG&E’s Express Efficiency program. The mailers demonstrated why smart business managers should specify premium efficiency motors.

- Description of Expertise

David Bruder, Nonresidential Manager

Mr. Bruder is a registered mechanical engineer with over 22 years of experience in energy efficiency program management, facility design and construction.  As a project engineer for a major engineering and construction firm, David led and coordinated multi-discipline teams of engineers and architects in the design of large, complex industrial facilities.  At Southern California Edison, David oversees all aspects of a portfolio of nonresidential energy efficiency programs, including DSM Bidding, Standard Performance Contracts, and Express Efficiency.  His responsibilities include design and implementation of programs, as well as managing cost and schedule, and tracking and reporting program status to management and the CPUC.

Southern California Edison - Bill Grimm, Manager

Bill Grimm is the Manager for SCE’s Energy Efficiency Programs SBR group which includes statewide and local energy efficiency programs including the Express Efficiency Program, Nonresidential Energy Audit Program and the Small Nonresidential Hard To Reach Program.  He has thirteen years experience with the utility in the energy efficiency department, including 11 years designing and managing rebate and audit programs for residential and nonresidential customers, with 8 years designing and managing upstream programs in the areas of lighting, motors, HVAC, major appliances, home electronics, and window systems.  Bill designed and managed the nation’s first ENERGY STAR® product labeling programs, and the first “upstream” incentive program, dubbed the manufacturers wholesale cost reduction (buy down) method.  The method has been adopted nationwide by energy utilities and internationally by a World Bank affiliate for operation in third world countries.  Bill’s prior work included new product development and market management for a computer services division of a major aerospace firm, and sales/ sales management for midrange computer manufacturers.

Southern California Edison - Steve Culbertson, Program Manager

Steve Culbertson currently serves as the Program Manager for the Express Efficiency Program.  He brings to the program a unique blend of technical program management expertise that spans more than 18 years.  Steve has six years of electric utility industry experience that includes the design, development, and implementation of Revenue Growth and Energy Efficiency programs.  He has a track record of success in managing both residential and commercial energy efficiency programs that achieve goals, within budget and in full compliance with regulatory requirements.  Prior to joining SCE, Steve spent 13 years in the aerospace industry managing large technology development and manufacturing programs. He directed business, engineering, and manufacturing operations for a $300 million portfolio of U.S. Defense Department programs.  Steve has an MBA degree in Marketing from the Drucker Institute at the Claremont Graduate University.

Energy Solutions - Sam Cohen, President

Mr. Cohen founded Energy Solutions in 1995. He specializes in providing program design, marketing, and implementation assistance for energy-efficiency programs serving business sector customers. Currently, Mr. Cohen is supervising lighting retrofit programs that target the small commercial sector. For many years, he helped manage PG&E’s Express Efficiency (nonresidential retrofit) program. Between 1998 and 2000, Energy Solutions’ turnkey marketing program for PG&E’s Express Efficiency program resulted in the program exceeding target goals; the 2000 program received over 22,000 applications, a substantial increase from previous years. PG&E’s Express Efficiency program was adopted statewide in 1999 and Energy Solutions helped all four investor owned utilities launch their own versions of this program. Mr. Cohen carried out focus groups for developing Standard Performance Contract (SPC) programs for small commercial customers, and developed deemed savings values for a set of measures in the Residential SPC program. Projects for other clients include strategies for capitalizing on electric deregulation, energy efficiency marketing strategies, process evaluations, and greenhouse gas reduction planning. Mr. Cohen is also co-author of a successful $1.3 million Department of Energy Rebuild America grant to transform local energy efficiency markets.

Prior to starting Energy Solutions, Mr. Cohen was an Associate at Barakat & Chamberlain, where he specialized in Demand Side Management (DSM) program design and implementation. Mr. Cohen also managed the company’s technology database and was the firm’s specialist in lighting, motors, and adjustable speed drives. Before that, Mr. Cohen was a Senior Research Associate at Lawrence Berkeley National Laboratory, where he worked on evaluating energy savings and economics of retrofitting single-family homes, incorporating environmental externalities into utility planning, and DSM bidding. Mr. Cohen received his Masters Degree from the Energy and Resources Group at U.C. Berkeley, and his Bachelors Degree in Mechanical Engineering, also from U.C. Berkeley. Mr. Cohen received the 2002 Program Design Innovator Award from the Association of Energy Engineers Bay Area Chapter.

Energy Solutions - John Barbour, Senior Project Manager

Mr. Barbour specializes in commercial energy efficiency programs and project management. He is currently focusing on the marketing for several small commercial programs. Before that he worked on PG&E’s distributor stocking incentive programs for motors and package air conditioning. Prior to joining Energy Solutions, Mr. Barbour was an engineer for PG&E where his latest position included being the Program Manager for the Advanced Performance Options and Retrofit Efficiency Options Programs. These programs emphasized customized energy efficiency solutions to complex commercial, industrial and agricultural systems. His efforts contributed to the successful close of these programs in 1998 with $11.8 million dollars in shareholder earnings. As technical and administrative lead on energy efficiency for his department, Mr. Barbour guided the Sacramento/Sierra Division in surpassing their goals in energy efficiency. He has performed energy efficiency audits on commercial and industrial facilities and has expertise in identifying energy efficiency opportunities in a wide range of technologies, such as compressed air systems, lighting, refrigeration and HVAC. He also has experience monitoring and analyzing power usage, reliability and quality. Mr. Barbour received his Bachelor of Science Degree in Electrical Engineering with a Power Systems Option, graduating Magna Cum Laude from California State Polytechnic University, Pomona.

## VIII.	Budget

The procurement-funded Upstream Motors and Air Conditioning program is part of both the Commercial and Industrial Hardware Incentive program categories represented in SCE’s Long-Term Resource Plan Testimony submitted to the CPUC on April 15, 2003.

The procurement-funded program budget shown above may increase or decrease over time depending on customer demand for the program.  These budget adjustments may occur over the duration of the program through fund shifts among other procurement-funded programs.  SCE proposes that these potential fund shifts will not be subject to the funding flexibility guidelines which may be imposed on public goods charge funded programs.

Dated April 15, 2003, Appendix II.4.

California Statewide Commercial Sector Energy Efficiency Potential Study, July 2002, pages E-4, & 6-7.

ACEEE. 2002. Energy Efficient Motor Systems: A Handbook on Technology, Program, and Policy Opportunities, 2nd edition. Washington D.C.

California Statewide Commercial Sector Energy Efficiency Potential Study; (Study ID #SW039A) Final Report, Vol. 1 OF 2 (by Xenergy for PG&E), July 2002: p.6-7

4 http://www.consumerenergycenter.com/homeandwork/homes/inside/heatandcool/centralhvac.html, California Energy Commission website.

5 In the absence of utility specific industrial end-use savings potential estimates, this estimate is based on the SCE proportion of the statewide total commercial energy savings potential applied to the industrial motor savings potential in California.  Given the disproportional industrial business energy usage in SCE’s service territory, this represents a conservative estimate.

6 We’re Cranking Now! A Motor Program Success Story, Energy Solution and Pacific Gas and Electric Company, 2000.

7 Nonresidential HVAC and Motors Turnover Program: Distributor Incentive Program 1999 Milestone Study, San Francisco, California: Pacific Gas and Electric Company, Xenergy. 1999.

8Energy Efficiency Rebate Analysis: Review of Other Program: SCE: Regional Economic Research, Inc. A wholly owned subsidiary of Itron, Inc., April 2003.